# Waggle — Functional Requirements Document (FRD) v1.2 DRAFT

English translation of Waggle_FRD_v1.2_DRAFT.md (Serbian original, same folder). The Serbian original is authoritative; report any discrepancy. Dates are written DD.MM.YYYY; "wd" means working days.

Document revision: 1.2 DRAFT · 27.09.2026 · reviewed code revision 2af0904df01ca3d374cc78ba95b60dc579dd6a7a

Document revision: 1.2.1 DRAFT · 30.09.2026 · final closure (H-01..H-12)

Changes in 1.2.1 (documentation revision; not an implementation approval nor a ratification of DQ/RAT/ODB; code was not changed, runtime was not run): H-07 — work run outcomes aligned with the new table FRD-05.9 (mode × mandatory/optional gate × verdict; FRD-02.2, 02.6, 05.1, 05.5, 05.6, §15 AT-01/AT-03, §16.1) · H-08 — the test/build gate is bound to a server-observed ValidatorInvocation (FRD-05.2 VI-1..VI-9, FRD-02.2); a regex over the command text is only a hint; negative examples AT-02 · H-09 — AT-30: F3a/F3b receipt cycles and the signed artifact A_sig (Delivery §5.1) · H-10 — FRD-08.5: recommended targeted scope, ODB-02 awaits a founder decision, attribution rule BP-MSG-01 · H-11 — FRD-11.4 table "Contract with the KVARK API"; FRD-10.4 remote OpenAI-compatible endpoint; FRD-16.1 row PRD-13-10 · H-02 — the .md/.docx hashes point to the package manifest · H-03 (re-check of LOW findings) — FRD-02.8/06.5 label for THREAT_MODEL.md (finish/checklist/f1/15), FRD-12.4 vault route anchor (finish/facts/f1/03); §16.1 coverage recounted · H-07 (addendum) — a single rule for self-reported evidence: FRD-05.9 R3 (in strict/benchmark → FAIL; test/build gate → FAIL in every mode; in work · normal a gate that is not a test/build gate transitionally accepts it with selfReported:true), aligned FRD-02.2, the PhaseOutput.toolCalls compatibility map, the FRD-05.9 test list and §15 AT-01 · H-01, H-04, H-05, H-06 and H-12 do not change this document (their rules are in START-HERE, TEAM-START-AUTHORIZATION, the checklist, the Delivery plan and the backlog).

DOCX export (brief §20.1 requires .md + DOCX): delivered 28.09.2026 — Waggle_FRD_v1.2_DRAFT.docx (and Waggle_PRD_v1.2_DRAFT.docx) in docs/, generated from this .md with the command pandoc -f gfm-tex_math_dollars-tex_math_gfm Waggle_FRD_v1.2_DRAFT.md -o Waggle_FRD_v1.2_DRAFT.docx (pandoc 3.9 on the host; the source is written as GFM; $ math is disabled so that amounts such as "$49/seat" remain text). The .md remains the source of truth; the SHA-256 hashes of both .md files and both .docx files are recorded in plans/WAGGLE-V1.2-PACKAGE-MANIFEST.md §3 (the hash of an .md file cannot be stored in the file itself; Delivery §6.1 and OD-9 point to the manifest). Any later change to this .md makes the DOCX stale: before handover, the hash is checked and the export is repeated with the same command. — CONFIRMED on the host (28.09.2026; a property of the package, not of the code revision).

Implementation contracts for the agreed Waggle mental model (brief §4). This is a draft: none of the contracts below is implemented, approved for implementation or verified by a test, except where a row is marked CONFIRMED AT REVISION (existing behavior read at 2af0904d) or ALREADY CLOSED (an S1 claim already resolved at that revision). The working basis for delivery is G1 → G2 → G3 (brief §5.1); the "ship current main first" option from S1 §5 is not the basis of this document.

Status convention (mandatory on every claim; aligned with PRD v1.2 "How to read"): DECISION (only explicit user decisions D-01..D-18 from brief §3; not reopened; the prohibitions from DIR-01 are the authority boundary of this pass, not a product direction) · HISTORICAL FOUNDER DECISION (memory, date) — aligned with D-xx / the direction of the brief (a founder record from project memory before 27.09.2026 — "L2 assist stays TOOLLESS" 2026-06-29 → brief §11.5/C15; isolation of personal/workspace minds 2026-06-12 → D-12; brief §2.1 and §21: not a D authority, valid only through a cited D or brief basis) · PROPOSAL — BRIEF DIRECTION (DIR-nn / §17 Cn / §18 An / §19 Rn / brief §k: a planning direction or a resolution by the brief's author adopted as the working basis of the draft; brief §1 and §2.1 row P do not classify it among user decisions, so it is never labeled DECISION — the earlier label "DECISION (DIR/C/A/R/brief §)" was abolished by this pass) · CONFIRMED AT REVISION (read at 2af0904d, working tree == HEAD) · AUDIT FINDING — TO VERIFY (a claim from S1/phase A that requires execution/repro) · PARTIAL/UNWIRED (exists, but is not wired or covers only part) · PROPOSAL (a proposed contract, not approved) · DEFERRED · UNKNOWN · ALREADY CLOSED.

ID convention: FRD-<sekcija>.<redni> (e.g. FRD-02.4). References to phase A findings: F-HARN-*, F-DUR-*, F-HM-*, F-EVO-*, F-CAP-*, F-UXM-*, F-TK-*, F-REL-*, EXT-* (external.md §0 ordinal number). All path:line references are at revision 2af0904d; phase A confirmed git status --porcelain = only two untracked .docx files in docs/, so the working tree == HEAD for every cited file. Paths corrected per the refute pass (e.g. system-tools.ts, tool-executor.ts are in packages/agent/src/, not in packages/server/src/local/; budgetStopResponse is packages/agent/src/agent-loop.ts:895).

Date arithmetic: 12–17 calendar weeks from 27.09.2026 = 20.12.2026–24.01.2027 (brief §15.2). This FRD does not give an estimate; the estimate is in the Delivery plan.

## Contents

- Layers and boundaries

- Data contracts (+ compatibility map with existing types)

- Run creation order (8 steps)

- State machine, lease and fencing

- Harness engine: gates, server-observed evidence, budget stop, CONDITIONAL policy, outcome table (FRD-05.9)

- Capability resolver and permission envelope

- Hive Mind context loop

- Evolution pipeline

- Attention / WorkItem and Routines

- Model readiness and hardware ladder

- Surfaces: desktop, IM companion, worker boundary

- Security, privacy, egress

- Observability and benchmark manifest

- Migrations (pointer)

- Acceptance tests AT-01..AT-30

- Traceability PRD → FRD Sources

## 1. Layers and boundaries

The layers are the same as in FRD v1.1 §1, but each row now carries the state at the revision and what changes in v1.2. "A layer exists" is not evidence of an E2E function.

| ID | Layer | State at 2af0904d | What v1.2 contracts | Status |
| --- | --- | --- | --- | --- |
| FRD-01.1 | User layer: Home (What Needs Me / My Work / Routines / Ask Waggle), Workspace (sessions/tabs, files, memory, artifacts, long-running work), Memory Center, Settings/Advanced | HomeCockpit.tsx:902-1046 has AskBar, RecallStrip, StartHere, OvernightHero, "Pick up where you left off"; there is no Routines block and no unified WorkItem list (F-UXM-13). The sidebar is two-layer, but "New Agent" is visible on every tier and the ⌘K "Power tools" are not tier-gated (F-UXM-08/15). | Keep the existing components (D-07, DIR-16); add a Routines block on top of the existing CronStore//api/automations; Work Progress as an extension of the SSE step channel (§11). No new UI rewrite. | DECISION (D-07, D-08, D-09) + CONFIRMED AT REVISION (state) + PROPOSAL (additions) |
| FRD-01.2 | Execution layer: work classification, recipe/version selection, harness engine, durable run engine, proof-of-done | detectTaskShape (task-shape.ts:145) works, but does not select the harness; the harness is selected by the model through run_harness/compose_workflow text (F-HARN-09); there is no server-driven phase executor (F-DUR-13); activeHarnessRuns is an in-memory Map (workflow-tools.ts:447). | The server becomes the authority for: run identity, recipe selection, phases, gates, checkpoint, proof (DIR-04/05/07). The model submits only content. | CONFIRMED AT REVISION (state) + PROPOSAL (contract) |
| FRD-01.3 | Capability layer: native tools, skills (active/inactive/starter/marketplace), connectors, MCP | At least 4 independent engines without a facade (F-CAP-11); none of them filters by permissions before ranking (F-CAP-01). The install path is already bounded: starter-pack and marketplace proposal behind install_capability ALWAYS_CONFIRM + SecurityGate (F-CAP-06). | One resolver contract (facade), not a physical merge of the engines (DIR-11); permissions first, lane order as a tie-breaker (§6). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-01.4 | Memory layer: Hive Mind (recallMemory 7 lanes + RAWDETAIL), hooks, memory MCP, Weaver, extraction | The orchestrator.ts:582-978 engine exists and has pin tests (F-HM-09); zero occurrences of ContextPackage/ContextBuilder/WAGGLE_CONTEXT_INJECTED (F-HM-08); 4 places write the workspace run summary into the personal mind (F-HM-05). | Wrap the existing retrieval in a typed ContextPackage contract without a new engine (DIR-09, D-12); close the isolation gaps; a snapshot does not override deletion. | DECISION (D-12) + CONFIRMED AT REVISION + PROPOSAL |
| FRD-01.5 | State layer (execution state): runs, checkpoints, retries, grants, leases, budgets | agent-runs.json whole-file JSON store (F-DUR-02); pending_actions SQLite table (F-DUR-05); cron leases without fencing (F-DUR-10); Loop cross-tick state in the Awareness layer of the personal .mind, and it enters recall through toContext() (F-DUR-09, refute HOLDS+). | A canonical run store separate from semantic memory (brief §8.2). The store choice (SQLite runs.db vs the existing one) goes through Build-vs-Borrow (§14, A8, EXT-7: there is no drop-in engine; Reflow is the closest, bus factor 1). | CONFIRMED AT REVISION + PROPOSAL (store = ADR (2)) |
| FRD-01.6 | KVARK boundary: the organizational world comes in through connection, without personal memory spilling over | createKvarkTools has 0 production callers; KvarkClient is never instantiated; kvark:connection is only read; Settings fields without handlers; gate on tier === 'ENTERPRISE' instead of on the connection (F-TK-11). handleKvarkError has no cloud fallback (F-TK-12, good for D-03). | Connect/validate/revoke contract; gate on a live connection; no-sharing default (§11, §12). Not a Waggle Team SKU (D-02). | DECISION (D-02, D-03) + CONFIRMED AT REVISION + PROPOSAL |
| FRD-01.7 | Cross-cutting layers: permissions/provenance on every action; observability; learning/evolution as a proposer of verified changes | The approval stack exists and is tested (F-CAP §2 row 6); HarnessTraceBridge writes verified for every completed phase (F-HARN-06); the evolution deploy persona override is shadowed (F-EVO-01). | Three verification levels (§5.4), trace qualification (§13), active-version pointer (§8). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-01.8 | Modes: interaction kind conversation/work × execution mode normal/strict/benchmark (DIR-03) | No explicit mode exists; detectTaskShape.complexity === 'simple' is used only for a single check in chat.ts:746 (F-HARN-09). | The mode is the DurableRun.mode field (§2) and never expands permissions; the latency budget per task shape is measured, not assumed (brief §6.1). Concrete thresholds: UNKNOWN until baseline measurement. | PROPOSAL — BRIEF DIRECTION (DIR-03) + PROPOSAL |

FRD-01.9 — What this FRD does not contract: Fusion/council/5-hats — DECISION (D-16); a new mobile application, all mail/chat ecosystems, arbitrary graph/topology evolution, a large coding program and a complete restructuring of the Team server — PROPOSAL — BRIEF DIRECTION (§5.2; a planning direction, not a user decision — D-16 covers only Fusion). The native coding path is preserved and qualified (C17 "PRESERVE, QUALIFY", R06) — CONFIRMED AT REVISION: the native code-review-fix harness exists (packages/agent/src/builtin-harnesses.ts:138 id: 'code-review-fix', phases understand → review → fix → verify), and its verify gate passes on any bash/run_command call without reading the exit code (builtin-harnesses.ts:181 hasToolCalls(output, ['bash','Bash','run_command'], 1); F-HARN-03, AT-02, W0-PR3; the same state is reported by PRD-04-03, FRD-05.2 and disposition C17/R06). The E2E quality of the native and external (Claude Code/Codex/Hermes via route-proposals) coding paths = UNKNOWN (not executed in phase A; a public coding comparison only after the KW study, R06).

## 2. Data contracts

All fields below are a contract PROPOSAL (brief §6.3), except where a row is marked as an existing type. Names are adapted to existing symbols where they exist; the compatibility map is in §2.12. No payload may contain secrets (brief §6.3, RunEvent).

### FRD-02.1 — DurableRun — PROPOSAL

| Field | Type / semantics | Compatibility note |
| --- | --- | --- |
| runId | stable UUID, created before any side effect (§3 step 3) | CollaborationRun.id from AgentRunRegistry is an existing candidate for the same identity; the harness run_id from workflow-tools.ts:374 is currently created after classification, in-memory (F-HARN-07, F-DUR-13) |
| workspaceId, sessionId | mandatory; personal scope = an explicit value, not a null default | external-tool-runs.ts:964-977 and 3 other places currently write into personal without an explicit scope (F-HM-05) |
| requestFingerprint | hash (user, workspace, normalized intent, source channel, occurrence id if it is a routine) | prevents duplicate run creation on a client retry; it is not the deduplication key for external actions (that is actionId, §2.4) |
| interaction | 'conversation' ¦ 'work' | DIR-03 |
| mode | 'normal' ¦ 'strict' ¦ 'benchmark' | never expands permissions (brief §6.1) |
| status | canonical (§4.1) | map to CollaborationRunStatus in §2.12 |
| recipeId, recipeVersion | reference to HarnessRecipeVersion (§2.11) | the existing harnessId (builtin-harnesses.ts) is a template, not a version |
| modelRef, runtimeRef | { provider, modelId, quant?, runtimeVersion? } recorded at creation; pinned for the life of the run | AT-04 "an existing run stays on the pinned version" |
| budget | { limit: { tokens?, usd?, wallClockMs? }, spent: { tokens, usd, wallClockMs } } | spent is stored in every Checkpoint (A10, F-DUR-07: currently per-run metrics enter the registry only at the end, fleet-run-executor.ts:746-766) |
| permissionEnvelope | snapshot of the intersection of constraints (§6.2) at creation + version | recomputed after a grant (§3 step 6) |
| contextRef | { packageId, version, hash } → ContextPackage (§2.7) | the only durable context reference today is briefHash in attribution (F-HM-18) |
| cursor | { phaseId, attemptNo, lastCheckpointId } | HarnessRunState.currentPhase (workflow-harness.ts:110-128) is the existing shape |
| interruptReason | string ¦ null — mandatory when the status enters FAILED_RETRYABLE/legacy interrupted | currently only result.error = 'Waggle restarted before this run finished' (F-DUR-01) |
| createdAt, updatedAt, completedAt | ISO 8601 UTC | — |
| schemaVersion | integer | agent-runs.json has version: 1 and silently drops the store on a mismatch (F-DUR-02 → migration §14) |

### FRD-02.2 — PhaseAttempt — PROPOSAL

{ runId, phaseId, attemptNo, inputRefs[], startedAt, endedAt, observedToolCalls[] (server ledger), artifactRefs[], gateResults[], verdict?, endReason: 'gates_passed' | 'gates_failed' | 'aborted' | 'budget_stop' | 'cancelled' | 'crashed' | 'skipped_by_policy' }.

- observedToolCalls are populated exclusively from the server ledger (chat-agent-run.ts:214-225 onToolResult, TurnToolActivity), not from phase_output.tool_calls (F-HARN-08, DIR-07). Transitionally: mark the existing PhaseOutput.toolCalls as selfReported: true. In strict and benchmark the gate rejects self-reported evidence → FAIL. In work · normal a gate that is not a test/build gate transitionally accepts it as evidence, with the marker selfReported: true in the state; the outcome is then determined by the gate verdict per rows N1–N8 (FRD-05.9 R3).

- Exception to the transitional rule: the test/build gate (FRD-05.2, "Validator invocation") never accepts self-reported evidence, not even in normal mode. Its only evidence is the server record ValidatorInvocation in observedToolCalls[] — PROPOSAL (H-08, 30.09.2026).

- skipped_by_policy is allowed only in work · normal, as an explicit verify opt-out with a reason (FRD-05.9 R5); it yields COMPLETED only with ProofReceipt.verdict:'NOT_RUN' and the label "Completed (verify skipped)" (FRD-05.9 row N8). In strict and benchmark it does not exist; a skip without an explicit opt-out is a mandatory NOT_RUN and the run is not COMPLETED (F-HARN-01: currently getRunSummary writes **Status:** Completed alongside | Verify | SKIP |).

- Map to the existing PhaseStatus (workflow-harness.ts:23): pending|active|validating|passed|failed|skipped → PhaseAttempt is an instance of an attempt; skipped becomes endReason: 'skipped_by_policy' + verdict: null.

### FRD-02.3 — Checkpoint — PROPOSAL

{ checkpointId, runId, phaseId, attemptNo, boundary: 'phase_confirmed', phaseResultRef, artifactRefs[] (sa sha256), evidenceRefs[], contextRef (packageId+version+hash), budgetSpent, nextCursor, schemaVersion, createdAt }.

- The recovery boundary is the phase (DIR-05, A6). The existing CheckpointStepState (long-task/checkpoint.ts:63-97, schema_version, cost_usd, run_id, step_index) has step granularity; it may be kept below the phase boundary as an internal detail (F-DUR-04: CheckpointStore/RecoveryRunner have 0 production callers except the optional retrieval-agent-loop.ts:153; an asset for ADAPT).

- The artifact hash confirms content, not business correctness (brief §6.3).

- Atomicity applies to a confirmed transaction in the run store; for external boundaries (email, filesystem, .mind) plan idempotent linking/outbox (brief §6.3). Status: PROPOSAL.

### FRD-02.4 — ToolAction and ToolAttempt — PROPOSAL (DIR-06, correction of S1 A7)

| Object | Fields | Rule |
| --- | --- | --- |
| ToolAction | actionId (server-persisted, stable across retries), runId, phaseId, toolName, argsFingerprint, sideEffectClass: 'none' ¦ 'local_write' ¦ 'external_send' ¦ 'install' ¦ 'payment', grantRef, status, providerIdempotencyKey?, occurrenceId? (routines), createdAt | actionId ≠ attemptId ≠ providerIdempotencyKey. A new actionId must not be a shortcut around an unresolved previous attempt of the same action. Identical arguments are not a sufficient reason for dedup: two approved routine occurrences legitimately send two similar reports (brief §6.5). |
| ToolAttempt | attemptId, actionId, attemptNo, startedAt, endedAt, observed: { ok, exitCode?, durationMs, resultDigest }, receipt? | one execution attempt; observed from the server ledger |
| ToolAction.status | planned → approved → dispatching → succeeded ¦ failed ¦ unknown_outcome | dispatching is written before tool.execute; unknown_outcome when the process crashes after provider success but before the local ack → first provider state/receipt or a user check; no blind retry for a non-idempotent service (AT-08) |

- The existing PendingActionStatus (cron-store.ts:88: held|approved|denied|executed|failed|expired) and the atomic claim held→approved (held-action-executor.ts:154-160 → cron-store.ts:551-556) are the BORROW starting point (F-DUR-05 HOLDS): closer to DIR-06 than the S1 proposal runId+phaseId+attempt+callIndex. Missing: dispatching, unknown_outcome, a separate attemptId, providerIdempotencyKey (grep 0). A crash between tool.execute (:233) and updatePendingActionResult (:235) leaves the row approved forever — CONFIRMED AT REVISION.

- Map: held→planned, approved→approved, denied→(terminal, nema ToolAttempt), executed→succeeded, failed→failed, expired→(terminal). Widening the union: check for a switch without a default (refute F-DUR-05: there are none in non-test code; ApprovalsApp.tsx:182,301 filters by source, not by status).

### FRD-02.5 — RunEvent — PROPOSAL (A9, A11)

{ runId, seq (monotono po run-u), phaseId?, attemptNo?, type, label (user-facing), status: 'running' | 'done' | 'failed' | 'blocked' | 'cancelled', evidenceRefs[], at }. No secrets in the payload.

- Reconnect: GET .../stream?sinceSeq= or a compatible equivalent; replay does not duplicate text/cards/actions (AT-10). The existing GET /api/agent-runs/events?since= with resetRequired (routes/agent-runs.ts:20-22,73-84, agent-run-registry.ts:243-257) is a compatible equivalent for run status, not for chat text; chat SSE has no sinceSeq/Last-Event-ID (grep 0 in packages/server/src) — CONFIRMED AT REVISION (F-DUR-06).

- Per-run bus: harnessEvents is a process-global EventEmitter without runId in its payloads (workflow-harness.ts:132,169-207) — CONFIRMED AT REVISION (F-HARN-07, F-DUR-08). Minimal G1 change: additive runId (+workspaceId,sessionId) in all three payload types; the bridge test uses toContain, so an additive field does not break it (refute F-DUR-08).

- The web StepContentBlock (apps/web/src/lib/types.ts:575-586: status: 'running' | 'done', provenance?) is extended additively: runId, phaseId, status + failed|blocked, evidenceRefs (F-UXM-11).

### FRD-02.6 — ProofReceipt — PROPOSAL (brief §7.2, three levels)

ProofReceipt {
  receiptId, runId, subject: { kind: 'artifact'|'phase'|'run', ref },
  level: 'structural' | 'defined_elements' | 'content_review' | null,   // null: nijedan nivo nije u celini potvrđen (FRD-05.9 R7)
  verifierVersions: { validators: Record<name, version>, grader?: { model, version, promptHash } },
  observedEvidence: EvidenceRef[],           // iz server ledger-a / validatora
  mandatoryGates: GateOutcome[], optionalGates: GateOutcome[],   // GateOutcome: FRD-05.9 R3
  verdict: 'PASS' | 'CONDITIONAL' | 'FAIL' | 'NOT_RUN',
  warnings[], unresolved[],
  qualification: 'qualified' | 'legacy_unqualified',
  createdAt
}

- Not a general seal of truthfulness. Level 1 confirms that the DOCX exists/parses/has sections and that a tool finished with an observed status — not that the conclusions are correct. Level 2 confirms amounts/dates/citations/references against the designated sources. Level 3 is a rubric for completeness/faithfulness — not a mathematical guarantee (brief §7.2).

- COMPLETED in strict and benchmark mode requires a receipt in which all mandatoryGates have PASS. A CONDITIONAL of a mandatory gate counts as PASS only per FRD-05.9 R4; no conditionalPolicy, user review or opt-out replaces that. In normal the only permitted exceptions are rows N3 and N8 of table FRD-05.9. The overall verdict and level are computed per FRD-05.9 R6/R7.

- Map to TraceOutcome (execution-traces.ts:20: success|corrected|abandoned|verified|pending): verified is currently written only by HarnessTraceBridge, for every completed phase (harness-trace-bridge.ts:91) — CONFIRMED AT REVISION (F-HARN-06, F-EVO-12). v1.2: a completed phase = gate_passed (structural), verified reserved for a receipt of level ≥2 with verdict:'PASS' (FRD-05.9 R8). Warning from the refute pass: outcome has an SQL CHECK in two places (execution-traces.ts:150-151, mind/schema.ts:242-243) → adding gate_passed is a table-rebuild migration (§14), not a type edit; the alternative without a schema change = tags[] + eval filter — PROPOSAL, a decision for the ADR authors.

### FRD-02.7 — ContextPackage — PROPOSAL (brief §8.1, DIR-09)

{ packageId, version, runId, workspaceId, sessionId, query, taskShape, sources: [{ frameId|fileRef, revision|hash, scope: 'personal'|'workspace:<id>'|'file', provenance: FrameSource, trust: 'user_stated'|'tool_verified'|'agent_inferred'|'import'|'system', taint: 'none'|'external'|'harvested' }], tokenBudget, priorityOrder[], executorPayload: { mode: 'references'|'inline', text? }, omitted: [{ ref, reason }], hash }.

- A wrapper over the existing recallMemory (orchestrator.ts:582-978, 7 lanes + RAWDETAIL, 4 callers) — the engine does not change (D-12, F-HM-09).

- Precedent for hash and redaction: ExecutorBrief (executor-brief.ts:29-36: briefHash, blocked, cap 8000 characters/6 items, redactSecrets, injection scan) — CONFIRMED AT REVISION (F-HM-11). Used only on the route-proposal path; /api/tools/run and the interactive launch do not attach a brief (PARTIAL/UNWIRED).

- trust comes from FrameSource (frames.ts:28); it is currently not rendered in the recall block (orchestrator.ts:843,854 = [date, importance] content) — CONFIRMED AT REVISION (F-HM-06); adding it changes the bytes of the recall block → requires a LoCoMo same-judge control (W2 risk), not a quick fix.

- tokenBudget: currently assembler-level FRAME_LIMITS small 3/mid 6/frontier 10 (prompt-assembler.ts:165-169) and DEFAULT_MAX_CHARS = 32_000; the multi-lane block is a single section, so per-tier limits are not applied to the lanes (F-HM-07, PARTIAL/UNWIRED).

- Snapshot ≠ deletion override: on resume every sources[] reference is resolved again; deleted/revoked/rescoped → omitted + RunEvent(status:'blocked') + a request for a new resolution (AT-15). Currently no checkpoint↔context link exists, and therefore no invalidation either (F-HM-18).

### FRD-02.8 — CapabilityRequest — PROPOSAL (brief §9.3, C14 new ADR)

{ requestId, runId, workspaceId, sessionId, proposedCapability: { kind: 'skill'|'connector'|'mcp'|'marketplace', id, authType?: 'api_key'|'bearer'|'oauth'|'none' }, scope[], reason (šta nedostaje, zašto, posledica), state: 'proposed'|'awaiting_user'|'setup_in_progress'|'granted'|'declined'|'expired', expiresAt, oauthState?: { nonce, callbackOrigin, pkce?: true }, createdAt }.

- Durable; survives restart. The existing CapabilityProposalStore (capability-proposals.ts:19-35: in-memory Map, TTL 10 min, max 256, workspaceId+sessionId, state: pending|confirming|used|expired) is the starting point, but it has no notion of a run and does not survive restart — CONFIRMED AT REVISION (F-CAP-02). The card renders only starter-pack/marketplace; connector/mcp → return null (CapabilityRequestCard.tsx:94-99).

- OAuth: pendingStates is an in-memory Map<state,{provider,createdAt}> without run binding; there is no PKCE (grep 0) (oauth.ts:64-65,138-139,200-209) — CONFIRMED AT REVISION. v1.2: state/nonce bound to requestId, callback origin checked server-side, PKCE where applicable, a closed window/expired grant/callback for a different request ≠ successful authorization (AT-11). The SetupCompleted event is bound to requestId; the model does not see the token.

- MCP binary/remote marketplace installations: proposal inline, installation in Settings with SecurityGate (R11) — already in effect at the revision (F-CAP-06: installer.ts:392 refuses without forceInsecure; forceInsecure comes from the client body, with an audit) — CONFIRMED AT REVISION; THREAT_MODEL.md exists at the repo root (AUDIT FINDING — TO VERIFY (own read-only check outside phase-A; see FRD-12.7, ADR-10 "Anchor provenance"); it does not cover the inline install boundary, MCP binary install, the egress profile or PostHog → an addendum is missing, ADR-10-P6); "no secrets in prompts/traces" test: UNKNOWN/not found.

### FRD-02.9 — WorkItem — PROPOSAL (brief §11.4, DIR-18)

{ workItemId, type: 'Action'|'Commitment'|'Decision'|'Signal', status: 'new'|'seen'|'snoozed'|'dismissed'|'converted'|'linked', provenance: { channel, sourceId, threadId?, fetchedAt, taint: 'harvested' }, sourceTime, workspaceId?, confidence, priorityReason, userCorrection?: { originalType, correctedType, at }, mergedFrom[] (reverzibilno), dueAt?, createdAt }.

- Grep convert.?to.?work|WorkItem|toWorkItem in packages/server/src and apps/web/src = 0 → the feature does not exist (F-CAP-05c; W7 net-new) — CONFIRMED AT REVISION.

- A WorkItem is not an instruction to the agent; convert-to-work creates a DurableRun with taint in the permissionEnvelope — no external effect without approval (AT-19).

- Dedup/merging only with sufficient evidence; an incorrect merge is reversible (mergedFrom). Precision/false-positive thresholds are locked before final scoring (AT-24) — UNKNOWN until a labeled set exists.

### FRD-02.10 — RoutineOccurrence — PROPOSAL (brief §11.5, DIR-19)

{ occurrenceId, scheduleId, scheduledFor (ISO UTC), timezone, firedAt, policyApplied: 'on_time'|'catch_up_one'|'skipped_misfire', runId?, budgetRef, resultChannel }.

- The executor currently receives only schedule (cron.ts:19), without an occurrence id — CONFIRMED AT REVISION (F-DUR-10). Candidate for occurrenceId = cron_execution_history.id or lease.id.

- See §9 for misfire/DST/fencing and for the AUDIT FINDING about the next_run_at format.

### FRD-02.11 — HarnessRecipeVersion — PROPOSAL (DIR-14, A18)

{ recipeId, version, parentVersion?, target: 'persona-system-prompt'|'behavioral-spec-section'|'skill-body'|'recipe-variant', mutations[], invariants: { scope, egressDenylist, approvals, budgetCap, mandatoryGates, contaminationBoundary, successDefinition } (nepromenljivi), evalMetrics: { train, validation }, holdoutMetrics: { n, metric, ci, holdoutViews }, promotionPolicyRef, promotionState: 'proposed'|'accepted'|'rejected'|'deployed'|'rolled_back'|'failed'|'written_not_active', activeFrom?, activeUntil?, rollbackTarget?, executorManifest: { executorModel, judgeModel, runtime }, createdAt }.

- The existing EvolutionRunStatus (evolution-runs.ts:23-28: proposed|accepted|rejected|deployed|failed) with an SQL CHECK (:95-96) — has no rolled_back (F-EVO-02) → table-rebuild migration (§14). deployed is set as soon as the deploy callback does not throw (evolution-runs.ts:192-201), without an activation check (F-EVO-10) → new state written_not_active.

- The recipe-variant target does not exist in the code (EvolutionTarget, iterative-optimizer.ts:88-93) — the bounded registry from DIR-14 is net-new (§8.5).

### FRD-02.12 — Compatibility map: existing types ↔ canonical contracts

| Existing symbol (2af0904d) | Canonical v1.2 contract | Map / rule | Status |
| --- | --- | --- | --- |
| COLLABORATION_RUN_STATUSES (packages/shared/src/types.ts:398-402): queued, starting, running, waiting_for_approval, paused, cancelling, completed, failed, cancelled, interrupted | DurableRun.status (§4.1) | queued→QUEUED; starting¦running→RUNNING; waiting_for_approval→BLOCKED_APPROVAL; cancelling→ transitional (keep; not a canonical state); completed→COMPLETED; cancelled→CANCELLED; failed→FAILED_FINAL until a retryable/final classification exists; interrupted→ legacy: preserves interruptReason, resume only through an explicit API that validates the checkpoint (becomes neither COMPLETED nor unconditionally RUNNING); paused→ODLOŽENO (no suspension primitive: capabilities.pause/resume = true 0 setters; fleet pause is AbortController.abort, not suspension — refute F-DUR-03). Do not delete values from the enum: the zod enum routes/agent-runs.ts:15, RoomApp.tsx:51-66, routes/agents.ts:149-160 depend on them. | CONFIRMED AT REVISION + PROPOSAL |
| AGENT_RUN_STATES (types.ts:381-384) | — | lifecycle of a saved Agent blueprint; not mapped to run status (comment :376-380) | CONFIRMED AT REVISION |
| HarnessRunState (workflow-harness.ts:110-128) + PhaseStatus (:23) | DurableRun.cursor + PhaseAttempt | a serializable shape already exists; add runId; skipped → endReason:'skipped_by_policy' with a reason | CONFIRMED AT REVISION + PROPOSAL |
| PhaseOutput.toolCalls (workflow-harness.ts:76: {tool,args,result}) | PhaseAttempt.observedToolCalls | transitionally selfReported:true; rejected in strict/benchmark (FAIL); in normal transitionally accepted except for the test/build gate (FRD-05.9 R3); long-term the server ledger | PROPOSAL |
| CheckpointStepState (long-task/checkpoint.ts:63-97) | Checkpoint (phase boundary) | step granularity stays internal, below the phase; cost_usd → budgetSpent | PARTIAL/UNWIRED (0 prod. callers) + PROPOSAL |
| PendingActionRow/PendingActionStatus (cron-store.ts:88-100) | ToolAction/ToolAttempt | see §2.4 | CONFIRMED AT REVISION + PROPOSAL |
| TraceOutcome (execution-traces.ts:20) | ProofReceipt.level + qualification | verified (harness) → gate_passed/legacy_unqualified; success stays; migration because of the CHECK | CONFIRMED AT REVISION + PROPOSAL |
| CapabilityProposal (capability-proposals.ts:19-26) | CapabilityRequest | + runId, kind:'connector', authType, persistence | CONFIRMED AT REVISION + PROPOSAL |
| CapabilityCandidate (capability-acquisition.ts:27-36: availability, source, matchScore, trust?) | stays | the resolver facade returns CapabilityCandidate[]; trust currently does not affect ranking (the test capability-acquisition-trust.test.ts:126 locks this in) | CONFIRMED AT REVISION |
| ExecutorBrief (executor-brief.ts:29-36) | ContextPackage.executorPayload + hash | briefHash = precedent for contextRef.hash | CONFIRMED AT REVISION + PROPOSAL |
| FrameSource (frames.ts:28) | ContextPackage.sources[].trust | 1:1 | CONFIRMED AT REVISION |
| EvolutionRunStatus (evolution-runs.ts:23-28) | HarnessRecipeVersion.promotionState | + rolled_back, written_not_active (migration) | CONFIRMED AT REVISION + PROPOSAL |
| StepContentBlock (apps/web/src/lib/types.ts:575-586) | RunEvent (client projection) | additive runId/phaseId/status failed¦blocked/evidenceRefs | CONFIRMED AT REVISION + PROPOSAL |
| Automation.status (types.ts:777: active¦paused¦running¦failed) | Routine block state (§9) | the backend emits only active¦paused (automations.ts:128-148); the running/failed branches are dead; add a derived blocked | CONFIRMED AT REVISION (refute F-DUR-11) + PROPOSAL |
| TaskShape (task-shape.ts:34-44: complexity: simple¦moderate¦complex) | DurableRun.interaction input | heuristic classifier; does not select a recipe today | CONFIRMED AT REVISION |

## 3. Run creation order (brief §6.2, DIR-04)

FRD-03.0 — Rule: the run exists before any side effect, blocking or durable context. For light chat (interaction:'conversation') the existing session path without a DurableRun remains. Status: PROPOSAL — BRIEF DIRECTION (DIR-04) + PROPOSAL (steps).

| Step | v1.2 contract | State at 2af0904d | Status |
| --- | --- | --- | --- |
| FRD-03.1 | Resolve the user/Workspace; save the intent with a stable requestFingerprint. | Workspace/session exist (chat-turn-preparation.ts); there is no request fingerprint for a work run. | PROPOSAL |
| FRD-03.2 | Classify interaction and taskShape; select the initial recipeId/version. Misclassification is visible and correctable; no silent start of expensive work (DIR-03). | detectTaskShape exists and has 9 callers, but harness selection is model-invoked text (compose_workflow only prints the mode, workflow-tools.ts:84-119) (F-HARN-09). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-03.3 | Create a DurableRun with scope, mode, budget.limit and an initial permissionEnvelope. | AgentRunRegistry.record() creates the room/worker record before execution for fleet (fleet-run-executor.ts:480-496) — the closest existing candidate for ADAPT (F-DUR-12); the harness run_id is created only on the first run_harness call (F-HARN-07). | PARTIAL/UNWIRED + PROPOSAL |
| FRD-03.4 | Assemble and durably bind the ContextPackage (contextRef with a hash). The package may be prepared in memory before step 3, but no durable reference may depend on a package that is not bound to the run. | recallMemory is called in chat-turn-preparation.ts:237; there is no durable reference except briefHash on the route-proposal path (F-HM-11/18). | PROPOSAL |
| FRD-03.5 | Resolve capabilities through the envelope (§6); if any are missing → the run goes into a durable BLOCKED_CAPABILITY with a CapabilityRequest. | BLOCKED_CAPABILITY¦BLOCKED_APPROVAL grep = 0; currently the turn ends, the user goes to the Hub, and there is no signal back (F-CAP-02). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-03.6 | After a grant, recompute the envelope and fresh availability, then continue the same run. A callback for a different request / an expired grant does not start work. | does not exist (F-CAP-02, F-CAP-08: the unit of durability is the held tool call, not the run). | PROPOSAL |
| FRD-03.7 | Execute the phase; gates read the server-observed log; checkpoint at the confirmed boundary; budget.spent in the checkpoint. | gates read the model-supplied phase_output (F-HARN-08); no checkpoint in production (F-DUR-04/13). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-03.8 | Completion produces the result + ProofReceipt; only then COMPLETED. Memory consolidation is a separately recorded, idempotent operation (key (runId, outputHash)). | chat-turn-completion.ts:371-375 always outcome:'success'; content-hash dedup exists (frames.ts:109-111,289-294), but there is no (runId, outputHash) key — different text from the same run is duplicated (F-HM-16). | CONFIRMED AT REVISION + PROPOSAL |

FRD-03.9 — Restart: do not silently reconstruct the "same" context from new sources; use contextRef + re-validation (§2.7). Status: PROPOSAL — BRIEF DIRECTION (brief §6.2) + PROPOSAL.

## 4. State machine, lease and fencing

### FRD-04.1 — Canonical states — PROPOSAL (brief §6.4)

QUEUED → RUNNING → { BLOCKED_CAPABILITY | BLOCKED_APPROVAL } → RUNNING → COMPLETED; from RUNNING: FAILED_RETRYABLE (→ QUEUED through an explicit resume or policy) or FAILED_FINAL; from any non-terminal state: CANCELLED. Terminal: COMPLETED, FAILED_FINAL, CANCELLED. PAUSED — DEFERRED (C12; waiting for approval ≠ a user pause; no semantics in the code, refute F-DUR-03).

- The existing ALLOWED_TRANSITIONS (agent-run-registry.ts:31-42) is the source of truth for legacy states; interrupted: new Set() means that legacy interrupted is terminal — CONFIRMED AT REVISION (F-DUR-01). The test agent-run-registry.test.ts:195-218 pins interrupted as intended; the test :84-94 rejects terminal→running. Therefore resume goes through an explicit API (validates the checkpoint), not through a change to the transition table (refute F-DUR-01). The Harvest M-08 resume pattern (routes/harvest.ts:128, adapter.ts:4018) is a BORROW candidate.

- Migration of legacy interrupted: preserve the reason; check whether a safe continuation is possible; never automatically COMPLETED nor unconditionally RUNNING (brief §6.4). Status: PROPOSAL — BRIEF DIRECTION (DIR-05) + PROPOSAL.

### FRD-04.2 — The phase is the unit of recovery — PROPOSAL — BRIEF DIRECTION (DIR-05, A6)

An unfinished phase starts over from the beginning, from the last valid Checkpoint with already confirmed outputs; side actions that were already executed (ToolAction.status ∈ {succeeded, unknown_outcome}) are not repeated blindly. There is no resume in the middle of an agent loop. A restart does not reset budget.spent (A10). Status: PROPOSAL — BRIEF DIRECTION + PROPOSAL (implementation).

### FRD-04.3 — Lease and fencing — PROPOSAL (AT-09)

- A run has only one authorized active executor per phase. RunLease { runId, ownerId (pid+instance nonce), fencingToken (monotono), expiresAt, heartbeatAt }. Every run-state mutation and every ToolAction transition approved→dispatching carries the fencingToken; the store rejects an older token.

- Currently: cron acquireRunLease is a plain INSERT without UNIQUE (cron-store.ts:442-447, schema :155-161) → not fencing; two processes over the same dataDir can execute the same job; single-flight is only this.ticking per process (F-DUR-10) — CONFIRMED AT REVISION. Minimum: a conditional INSERT … WHERE NOT EXISTS or UNIQUE(schedule_id) + expiry.

- RecoveryRunner (long-task/recovery.ts:250-344: fresh/resume_clean/resume_from_error, retry/backoff) exists with 0 production callers — an asset for ADAPT (F-DUR-04).

### FRD-04.4 — Detach, cancel, connection loss — PROPOSAL — BRIEF DIRECTION (brief §6.4) + CONFIRMED AT REVISION (state)

- Detach = the UI detaches, approved background work continues. Cancel = no new actions, a controlled stop, a terminal record with a reason, artifacts/checkpoints retained. Loss of the SSE connection is not a user cancel.

- State: chat.ts:1604-1612 raw.once('close') → abortController.abort() (R3-008, intentional; origin docs/audits/2026-05-29-prod-readiness/REPORT.md:103); Stop and unmount abort (useChat.ts:463-487); child subagents inherit the interruption (chat-collaboration.ts:110-128 linkParentCancellation). The existing "Stop generating" copy (ChatApp.tsx:2428-2432) does not say that child runs are lost, nor that closing the tab interrupts the work (refute F-DUR-06 WEAKENED).

- v1.2: the foreground conversation path may keep R3-008 with an explicit UX message; the durable work path (interaction:'work') has a separate contract: socket close → RunEvent(detached), the run continues under the lease; fleet spawn (POST /api/fleet/spawn, 202) is the closest existing internal flow that continues without a socket, but it does not survive restart; external-tool runs (/api/tools/launch, /api/tools/run) continue without a socket and survive restart through pid-reconcile (agent-run-registry.ts:381-395,510-520; tools-routes-launch.test.ts:1148-1170) — BORROW precedent (F-DUR-12, refute). ADR (3) from brief §20.2. Status: PROPOSAL.

### FRD-04.5 — Budget and restart — PROPOSAL (A10)

Checkpoint.budgetSpent is mandatory; daily spend already survives restart (local-mode.test.ts:1067-1075), per-run spend does not (F-DUR-07). Until the W1 store: progressively patch metrics into the registry at the turn boundary (fleet-run-executor.ts), so that an interrupted run at least carries its consumption. Status: PARTIAL/UNWIRED + PROPOSAL.

## 5. Harness engine

### FRD-05.1 — Verify never silently skipped — PROPOSAL (DIR-03/07; F-HARN-01)

- Current state: workflow-harness.ts:313 if (nextPhase.id.includes('verify') && shouldSkipVerify()); :474-482 return env !== 'true' && env !== '1' → unset or '0' = skip; catch { return true } fail-open; no configuration in the repo sets WAGGLE_AUTO_VERIFY (grep app/, sidecar/, scripts/, .env.example, package.json, docker/render = 0) → production default = skip; commit 93ff7813 deliberately kept it; FEATURE_FLAGS.VERIFIER_AUTO_RUN (feature-flags.ts:26) is dead (0 consumers). Repro docs/plans/v1.2-evidence/phaseA/repro-harness.mjs 25/25. — CONFIRMED AT REVISION.

- Contract: in work mode (normal, strict, benchmark) the verify phase is never silently skipped. Opt-out exists only in work · normal: an explicit recipe/run option with a reason (transitionally WAGGLE_AUTO_VERIFY==='0'), recorded as endReason:'skipped_by_policy' + the verify gate as an optional NOT_RUN + ProofReceipt.verdict:'NOT_RUN'; getRunSummary shows "Completed (verify skipped)" (FRD-05.9 R5, row N8). In strict and benchmark the opt-out does not apply: verify is executed, and the rejected request goes into warnings[]; "Completed (verify skipped)" does not exist in those modes. harness:phase:skipped is emitted. catch → false. Unify with VERIFIER_AUTO_RUN or remove the flag.

- Test that turns red with the fix (expected): workflow-tools-harness.test.ts:135-179 (relies on auto-skip). Order: F-HARN-01 before F-HARN-02/03, because in the production default the VERDICT gate is unreachable (refute cross-cutting 2).

### FRD-05.2 — Gate types — PROPOSAL (FRD v1.1 §5 refined)

| Gate | What it reads | What it does not prove | Current state |
| --- | --- | --- | --- |
| tool-call evidence | PhaseAttempt.observedToolCalls (server ledger: name, ok, exitCode, durationMs) | that the tool did the right thing | today model-supplied (F-HARN-08); hasToolCalls substring match (builtin-harnesses.ts:13-24) also catches my_bash_like_tool |
| test/build result | exclusively a server-observed ValidatorInvocation that satisfies VI-1..VI-8 (below the table): executor, argv exactly equal to the approved validator, cwd, exit from the process metadata, parsed result where declared; command text, output text and regex are not evidence (VI-9) | test coverage; honesty of the project test script (e.g. "test": "vitest ¦¦ true" in package.json) when the validator has no declared result parser | echo hi passes as a test (builtin-harnesses.ts:181); the command is executed through /bin/sh -c or cmd.exe /c (system-tools.ts:622-624); the exit code is observed in system-tools-helpers.ts:732-734 and then discarded in system-tools.ts:682-693 when there is output (Error: prefix only on empty output); tool-executor.ts:285-287,298 does not see the failure — CONFIRMED AT REVISION (F-HARN-03). The earlier proposal in this row (regex over the command text + exitCode === 0, and phase A harness.md:89 (d)) accepts echo "npm test", echo "pytest", npm test ¦¦ true and npm test; exit 0 — withdrawn (H-08, 30.09.2026) |
| artifact existence/validation | file exists, parses, has the required sections, sha256 | content accuracy | hasMinSections, hasMinLength exist (builtin-harnesses.ts:43-89) |
| structured-output check | schema validation of the output | semantics | partially exists (hasPattern) |
| citation/reference resolution | references resolve to ContextPackage.sources or a file/URL; the citation matches the source | all interpretations of the source | does not exist (R07: universal entailment later; do not defer targeted checks) |
| numeric/date fidelity | numbers/dates in the artifact match the tagged sources | business recommendation | does not exist (AT-21) |
| contradiction check | explicit contradictions within the artifact / with confirmed decisions | — | contradiction-detector.ts exists (callers: UNKNOWN in this pass) |
| verdict gate | the value of VERDICT (capture group), not its presence | — | builtin-harnesses.ts:128 regex passes FAIL and CONDITIONAL as PASS — CONFIRMED AT REVISION (F-HARN-02) |
| custom domain validator | recipe-specific | — | — |

Source count by itself is not quality; there is no arbitrary source quota (brief §7.2). Status: PROPOSAL — BRIEF DIRECTION (DIR-07) + PROPOSAL (implementation).

Validator invocation — contract for the test/build gate — PROPOSAL (H-08, 30.09.2026; DIR-07, A5; F-HARN-03, F-HARN-08)

Validation status ("tests passed", "typecheck passed") arises only from a structured, server-observed call of an approved validator. The model, the command text and the output text cannot produce it. This is not a universal shell interpreter: the server does not interpret quotes, operators, variables, subshells, scripts or the contents of package.json. A call that is not literally equal to an approved validator does not qualify.

ValidatorInvocation { validatorId, executor, argv[], cwd, startedAt, endedAt, exitCode: number | null, timedOut, background, executorError: string | null, resultFormat, parsed?: { total, failed, skipped }, observedCallRef }. It is written exclusively by the server tool executor into the ledger PhaseAttempt.observedToolCalls[] (FRD-02.2); in G1 through the observedToolCalls(sinceMarker) provider (W0-PR8). The executor hands over these fields in structured form. They are never read from phase_output.tool_calls nor by parsing the tool result text.

- VI-1 — approved validators. The recipe/harness version declares approvedValidators: [{ validatorId, argv[], resultFormat: 'exit_code' | <format parsera>, timeoutMs? }]. G1 list for code-review-fix (PROPOSAL; changed only by a reviewed PR of the Harness owner): npm test, npm run test, pnpm test, yarn test, npm run typecheck, pytest, python -m pytest, cargo test, all with resultFormat:'exit_code'. npx … forms are not on the list: npx without a TTY can download and run a package that is not in the project. Extending the list per workspace or user: DEFERRED (outside W0-PR3).

- VI-2 — executor. executor is the internal identity of the server executor from the system tool registry (G1: bash, system-tools.ts:598), compared by exact equality. The following do not qualify: a name that merely contains "bash" (my_bash_like_tool), an MCP/plugin tool of the same name, a call to an external agent (Claude Code/Codex/Hermes) and a background call (run_in_background:true).

- VI-3 — argv. The command the executor actually received (the server record of the call) is taken, without leading and trailing spaces. It may contain only the ASCII characters A–Z a–z 0–9 . _ / : = @ + , - and single spaces. It is split on spaces into argv[], which must be exactly equal to the argv[] of one approved validator. Any other character (quotes, ;, &, |, <, >, $, `, (, ), %, ^, !, *, ?, ~, tab, newline) or an extra/missing argument means the call is not a validator. This is a list of allowed characters and a token comparison, not shell parsing.

- VI-4 — cwd. cwd is the path the executor actually used and must be the root of the workspace bound to the run (the run's workspaceId). A different cwd → the call is not a validator.

- VI-5 — exit. exitCode comes from the process metadata (system-tools-helpers.ts:732-735), never from the output text: Exit code: 0 or "All tests passed" in stdout are not evidence. PASS requires exitCode === 0, timedOut === false and executorError === null.

- VI-6 — result. For resultFormat:'exit_code' VI-5 is sufficient. A validator with a declared parser (DEFERRED until after G1) additionally requires successful parsing, failed === 0 and total > 0; otherwise the outcome is FAIL.

- VI-7 — freshness. Only qualified calls after the last observed call that can modify files in the same phase attempt count (write_file, edit_file or any bash call that is not a qualified validator). An earlier qualified call is stale.

- VI-8 — test/build gate verdict (GateOutcome.verdict, FRD-05.9 R3; in G1 GateResult.passed + reason):

  - PASS: there is at least one fresh qualified call and every fresh qualified call satisfies VI-5 and VI-6.

  - FAIL (validator_failed): a fresh qualified call with exitCode ≠ 0, timedOut, executorError or a failed parser.

  - FAIL (validator_not_observed): there is no fresh qualified call. This covers only rejected calls, only a self-reported claim, and a stale call. The rule applies in every mode, including normal (exception to the transitional rule FRD-02.2). Rejected calls go into warnings[] with the reason validator_command_rejected:<executor|argv|cwd|background>.

  - NOT_RUN (validator_unavailable): a qualified call did not start the validator (process start error, exit 127 from /bin/sh or 9009 from cmd.exe) → FRD-05.9 N5/S5/B5.

  - The run outcome is then determined exclusively by FRD-05.9. In G1 (before ProofReceipt, W1-PR7) every non-PASS yields passed:false, and the reason remains in reason.

- VI-9 — regex is only a hint. A command pattern (e.g. /(npm|pnpm|yarn)\s+(test|run\s+test)|vitest|jest|tsc|pytest|cargo test/) may serve only as a preliminary filter for a UI message or warnings[] ("the command looks like a test, but is not an approved validator"). It never enters GateOutcome.verdict, ProofReceipt, the trace outcome or an eval positive.

What this contract does not prove: that the project test script correctly reports failure when the validator has no result parser (e.g. "test": "vitest || true" in package.json returns 0); test coverage; code correctness. It proves only that the server executed an approved command at the workspace root after the last modification and observed its exit code.

AT-02 acceptance examples (bash = the server bash executor; verify phase code-review-fix; cwd = the workspace root unless stated otherwise):

| # | Observed | Test/build gate verdict | Rule |
| --- | --- | --- | --- |
| AT-02-P1 | npm test, exit 0, after the last modification | PASS | VI-1..VI-8 |
| AT-02-P2 | npm test exit 1 → edit_file → npm test exit 0 | PASS | VI-7 (the first call is stale) |
| AT-02-N1 | echo "npm test", exit 0 | FAIL (validator_not_observed) | VI-3 |
| AT-02-N2 | echo "pytest", exit 0 | FAIL (validator_not_observed) | VI-3 |
| AT-02-N3 | npm test ¦¦ true, the test fails, shell exit 0 | FAIL (validator_not_observed), never PASS | VI-3 |
| AT-02-N4 | npm test; exit 0, the test fails, shell exit 0 | FAIL (validator_not_observed), never PASS | VI-3 |
| AT-02-N5 | Windows: npm test & exit /b 0, the test fails | FAIL (validator_not_observed), never PASS | VI-3 |
| AT-02-N6 | echo hi; cat jest.config.js; grep -r pytest . (the regex from VI-9 accepts the last two) | FAIL (validator_not_observed) | VI-3, VI-9 |
| AT-02-N7 | npm test, exit 1, stdout contains Exit code: 0 and "All tests passed" | FAIL (validator_failed) | VI-5 |
| AT-02-N8 | npm test exit 0, then write_file in the same attempt | FAIL (validator_not_observed) | VI-7 |
| AT-02-N9 | only phase_output.tool_calls:[{tool:'bash', args:{command:'npm test'}, result:'Exit code: 0'}], with no observed call | FAIL (validator_not_observed) in every mode | VI-8, FRD-05.9 R3 |
| AT-02-N10 | my_bash_like_tool or an MCP tool named bash with npm test | FAIL (validator_not_observed) | VI-2 |
| AT-02-N11 | npm test with run_in_background:true | FAIL (validator_not_observed) | VI-2 |
| AT-02-N12 | npm test, timeout expired | FAIL (validator_failed) | VI-5 |
| AT-02-N13 | cd packages/app && npm test | FAIL (validator_not_observed) | VI-3, VI-4 |
| AT-02-N14 | npx vitest run, exit 0 | FAIL (validator_not_observed) | VI-1 |
| AT-02-N15 | npm test, and npm does not exist (/bin/sh exit 127) | NOT_RUN (validator_unavailable) | VI-8 |

Status: PROPOSAL of a contract; not implemented or tested. Runtime confirmation: not done; it is tied to W0-PR3 (RED then GREEN), AT-02 and ADR-01-T3.

### FRD-05.3 — Server-observed evidence — PROPOSAL — BRIEF DIRECTION (DIR-07, A5)

- The model may propose a claim/plan/phase output; it cannot produce an authoritative record that a tool was called, a file was created, a test passed or a permission was granted.

- Implementation (PROPOSAL): WorkflowToolsConfig gets an observedToolCalls(sinceMarker) provider that the server populates from onToolResult (chat-agent-run.ts:214-225); run_harness ignores phase_output.tool_calls; system-tools.ts:684-691 always includes Exit code: N (or a structured {ok:false, exitCode}); tool-executor.ts sets succeeded=false on a non-zero exit; verification-gate.ts:33 removes 'run_harness' from VERIFICATION_TOOL_EXACT (F-HARN-04: origin 9fce1d2f, no documented decision; not D-01..D-18); the gate receives {name, succeeded} pairs instead of bare names (agent-loop.ts:1826 pushes the name even when executionSucceeded === false).

- Tests that turn red: workflow-tools-harness.test.ts:82-106,135-179 (the Gather gate passes on self-reported search_memory/recall_memory) — update them or inject observedToolCalls into makeConfig() (refute F-HARN-08).

- HarnessTraceBridge: ok: true / durationMs: 0 hardcoded (harness-trace-bridge.ts:139-148), context is not passed at boot (local/index.ts:612-616), hence workspaceId:null in the trace; a second hardcoded ok:true in trace-recorder.ts:281,288 (chat turn) — CONFIRMED AT REVISION (F-HARN-06). v1.2: ok: tc.ok ?? null, no fabricated durationMs, a resolver from a run→context map once events carry a runId.

### FRD-05.4 — Three verification levels instead of a single verified — PROPOSAL — BRIEF DIRECTION (brief §7.2) + PROPOSAL

See ProofReceipt.level (§2.6). Dashboard/eval must not count gate_passed as content-confirmed (brief §7.3). Existing verified harness rows → qualification:'legacy_unqualified' without deleting history (§14). EvalDatasetBuilder.positiveOutcomes is configurable (eval-dataset.ts:66,208, default ['success','verified']) → enables exclusion without a schema change (F-HARN §2 row 12).

### FRD-05.5 — CONDITIONAL policy — PROPOSAL (brief §7.2)

- GateResult.verdict?: 'PASS'|'CONDITIONAL'|'FAIL' (a missing or invalid verdict = FAIL); the receipt records GateOutcome.verdict with the additional value NOT_RUN (FRD-05.9 R3). Only PASS passes unconditionally; FAIL → retry (maxRetries) → FAILED_RETRYABLE/BLOCKED_APPROVAL per recipe, never COMPLETED (FRD-05.9 N4/S4/B4).

- CONDITIONAL → recipe field conditionalPolicy: 'require_supplement' | 'require_user_review' | 'complete_with_limitation'; default require_supplement (passed:false + reason). A policy that leads to COMPLETED applies only in work · normal: complete_with_limitation or explicit user acceptance produce COMPLETED only with ProofReceipt.verdict:'CONDITIONAL' and a visible unresolved[] (FRD-05.9 N3). In strict and benchmark a mandatory gate that is not PASS blocks COMPLETED regardless of the policy. A CONDITIONAL of a mandatory gate passes only when it satisfies the mandatory criterion per FRD-05.9 R4 (row S2/B2); otherwise the run remains INCOMPLETE (row S3/B3). The partial artifact remains available without a full-confirmation label.

- Current state: CONDITIONAL = 2 occurrences in all of packages/, both in builtin-harnesses.ts:125,128; the code-review-fix verify phase has no VERDICT gate at all (:177-184) — CONFIRMED AT REVISION (F-HARN-02).

### FRD-05.6 — Budget stop does not create success — PROPOSAL — BRIEF DIRECTION (DIR-08) + PROPOSAL

- Current state: agent-loop.ts:1507-1550 is the branch where maxTokenBudget is exhausted; :1523-1534 maybeFireCompletionGate({ enableVerification:false, enableSkillDistillation:false }); in loop-gates.ts:903 the first condition enableVerification && also disables the disclosure path (:907-920, VERIFICATION_NO_TOOL_DISCLOSURE), which does not require a new turn; budgetStopResponse (agent-loop.ts:895-920) has no partial/unverified label when a usableAnswer exists; the integrity gate (rejectIncompleteReason, :1535-1540) remains but catches structural incompleteness, not unverified claims — CONFIRMED AT REVISION (F-HARN-05). The whole loop with a real budget was not executed (verification boundary).

- Contract: budget stop → PhaseAttempt.endReason:'budget_stop', ProofReceipt.verdict:'NOT_RUN' for the mandatory verify, RunEvent(status:'blocked', label:'Budget exhausted before verification'), DurableRun.status:'FAILED_RETRYABLE' with interruptReason:'budget_exhausted_before_verify' (ADR-01-O6; FRD-05.9 N5/S5/B5), budget.spent preserved; the user may approve additional budget (new attemptNo, same actionIds) or take over a labeled draft, which does not yield COMPLETED (FRD-05.9 R10); in benchmark additional budget does not exist (R11); the system does not retroactively remove a mandatory gate. Minimum: D3 in disclose-only mode (verificationMode:'disclose-only' or a direct assertsUnverifiedCompletion + suffix) before budgetStopResponse; budgetStop:true in AgentResponse (additive; toMatchObject asserts tolerate it).

### FRD-05.7 — Harness router (server-side) — PROPOSAL (W3)

- The server separates conversation/work, chooses recipeId/version and mode; the classification is visible (RunEvent) and correctable (the user may downgrade to conversation or change the recipe before the first side effect).

- Existing input: detectTaskShape (heuristic, task-shape.ts:145), composeWorkflow.selectExecutionMode (workflow-composer.ts:99-104, 'harnessed' when FEATURE_FLAGS.ADVANCED_WORKFLOWS is default ON and the matchHarness regex matches), CapabilityRouter (confidence sort, not a permission filter, capability-router.ts:170) — all PARTIAL/UNWIRED for the router role (F-HARN-09).

- Initial recipe set (DIR-02, W3): two variants — research-brief and document-production; analysis is folded into them, with no separate "analysis engine". The existing built-in harnesses (research-verify, code-review-fix, document-draft in builtin-harnesses.ts:94-238) are starting material, not final recipes.

- The advisory fields allowedTools/requiresApproval/timeoutMs (workflow-harness.ts:47-68) become enforced in the server executor (today they are not, documented in 93ff7813).

### FRD-05.8 — Work Progress labels — PROPOSAL — BRIEF DIRECTION (brief §11.1) + PROPOSAL

Label = phase intent (Understanding / Gathering context / Researching / Checking / Writing / Verifying), actual status, blocker, cost/budget when relevant, result, "View work". No percentage and no remaining time. No private reasoning. Failure/partial/blocked/cancelled have the same "View work" (A22). Current state: rg "View work" = 0; labels are scattered (F-UXM-07) — CONFIRMED AT REVISION.

### FRD-05.9 — Outcome table: mode × gate class × verdict — PROPOSAL (H-07, 30.09.2026) + PROPOSAL — BRIEF DIRECTION (brief §6.1, §7.2; DIR-03/07/08)

This table is the single source of truth for the outcome of a work run after the gates. PRD-06-01, PRD-06-03, PRD-06-04, FRD-02.2, FRD-02.6, FRD-05.1, FRD-05.5, FRD-05.6, ADR-01-O3/O4/O6/O9, AT-01 and AT-03 are derived from it. Where the text differs, this table prevails. Status: PROPOSAL of a contract; ADR-01 ratification = RAT-03 (Delivery plan §6.1). Not implemented or tested: at 2af0904d there is no mode, conditionalPolicy or NOT_RUN, the verify gate accepts PASS|CONDITIONAL|FAIL as mere presence (builtin-harnesses.ts:125,128), verify is skipped by default (workflow-harness.ts:313,474-482), and getRunSummary writes a bare "Completed" (workflow-harness.ts:424-428) — CONFIRMED AT REVISION.

Rules:

- R1 — work only. interaction:'conversation' has no mode, gates or ProofReceipt (ADR-01-O1). It does not claim verification, and the D3 disclosure remains. Benchmark branches without a Waggle recipe (B0, B0-chat, W−recipe) have no Waggle ProofReceipt; they are scored only by the independent scorer.

- R2 — gate class. The recipe version (HarnessRecipeVersion.invariants.mandatoryGates, FRD-02.11) determines which gates are mandatory; the others are optional. Every gate belongs to one level: structural | defined_elements | content_review (FRD-05.4). In strict and benchmark the verify phase and the recipe's evidence minimum are always mandatory. No run option, env (WAGGLE_AUTO_VERIFY), ablation flag (A25) or conditionalPolicy can move them to optional. In normal the only permitted move is an explicit verify opt-out (R5).

- R3 — gate verdict. GateOutcome { gateId, class: 'mandatory'|'optional', level, criterionIds[], verdict: 'PASS'|'CONDITIONAL'|'FAIL'|'NOT_RUN', reason?, evidenceRefs[] }. A missing or invalid VERDICT = FAIL. NOT_RUN = the gate was not executed (opt-out, budget stop, process crash, unavailable validator or capability). The evidence for the verdict is server-observed (FRD-05.3). Self-reported evidence (selfReported:true): (a) in strict/benchmark yields FAIL for every gate (S4, B4); (b) on a test/build gate yields FAIL (validator_not_observed) in every mode, including normal (FRD-05.2 "Validator invocation"; N4); (c) the only exception is the transitional rule of FRD-02.2: in work · normal a gate that is not a test/build gate accepts it as evidence with selfReported:true in the state, and the outcome is determined by the gate verdict per rows N1–N8. This is the only rule for self-reported evidence; the PRD, ADR-01 and AT-01 adopt it verbatim.

- R4 — CONDITIONAL that satisfies the mandatory criterion. A CONDITIONAL on a mandatory gate satisfies the mandatory criterion only when every unresolved[] item is structurally bound (criterionId from the recipe version) to a criterion that the recipe lists as optional. The server then records the mandatory gate as PASS, and the limitations as an optional gate with CONDITIONAL. An unstructured CONDITIONAL, one without a link to a criterion, or an item that affects a mandatory criterion means "does not satisfy" (fail-closed).

- R5 — verify opt-out. Only in work · normal, only explicitly: a recipe field or run option with a reason, and transitionally WAGGLE_AUTO_VERIFY==='0'. PhaseAttempt.endReason:'skipped_by_policy' is recorded, harness:phase:skipped is emitted, and the verify gate is recorded as an optional NOT_RUN. In strict/benchmark the opt-out does not apply: verify is executed, and the rejected request goes into warnings[] and a RunEvent. A skip without an explicit opt-out is an error and is treated as a mandatory NOT_RUN.

- R6 — overall ProofReceipt.verdict, the first rule that applies is used: (1) some mandatory FAIL → FAIL; (2) some mandatory NOT_RUN → NOT_RUN; (3) some mandatory CONDITIONAL → CONDITIONAL; (4) some optional NOT_RUN → NOT_RUN; (5) some optional CONDITIONAL or FAIL → CONDITIONAL; (6) otherwise PASS. Mandatory non-PASS gates and CONDITIONAL items go into unresolved[], and optional non-PASS gates into warnings[].

- R7 — ProofReceipt.level is the highest level L for which: all mandatory gates at levels ≤ L have PASS, and at level L there is at least one executed gate with PASS. If no such level exists, level is null. If a mandatory gate of level X does not have PASS, level is strictly lower than X or null. A skipped verify does not raise the level.

- R8 — trace and eval. TraceOutcome 'verified' exists only with ProofReceipt.verdict:'PASS' and level ∈ {defined_elements, content_review}. A receipt with CONDITIONAL, NOT_RUN or FAIL never yields verified or an eval positive.

- R9 — outcome names (not new states; the states are from FRD-04.1). COMPLETED = status:'COMPLETED' + verdict:'PASS'. COMPLETED with warnings = status:'COMPLETED' + verdict ∈ {CONDITIONAL, NOT_RUN} + a non-empty warnings[] or unresolved[]. The UX label is "Completed with limitations", and "Completed (verify skipped)" only in the R5 case; never "fully confirmed". INCOMPLETE = every existing state that is not COMPLETED: BLOCKED_APPROVAL, BLOCKED_CAPABILITY, FAILED_RETRYABLE, FAILED_FINAL, CANCELLED. The partial artifact remains available with the label "unconfirmed draft".

- R10 — taking over the draft. The user may take over a labeled draft after a mandatory FAIL or NOT_RUN, and in strict also after a CONDITIONAL that does not satisfy the mandatory criterion. This never moves the run to COMPLETED. The run stays in its current state until the user resumes it (supplement or additional budget, new attemptNo) or cancels it (CANCELLED, artifacts retained, FRD-04.4). The only path to COMPLETED after a mandatory CONDITIONAL that does not satisfy the criterion is row N3 (work · normal).

- R11 — benchmark. Outcomes are the same as in strict (the same production semantics). The adapter gives no additional budget, approval or user review, so INCOMPLETE states are not resumed. The manifest (BP-MAN-08) records the mode, all GateOutcome records, the receipt and the status found at timeout expiry; an unfinished run is not counted as finished. The independent scorer scores the output separately from the Waggle status.

- R12 — retry and combination. Before an outcome from the table, that gate's maxRetries is exhausted (FRD-05.5); retry does not relax the gate or D3 (ADR-01-O3). When a run has several gates, the run outcome is the worst row that applies to any of its gates, in the order INCOMPLETE > COMPLETED with warnings > COMPLETED; ProofReceipt.verdict is computed per R6.

Outcome table (verdict after maxRetries; the "verdict" and "level" columns are that gate's contribution to the overall receipt per R6/R7):

| # | Mode | Gate class | Gate verdict | DurableRun.status | ProofReceipt.verdict | ProofReceipt.level | Outcome |
| --- | --- | --- | --- | --- | --- | --- | --- |
| N1 | work · normal | mandatory | PASS | COMPLETED (if no other gate yields a worse row) | PASS | per R7 | COMPLETED |
| N2 | work · normal | mandatory | CONDITIONAL — satisfies the mandatory criterion (R4) | COMPLETED | CONDITIONAL | per R7 (mandatory gate recorded as PASS) | COMPLETED with warnings |
| N3 | work · normal | mandatory | CONDITIONAL — does not satisfy | complete_with_limitation → COMPLETED; require_user_review → BLOCKED_APPROVAL, then COMPLETED only after explicit user acceptance (recorded in warnings[]); require_supplement (default) → request for a supplement in the retry, after maxRetries BLOCKED_APPROVAL with the same choice | CONDITIONAL (items in unresolved[]) | strictly lower than that gate's level or null | COMPLETED with warnings only with complete_with_limitation or explicit acceptance; otherwise INCOMPLETE |
| N4 | work · normal | mandatory | FAIL (incl. missing/invalid VERDICT) | FAILED_RETRYABLE or BLOCKED_APPROVAL per recipe (FRD-05.5) | FAIL | strictly lower than that gate's level or null | INCOMPLETE (R10) |
| N5 | work · normal | mandatory | NOT_RUN | budget stop → FAILED_RETRYABLE (interruptReason:'budget_exhausted_before_verify', ADR-01-O6); process crash → FAILED_RETRYABLE (resume from checkpoint, FRD-04.2); unavailable validator/capability → BLOCKED_CAPABILITY; skip without opt-out → same as budget stop, with an error in warnings[] | NOT_RUN | strictly lower than that gate's level or null | INCOMPLETE (R10) |
| N6 | work · normal | optional | PASS | no effect | no effect | per R7 | no effect |
| N7 | work · normal | optional | CONDITIONAL or FAIL | COMPLETED (if all mandatory gates have PASS) | CONDITIONAL | per R7 | COMPLETED with warnings |
| N8 | work · normal | optional | NOT_RUN (incl. verify opt-out, R5) | COMPLETED (if all mandatory gates have PASS) | NOT_RUN | per R7 (a skipped verify does not raise the level) | COMPLETED with warnings; "Completed (verify skipped)" only for R5 |
| S1 | work · strict | mandatory | PASS | COMPLETED (if no other gate yields a worse row) | PASS | per R7 | COMPLETED |
| S2 | work · strict | mandatory | CONDITIONAL — satisfies the mandatory criterion (R4) | COMPLETED | CONDITIONAL | per R7 (mandatory gate recorded as PASS) | COMPLETED with warnings |
| S3 | work · strict | mandatory | CONDITIONAL — does not satisfy | never COMPLETED, regardless of conditionalPolicy: require_supplement → supplement in the retry, then BLOCKED_APPROVAL; require_user_review and complete_with_limitation → BLOCKED_APPROVAL; user review does not turn CONDITIONAL into PASS (R10) | CONDITIONAL | strictly lower than that gate's level or null | INCOMPLETE |
| S4 | work · strict | mandatory | FAIL (incl. missing/invalid VERDICT and self-reported evidence) | as N4 | FAIL | strictly lower than that gate's level or null | INCOMPLETE (R10) |
| S5 | work · strict | mandatory | NOT_RUN | as N5; verify opt-out does not exist (R5), an opt-out request → verify is executed | NOT_RUN | strictly lower than that gate's level or null | INCOMPLETE (R10) |
| S6 | work · strict | optional | PASS | no effect | no effect | per R7 | no effect |
| S7 | work · strict | optional | CONDITIONAL or FAIL | COMPLETED (if all mandatory gates have PASS) | CONDITIONAL | per R7 | COMPLETED with warnings |
| S8 | work · strict | optional | NOT_RUN | COMPLETED (if all mandatory gates have PASS); verify is never optional (R2) | NOT_RUN | per R7 | COMPLETED with warnings, without the "verify skipped" label |
| B1 | work · benchmark | mandatory | PASS | COMPLETED (if no other gate yields a worse row) | PASS | per R7 | COMPLETED |
| B2 | work · benchmark | mandatory | CONDITIONAL — satisfies the mandatory criterion (R4) | COMPLETED | CONDITIONAL | per R7 | COMPLETED with warnings |
| B3 | work · benchmark | mandatory | CONDITIONAL — does not satisfy | never COMPLETED; BLOCKED_APPROVAL without resumption (R11) | CONDITIONAL | strictly lower than that gate's level or null | INCOMPLETE (unfinished in the manifest) |
| B4 | work · benchmark | mandatory | FAIL (incl. missing/invalid VERDICT and self-reported evidence) | FAILED_RETRYABLE or BLOCKED_APPROVAL per recipe, without resumption (R11) | FAIL | strictly lower than that gate's level or null | INCOMPLETE (unfinished in the manifest) |
| B5 | work · benchmark | mandatory | NOT_RUN | as S5, without additional budget or resumption (R11); an ablation flag does not remove verify (A25) | NOT_RUN | strictly lower than that gate's level or null | INCOMPLETE (unfinished in the manifest) |
| B6 | work · benchmark | optional | PASS | no effect | no effect | per R7 | no effect |
| B7 | work · benchmark | optional | CONDITIONAL or FAIL | COMPLETED (if all mandatory gates have PASS) | CONDITIONAL | per R7 | COMPLETED with warnings |
| B8 | work · benchmark | optional | NOT_RUN | COMPLETED (if all mandatory gates have PASS); verify is never optional (R2) | NOT_RUN | per R7 | COMPLETED with warnings, without the "verify skipped" label |

G1 mapping (before DurableRun, W0). The legacy harness has no canonical states. Therefore in G1 what is checked is HarnessRunState.completed/aborted, getRunSummary and GateResult.verdict. COMPLETED ↔ completed=true and "Status: Completed". COMPLETED with warnings ↔ completed=true and a status with a label ("Completed (verify skipped)" for N8). INCOMPLETE ↔ completed=false. Strict = the opt-in flag from W0-PR8. ProofReceipt exists only from W1-PR7.

Test (PROPOSAL; ADR-01-T11; AT-01). The table-driven test has one case for each row N1–N8, S1–S8 and B1–B8. Additional cases are: an unstructured CONDITIONAL in strict (R4 fail-closed), WAGGLE_AUTO_VERIFY=0 in strict (R5), self-reported evidence in strict (R3a → FAIL), self-reported evidence on a test/build gate in work · normal (R3b → FAIL, N4), self-reported evidence on a gate that is not test/build in work · normal (R3c → accepted with selfReported:true, outcome per the verdict, e.g. N1), a missing VERDICT (R3) and two gates of different classes in the same run (R12). G1 subset (W0-PR1/PR2/PR8, mapping above): N1, R3b and R3c, N3 with the default require_supplement, N4, N5 (budget stop and skip), N8 (opt-out), S3, S4 and S5 (opt-out ignored under the strict flag). The full set is covered by W3-PR6 (the G2 part of AT-01) over the ProofReceipt from W1-PR7. Runtime confirmation: not done; this is a contract, not a test report.

## 6. Capability resolver and permission envelope

### FRD-06.1 — One resolver contract — PROPOSAL — BRIEF DIRECTION (DIR-11) + PROPOSAL

resolveCapabilities(need, envelope, taskShape): CapabilityCandidate[] — a thin facade over the existing engines: searchCapabilities (capability-acquisition.ts:187), CapabilityRouter.resolve (capability-router.ts:58, today an unknown-tool fallback from tool-executor.ts:143-151), scoreConnectors (routes/agent-search.ts:56), marketplace FTS (agent-search.ts:132, skill-tools.ts:446-448) + find_connector/SkillRecommender (F-CAP-11). No physical merge until the need is proven.

### FRD-06.2 — Permissions first; lane order = tie-breaker — PROPOSAL — BRIEF DIRECTION (§17 C13 "REFINE", brief §9.1) + PROPOSAL

- filterCandidates(envelope): permissions, egress, readonly, availability, trust, KVARK policy when connected.

- Ranking: task fit, reliability, setup and runtime cost.

- Lane preference native → active skill → inactive skill → curated installable → connector → MCP → marketplace only among usable candidates with close scores.

- Current state: three different behaviors, none of them "permissions first" (searchCapabilities sorts by matchScore, then by availabilityOrder when the difference is ≤0.05, :299-311; CapabilityRouter fixed per-lane confidence = a strict order disguised as a score; agent-search merges by score) — CONFIRMED AT REVISION (F-CAP-01). A read-only persona can get a write candidate through acquire_capability because the resolver does not know about the persona filter (F-CAP-04).

### FRD-06.3 — PermissionEnvelope = intersection — PROPOSAL — BRIEF DIRECTION (brief §9.2, §18 A12 "AMEND THE TIER PART") + PROPOSAL

envelope = ∩ { systemSecurityAndEgress, kvarkPolicy? (samo kad je konekcija živa), userGrants (ApprovalGrantStore) i denials, workspaceRules, personaAllowlist/isReadOnly, toolCapabilities }. The resolver never widens permissions. Tier is not an individual boundary (A12 "AMEND THE TIER PART"; D-01).

- Existing layers (order in the chat path): persona applyPersonaToolFilter/filterMcpToolsForPersona (persona-tool-filter.ts:98-153, called at chat-turn-preparation.ts:454,530,553); governance blockedTools only when wsConfig.teamId (chat-turn-preparation.ts:694-738, chat-governance.ts:87-89 → Solo has no governance layer); executor floor (tool-executor.ts:129,160-226); ApprovalGrantStore (approval-grants.ts:172-304, non-grantable bash/run_code/cli_execute/install_capability :20-25); autonomy level (confirmation.ts:337-358). None of them is a single typed object; the resolver does not read them — PARTIAL/UNWIRED (F-CAP-04). requireTier gates routes, not tools; requiredTier in ACTION_REGISTRY is dead (0 descriptors), hasCapability has 0 callers (F-TK-17).

- Minimal change: PermissionEnvelope computed once in chat-turn-preparation.ts and passed to the resolver and the executor (same source of truth); no new policy engine (R13).

### FRD-06.4 — Inline setup = work continuity — DECISION (D-10) + PROPOSAL — BRIEF DIRECTION (brief §9.3) + PROPOSAL

The card explains what is missing/why/scope/consequence; the secret goes into a protected field (POST /api/connectors/:id/connect, connectors.ts:118-142) or OAuth runs in the system browser; the run stays BLOCKED_CAPABILITY; after a valid callback SetupCompleted{requestId} → envelope re-evaluation → continuation of the same run. "Inline" does not mean that OAuth/secrets go through LLM text. Current state and minimal change: §2.8; superseding ADR for held-action-executor.ts:6-10 ("never mid-run suspend/resume") and for PR4 D3 (routes/agent-search.ts:79, not apps/web/src/lib/agent-search.ts:81 as S1 states — correction F-CAP §0). Status: PROPOSAL (ADR (4)).

### FRD-06.5 — MCP install via Settings — PROPOSAL — BRIEF DIRECTION (§19 R11) + CONFIRMED AT REVISION

Inline is only a proposal; installation happens in Settings with SecurityGate and the user; no silent binary install. Already in effect (F-CAP-06). v1.2 adds: a supplement to the existing THREAT_MODEL.md (exists — AUDIT FINDING — TO VERIFY (own read-only check outside phase-A; see FRD-12.7, ADR-10 "Anchor provenance"); does not cover the inline install boundary, MCP binary install, egress profile or PostHog; ADR-10-P6) + a test that buildSystemPrompt/trace do not contain vault values (A14) — PROPOSAL.

### FRD-06.6 — Approvals are core for the individual — DECISION (D-01) + PROPOSAL — BRIEF DIRECTION (§18 A15) + CONFIRMED AT REVISION (state)

- The gate is navigation hiding only: dock-tiers.ts:82 minBillingTier:'TEAMS', AppShell.tsx:727-728, command-catalog.ts:89; the /approvals route and routes/approval.ts are not tier-gated (F-TK-02, F-CAP-07). Solo user: the inline card works, the inbox is invisible except via a direct URL/notification.

- v1.2: remove the three UI gates; BLOCKED_APPROVAL as a run state (today the unit of durability is the held tool call, chat-approval-hook.ts:95-105 24h TTL; after approval executeHeldAction executes only that tool without continuing the run — F-CAP-08); decline with an optional duration as a negative grant in ApprovalGrantStore (today deny is one-shot, F-CAP-09); held-action expiry exists and is tested (held-action-executor.test.ts:187) (ALREADY CLOSED partially — expiry only); revoke exists in code (approval-grants.ts:286, routes/approval.ts:120), a test was NOT found at 2af0904d (only UI mocks ApprovalsApp.test.tsx:17, p7-b1-approvals-error.test.tsx:16) — RED test missing (§15 AT-12). Neither the model, a hook nor an IM message can reverse a decline/revoke (AT-12).

### FRD-06.7 — Shared actions — PROPOSAL — BRIEF DIRECTION (DIR-12) + PARTIAL/UNWIRED

The same business action through UI/agent/routine shares: input schema, scope, side-effect class, validation, approval, result, audit, idempotency. Current state: ACTION_REGISTRY (command-registry.ts:108-181, 4 actions, NL command bar only); agent tool + held action already share ToolDefinition (held-action-executor.ts:213-233); UI clicks go directly to REST without the registry (F-CAP-13). v1.2: extend ActionDescriptor as the source of truth for the side-effect endpoints the UI already uses; the agent does not confirm its own approval; browser automation of external applications remains a separate capability. BuilderIO/agent-native = pattern reference only — PROPOSAL — BRIEF DIRECTION (§19 R20; external.md §2.1 "PROPOSAL: pattern reference only"), consistent with DECISION D-17 (order Borrow→Adapt→Build; D-17 does not prescribe this verdict). License facts and capabilities (EXT-5: root license: ISC, GitHub license: null, MIT packages without LICENSE text; durable/replay guarantees unproven) — AUDIT FINDING — TO VERIFY (live 27.09.2026, source: external.md §2.1, §8).

### FRD-06.8 — Skills and learning — PROPOSAL — BRIEF DIRECTION (brief §9.5)

Preserve create/distill/audit/hygiene/retire/recommend where they are active (callers: UNKNOWN in phase A for each one individually). A self-evolving skill cannot, by changing an instruction, add a network scope, a new binary or bypass approval. Importing a package ≠ use on Qwen (check dependencies, tool naming, model-specific instructions). Status: PROPOSAL — BRIEF DIRECTION + UNKNOWN (state of individual paths).

## 7. Hive Mind context loop

### FRD-07.1 — Preserve retrieval first — DECISION (D-12) + PROPOSAL — BRIEF DIRECTION (DIR-09) + CONFIRMED AT REVISION

recallMemory (orchestrator.ts:582-978): importance K5, semantic personal, semantic workspace, date-window, profiles, facts 60, events 40, RAWDETAIL K=6 (:858-894), catch-up branch, empty-mind fast path, read-side injection scan (:923-933), temporal anchor. Callers: chat-turn-preparation.ts:237, chat.ts:390, command.ts:266, commands.ts:74. Pin tests: orchestrator-recall-hardening, w41-temporal-recall, r2-recall-closure, w46-rawdetail-recall, orchestrator-memory-boundary-pins (not executed in phase A). The engine is not changed; ContextPackage is a wrapper (§2.7).

### FRD-07.2 — Three storage responsibilities — PROPOSAL — BRIEF DIRECTION (brief §8.2)

| Layer | Role | Current state |
| --- | --- | --- |
| RAWDETAIL / source material | verbatim evidence for retrieval and exact citation; not a learned fact | lane active by default (reranker default ON, orchestrator.ts:564; comment :106-109 outdated); the corpus is populated only by harvest paths (routes/harvest.ts:661, memory-mcp/src/tools/harvest.ts:316, hive-mind-mcp-server/src/tools/harvest.ts:318) → live chat is not covered; the reranker model (~22 MB ONNX) is not bundled in the installer → on a fresh offline desktop the lane is probably inactive until the first online recall — CONFIRMED AT REVISION + AUDIT FINDING — TO VERIFY (F-HM-01, refute) |
| Derived memory | facts/decisions/preferences/relations/summaries/confirmed outcomes/corrections with provenance | exists (frames, KG, lanes) |
| Execution state | runs, checkpoints, retries, grants, leases, budgets — not a memory frame | Loop loop:<id> state is in the Awareness layer and enters recall (awareness.ts:142-168 toContext() without a filter → context-loader.ts:111-120 → orchestrator.ts:315-316) as a "- Loop: " row under "Pending Items" — CONFIRMED AT REVISION (refute F-DUR-09 HOLDS+) → move to the run store (§1.5) |

Hook temporary frames: every UserPromptSubmit is stored as importance:'temporary' (handlers-core.ts:148, user-prompt-submit.ts:50); a 30-day TTL exists and has a server cron memory_compact (packages/server/src/local/index.ts:2033-2058, seed setup-crons.ts:35 30 3 * * *) — refute F-HM-02 WEAKENED: the mechanism exists; whether the cron actually runs on the desktop = PARTIAL/UNWIRED (E2E unverified).

### FRD-07.3 — Retrieval exclusion temporary — PROPOSAL (F-HM-03, F-CAP-05d)

Waggle recall excludes temporary/deprecated (orchestrator.ts:728-737, context-loader.ts:77-88, executor-brief.ts:66) — CONFIRMED. Hook recall does not exclude them: hook-runtime.ts:237 WHERE importance != 'deprecated'; MCP recall_memory treats importance as a score (search.ts:37-43) — CONFIRMED AT REVISION. v1.2: NOT IN ('deprecated','temporary') + a post-filter identical to isAuthoritativeForRecall for MCP; does not break hook-runtime.test.ts:126-137 (limit 2).

### FRD-07.4 — Isolation of minds — DECISION (D-12) + HISTORICAL FOUNDER DECISION (memory, 2026-06-12) — aligned with D-12 (AT-13) + CONFIRMED AT REVISION (leak)

- The leak is not in one place but in four: external-tool-runs.ts:964-977, chat-collaboration.ts:802-814, fleet-run-executor.ts:924-936 (default memoryScopes = ['personal','workspace'], :729), agent-groups.ts:719-729 — each writes a Summary (up to 1000 characters) into the personal mind with importance:'normal', source:'agent_inferred'; recallMemory searches personal on every query; MCP default scope personal (F-HM-05).

- Contract: the run summary stays in the workspace mind; personal gets at most a content-free pointer (Run/Workspace/Status, importance:'temporary'). A derived fact inherits the restrictions of its source; the classifier/evolution cannot declare it public (brief §8.3).

- Warning from the refute (F-HM-05 WEAKENED): the fleet policy gate (fleet-run-executor.ts:101-106) treats a saved agent without personal in memoryScopes as UNSUPPORTED (fail-closed), pinned by fleet-isolation.test.ts:203; the positive test :496-525 pins personal as mandatory → the change requires redefining the policy gate, not just the default. Tests that break: at least agent-groups.test.ts:362, external-tool-runs.test.ts:259, fleet-isolation.test.ts:203,519-522, external-tool-runs.test.ts:245-260,319-335. A sentinel isolation test does not exist (AT-13). Status: AUDIT FINDING — TO VERIFY (runtime repro Workspace A → chat in Workspace B).

### FRD-07.5 — WAGGLE_CONTEXT_INJECTED is coordination, not authorization — PROPOSAL — BRIEF DIRECTION (brief §8.3) + PROPOSAL

- The marker is paired with runId + contextRef.hash + the expected execution path; the hook does not accept untrusted content that claims "already verified context" and does not skip the scope/taint check.

- Current state: 0 occurrences; double injection is possible (route-proposal prepends the brief route-proposals.ts:205-207 and the SessionStart hook injects its own recall session-start.ts:80); WAGGLE_ENV_ALLOWLIST (external-process-env.ts:29-35) does not contain the marker; hooks do not read WAGGLE_RUN_ID (F-HM-08, F-HM-12). UNKNOWN: whether Claude Code --safe-mode suppresses SessionStart hooks (refute F-HM-08). Minimum: env marker in the allowlist together with WAGGLE_RUN_ID; SessionStart shortens/skips recall when the marker + run id are present; frame-encoder.ts adds a run:<id> token.

### FRD-07.6 — External executors — DECISION (D-11) + PROPOSAL — BRIEF DIRECTION (DIR-10) + PARTIAL/UNWIRED

- Same Workspace, explicit executor; the native agent remains the main individual path. Result = status, output, artifacts, known limitations; toolsUsed from the tool stream labeled tool-reported, not server-verified (F-HM-14: external-tool-runner.ts:519,531 → external-tool-runs.ts:922-932 without a provenance label).

- Context handoff: only the route-proposal path has buildExecutorBrief (F-HM-11); /api/tools/run and interactive launch do not. v1.2: ContextPackage.executorPayload for every path (opt-in until W2). Key leakage: the fail-closed env allowlist and the /(KEY|TOKEN|SECRET)$/ redaction in event text exist (external-process-env.ts:8-35, external-tool-runner.ts:588-595); gap: the SessionStart hook inject does not redact secrets from recalled content (session-start.ts:46-60, handlers-core.ts:77-90); redactSecrets lives in @waggle/agent (eval-dataset.ts:133), hook packages cannot import it without a new dependency → apply it in hook-runtime.ts (refute F-HM-13). A read-side scan in the hook path does not exist (F-HM-04).

- Qualification per harness (Claude Code/Codex/Hermes): detection, authorization, context handoff, working dir, tool permissions, timeout/cancel, result return, capture with workspace/run identity — workspace capture CONFIRMED (cli-bridge.ts:240,404-408 → hook-runtime.ts:121-187 resolveMind), run id NOT WIRED (F-HM-12). The E2E flow was not run in phase A → UNKNOWN. In KVARK mode an executor that requires an unapproved cloud endpoint is not available (D-03).

### FRD-07.7 — Idempotent consolidation — PROPOSAL (brief §8.2, AT-14)

Key (runId, outputHash) in the run record metadata; check the createPFrame dedup (cognify.ts:64-70, not verified). Content-hash dedup (frames.ts:109-111,289-294), lane dedup (extract-memory-lanes.ts:284), distill replace-on-update (weaver/src/consolidation.ts:226-236) exist — CONFIRMED AT REVISION (F-HM-16).

### FRD-07.8 — LoCoMo regression gate before merge — PROPOSAL (A26)

There is no CI gate (grep locomo in .github/workflows/ = 0); a manual same-judge run + benchmarks/results/locomo-sota-2026-06/recount.mjs exist (F-HM-15). v1.2: a process gate for every change to the rendered bytes of the recall block (not necessarily CI for G1). Canonical number: 86.49% (MEMORY.md SOTA index; 87.66 withdrawn). Status: PARTIAL/UNWIRED.

### FRD-07.9 — Two MCP servers — DEFERRED (R23) + CONFIRMED AT REVISION

waggle-memory-mcp (has erase) vs @waggle/hive-mind-mcp-server (no erase); 15 differing files; the hook path allows only save_memory/recall_memory (hook-call.ts:29-30), so the hook chain cannot call erase; risk for a user who uses the hive-mind CLI/MCP directly (F-HM-17). No merge in this scope; the erase divergence is recorded for AT-15.

## 8. Evolution pipeline

### FRD-08.1 — Map "who calls → what it produces → where it is stored → active version → next run" — PROPOSAL — BRIEF DIRECTION (DIR-13) + CONFIRMED AT REVISION (F-EVO §0)

| Module | Callers | Does the next run use it? |
| --- | --- | --- |
| AgentLearning (agent-learning.ts:43) | 0 (barrel only, index.ts:231) | No — dead code; recordPersonaTask has no producer → the PRD claim about persona effectiveness has no producer |
| processInteractionForImprovement (improvement-wiring.ts:97) | 0 | No |
| analyzeAndRecordCorrection (chat-turn-completion.ts:253-261 → improvement-detector.ts:81-98) | every turn when allowDerivedPersistence | Yes — textual corrections already produce improvement_signals('correction') and enter # User Corrections (chat.ts:1485-1496) (refute F-EVO-09: the S1/phase A sub-claim "thumbs-down only" is REFUTED) |
| markCorrected (execution-traces.ts:473, trace-recorder.ts:234-236) | 0 | No — the previous turn's trace never becomes corrected; chat-turn-completion.ts:371-375 always success, the comment is incorrect |
| markSurfaced | UNKNOWN (grep: only improvement-detector.ts:206-208) | if there is no caller, signals stay surfaced=0 and accumulate in the prompt |
| EvolveSchema Stage 1 (compose-evolution.ts:174-184) | runOnce ← POST /api/evolution/run, EvolutionService | No — frozenSchema does not go into Stage 2 (:191-196), deploy ignores it (routes/evolution.ts:51-82), the UI does not render it (F-EVO-05); consumes 5×3×32 + anchor 100 LLM calls (evolve-schema.ts:830-835) |
| GEPA winner → persona override ({dataDir}/personas/<id>.json) | same | No — listPersonas() = [...PERSONAS, ...custom] (personas.ts:67-70), resolvePersona = find() (chat.ts:439-440) returns the built-in one; same pattern in fleet-run-executor.ts:127,590, agent-groups.ts:87, fleet.ts:354; repro docs/plans/v1.2-evidence/phaseA/repro-shadow.mjs (F-EVO-01) |
| GEPA winner → behavioral-spec override | same | Yes (index.ts:626-635, chat.ts:1441-1444) — ALREADY CLOSED / works (F-EVO-11); systemPromptCache is not tied to the event, but historyLength in the key makes the next turn a cache miss |

Wire-vs-remove decision for AgentLearning/improvement-wiring: open (R18: the functional goal remains; dead code is not a feature, deletion is not "solved learning"). Correct minimalChange (refute): do not duplicate analyzeAndRecordCorrection; add markCorrected on the previous turn's trace when detectCorrection hits, recordPersonaTask from finalizeOnce, and a decision on formatLearningPrompt as a second channel. Status: PROPOSAL.

### FRD-08.2 — Active-version pointer and rollback — PROPOSAL (AT-04)

- resolvePersona must return the active version (a custom one with the same id replaces the built-in one: Map by id, custom last) — does not break personas.test.ts:43-47 or personas-routes.test.ts:121-140 (refute F-EVO-01).

- The baseline endpoint (routes/evolution.ts:259 → getPersona built-in only; evolution-service.ts:277) uses the same resolver.

- POST /api/evolution/runs/:uuid/rollback calls the existing rollbackPersonaOverride/rollbackBehavioralSpecOverride (evolution-deploy.ts:119-135,220-235, 0 callers outside tests) + status rolled_back (migration CHECK). The backup is a single-level .bak (:79-82) → a multi-step rollback requires a registry, not a file.

- persona:reloaded has no consumer (the only on is behavioral-spec:reloaded, index.ts:630); the WS relay (index.ts:3189) does not forward evolution events; the docs 05d-subsystem-evolution.md:94 claim a cache invalidation that does not exist (F-EVO-10).

- An existing run stays on the pinned version (DurableRun.modelRef + recipeVersion); precedent: fleet-run-executor.ts:589-591 persona snapshot.

- Order: F-EVO-01 → F-EVO-10 (activation check before markDeployed; if it is introduced before the shadowing fix, evolution-routes.test.ts:169-188 fails).

### FRD-08.3 — The candidate is executed before scoring — ALREADY CLOSED (production paths) + UNKNOWN (route-level test)

makeRunningJudge (evolution-llm-wiring.ts:415-452) + guard iterative-optimizer.ts:173-184 (throws for a bare judge without allowBareJudge) + brand through filterJudgeFeedback (compose-evolution.ts:142-149); tests iterative-optimizer.test.ts:424-445, evolution-llm-wiring.test.ts:266-330 (F-EVO-03). Comment iterative-optimizer.ts:393-397 is outdated. Missing: a route test that complete() = 2 calls per example (execute + judge); a stub with callCount() exists in evolution-run-route.test.ts:37-58. AT-05.

### FRD-08.4 — Executor ≠ judge preferred, not mandatory; local judge default — PROPOSAL — BRIEF DIRECTION (§18 A19 "AMEND THE ABSOLUTE CONDITION", brief §10.4) + CONFIRMED AT REVISION (state)

- Current state: a single llm for baseJudge, runningJudge, schemaExecute, mutate (routes/evolution.ts:365,376-379); createAnthropicEvolutionLLM hardcodes anthropic + Haiku (evolution-llm-wiring.ts:214-260); buildRunPrompt = candidate + "USER INPUT" in a single user turn without composePersonaPrompt/tools/the user's model (:454-461); no model and no per-example output in artifacts (evolution-orchestrator.ts:230-235); 422 without an Anthropic key (routes/evolution.ts:355-363); no KVARK/offline guard; the EvolutionTab.tsx:1296 static disclaimer "costs a few cents" is not an estimate/cap/consent and does not say that traces are sent to Anthropic (F-EVO-04, F-EVO-08).

- Contract: EvolutionLLM adapter over the provider router / selected local model (the complete(prompt) contract is kept → tests do not break); execution through composePersonaPrompt(core, {systemPrompt: candidate}); executorManifest + per-example outputs (redacted) in artifacts; one local model may be both generator and rubric evaluator in separate roles, with an explicitly labeled bias risk; a second model family = preferred independent control. Cloud/BYOK judge: explicit consent flag, minimization, redaction (EvalDatasetBuilder.build() secret scan), pre-run estimate, hard cap (maxJudgeCalls), abort (the plumbing already exists: IterativeGEPAOptions.signal, runOnce(signal); SSE close intentionally does not stop the run, routes/evolution.ts:458-462). In KVARK mode a cloud judge is not allowed (D-03). Status: PROPOSAL.

### FRD-08.5 — Bounded recipe registry — PROPOSAL — BRIEF DIRECTION (DIR-14) + PROPOSAL (net-new; scope depends on founder approval of scope ODB-02, Delivery plan §6.1, W3e-PR9a..e)

- A small registry of approved variants for research/document work (e.g. base procedure vs + contradiction check vs an allowed retrieval/review variant). Candidates change instructions, the arrangement of approved optional phases and budgets within limits.

- Invariants are immutable: scope, egress prohibitions, approvals, budget cap, mandatory gates, contamination boundary, meaning of success (HarnessRecipeVersion.invariants). A recipe that gets a better score by skipping a security check is not a candidate for promotion.

- Current state: EvolutionTarget has no recipe target (iterative-optimizer.ts:88-93) — net-new; not contained in S1 W3e (which excludes recipe evolution). The planner assesses it separately; if it is deferred, show which user outcome and public claim are dropped (brief §10.3). Status: PROPOSAL — recommended targeted scope (Delivery plan §6.1 "ODB-02 — options", recommendation A); approval of the ODB-02 scope: AWAITS A FOUNDER DECISION. The claim about the registry's contribution follows Benchmark BP-MSG-01: the result of a configuration without this layer is not evidence of its contribution.

### FRD-08.6 — Promotion policy — PROPOSAL — BRIEF DIRECTION (DIR-15) + CONFIRMED AT REVISION (errors)

- Baseline and candidate re-scored on the same examples and budget; metric-appropriate CI; minimum practical difference; regression per task shape; latency/compute cap; procedure for grader error; a null scorer does not drop out of the denominator; separate model/tool/infra/budget/evaluator failures.

- Current state: baseline scored only on microSample (iterative-optimizer.ts:205-211); anchor scores only survivors (:302-311); delta = winner.overall − baseline.overall from different phases when the baseline was dominated earlier (:315-325; the evolution-orchestrator.ts:184-190 comment is conditionally incorrect); combinedDelta = GEPA overall − schema accuracy (two metrics, compose-evolution.ts:198-200); scoreOne null → filtered out (:398-416) while a running-judge error → score 0 enters the average (evolution-llm-wiring.ts:439-447, judge.ts:141-151). Repro docs/plans/v1.2-evidence/phaseA/repro-gepa-delta.mjs: n=50 vs n=400, delta 0.2660 vs 0.2500 on the same sample (F-EVO-06).

- Warning: removing/renaming combinedDelta breaks compose-evolution.test.ts:342-371 (refute).

- Dataset governance (A17, F-EVO-07): the orchestrator bypasses build() (evolution-orchestrator.ts:311-326 → sourceFromTraces(['success','verified'], true, …)); no secret scan (repro: sk-ant-… reached the judge), no split/holdout, no dedup; corrected → expected_output = correctionFeedback (correction as gold); traceFilter = {} → traces of all personas and workspaces enter the candidate of a single persona (scope leak, AT-13). v1.2: build({ traceFilter: { personaId, workspaceId }, includeCorrections:false, seed }); GEPA on train+val; final paired score on the holdout; holdoutViews recorded; "≥30" is not universal sufficiency. Correction = signal, not gold. Status: PROPOSAL.

### FRD-08.7 — UX truthfulness — PROPOSAL — BRIEF DIRECTION (DIR-13 "remove false UX claims") + CONFIRMED AT REVISION

EvolutionTab.tsx:759,771,883,237-249: "Accept & Deploy", "hot-reloads the spec" (shown for both target kinds; correct only for behavioral-spec), "deployed lift", "score-verified". v1.2: status reflects activation (written_not_active), copy depends on the target kind, "score-verified" only with a paired holdout (F-EVO-10).

## 9. Attention / WorkItem and Routines

### FRD-09.1 — Attention normalization — PROPOSAL — BRIEF DIRECTION (DIR-18) + PROPOSAL

WorkItem (§2.9) from the Gmail/GCal/Outlook/Slack connectors that already exist (packages/agent/src/connectors/*; E2E has not been checked — UNKNOWN). One initial scenario and the actual authorization path are named in the Delivery plan/decision queue (brief §20.3), not here. Requirements: background incremental sync ≠ health probe ≠ manual fetch; cursor/delta persistence (historyId/syncToken/delta), lost cursor, dedup, revoked credentials, retention, a labeled eval set for precision/false-positives (AT-24). Channel profiles per EXT-11 (channel rules/ToS: AUDIT FINDING — TO VERIFY (live 27.09.2026, source: external.md §5, §8); repo state of the adapters — whatsapp-adapter.ts:2,5, no Viber adapter — CONFIRMED AT REVISION): WhatsApp = export/import (+roadmap; live personal NO; whatsapp-adapter.ts:2-5 itself states that Baileys violates the ToS), Viber = bot/forward or drop, Discord = bot/forward, Telegram = Bot API (user API roadmap with an ADR), Slack = user token with ToS storage restrictions (legal TO VERIFY), Gmail = restricted scopes → OAuth verification + CASA (exemption for local-only desktop TO VERIFY), MS Graph = delegated without admin consent (most favorable; MSA accounts TO VERIFY). No blanket "no API" claims.

### FRD-09.2 — Injection from harvested content — PROPOSAL — BRIEF DIRECTION (§18 A13 "ACCEPT WITH LIMITATION") + CONFIRMED AT REVISION

Scan at ingestion ALREADY CLOSED (harvest/pipeline.ts:108-142 Pass 0 evaluateExternalMemoryIngress; connector-harvest.ts:189-191; extract-memory-lanes.ts:298). Taint as a typed field does not exist (grep taint only comments) → ContextPackage.sources[].taint (§2.7). The scanner is regex-only (injection-scanner.ts:22-56) = defense-in-depth; protection of policy/vault/send depends on the approval floor (tool-executor.ts:184-226) and ALWAYS_CONFIRM (confirmation.ts:16-29) — correct; the AT-19 test "path without a keyword" does not exist (F-CAP-05).

### FRD-09.3 — Routines = trigger, not new intelligence — PROPOSAL — BRIEF DIRECTION (DIR-19) + CONFIRMED AT REVISION (state)

- Routine = schedule/event trigger for an allowed work recipe with an occurrenceId, budget, Workspace, policy and result channel; no separate "routine harness family" (R05). Reuse: CronStore + LocalScheduler (cron-store.ts, cron.ts, 8 job_types index.ts:1913-2706) + AutomationCenterApp (next run, pause/run-now, history, L2 approvals — F-DUR-11).

- Approval for a daily draft ≠ approval to send. Pause/disable of a routine ≠ mid-phase pause of the executor.

### FRD-09.4 — Misfire, DST, timezone, occurrence, fencing — PROPOSAL (AT-23) + AUDIT FINDING — TO VERIFY

- Contract: a timezone field per routine; misfire policy explicit per routine: skip | catch_up_one | bounded rule; DST transition defined; a restart/duplicate event does not produce a duplicate occurrence action; the occurrence budget is not reset; occurrenceId in the executor signature; lease fencing (§4.3).

- State (F-DUR-10, CONFIRMED): getDue() = enabled=1 AND next_run_at <= datetime('now') (cron-store.ts:367-371); markRun only after success (cron.ts:276) → a failure re-fires on every tick until the 5-strike auto-disable (cron.ts:55,307-311); computeNextRun without tz (cron-store.ts:203-206, cron-parser 4.9.0 → the process's local time zone); sweepInterruptedRuns does not touch next_run_at → the same occurrence is executed again after a crash (for ai_task with proposeHeld = two held rows for the same intent, F-DUR-14 branch active); no timezone field; DST behavior untested (UNKNOWN).

- New finding from the refute (F-DUR-10): computeNextRun writes ISO with 'T' (next().toISOString()), while getDue compares against datetime('now') (YYYY-MM-DD HH:MM:SS, space); BINARY collation 'T'(0x54) > ' '(0x20) → a next_run_at on the same UTC date is always greater than now → a sub-daily routine runs at most once per UTC day, a daily 0 9 * * * is delayed until 00:00 UTC of the following day. an SQL probe over :memory: better-sqlite3 was executed; one against CronStore was not → AUDIT FINDING — TO VERIFY; proposed repro: store.create({cronExpr:'* * * * *'}) then after >60 s store.getDue() (expected 1, hypothesis 0). No test exercises the real path create()→getDue() (cron-ai-task.test.ts:230,280 writes the sqlite format directly; hardening tests mock getDue). This is a G1 candidate (truthfulness of routines), ahead of any Routines UX work.

### FRD-09.5 — TOOLLESS carve-out — HISTORICAL FOUNDER DECISION (memory, 2026-06-29: "L2 assist stays TOOLLESS") — aligned with brief §11.5/C15 + PROPOSAL — BRIEF DIRECTION (§17 C15 "CARVE-OUT") + CONFIRMED AT REVISION

The Loops L2 maker stays toolless (loop-executor.ts:254-262 chat() without tools; one proposed action → held queue index.ts:2632-2645). An approved routine may start a tool-using work run through the same permission/durable layer under a different contract (superseding ADR (7), brief §20.2), without silent acquisition. Loop cross-tick state moves to the run store (§7.2). Status: HISTORICAL FOUNDER DECISION (memory, 2026-06-29: L2 toolless; aligned with brief §11.5/C15) + PROPOSAL — BRIEF DIRECTION (C15: approved routine under a different contract) + PROPOSAL (ADR-07).

## 10. Model readiness and hardware ladder

### FRD-10.1 — Readiness is live evidence — PROPOSAL — BRIEF DIRECTION (DIR-17, §18 A20) + CONFIRMED AT REVISION (false positives)

- useHasWorkingModel.ts:171-174 transient → ready when the sidecar is offline or the probe is verified:false without a rejection; :129-136 a third false positive (default-model probe configured && !verified && !rejected → ready:true); :244-245 localReady = localModelCount > 0 (count-based from /api/tags). The behavior is intentional and regression-locked (5e2de2b8; tests useHasWorkingModel.test.ts:271-281,301-307,486-495 turn RED with the fix). ModelGate.tsx:257-261 has the same logic inline (F-UXM-02).

- Probe: probeConfiguredModel (settings.ts:103-164) max_tokens: isQwen ? 32 : 1, verified = content.length > 0 (does not check WAGGLE_OK); timeout/cold start/network/HTTP ≠401/403 → identical {configured:true, verified:false}; no tool/structured-output round-trip (F-UXM-03). Router readiness probeReadyOllamaModel (anthropic-proxy.ts:848-917) is format-only (/api/show capabilities).

- Contract: ModelReadiness { modelRef, generation: { ok, sampleHash, latencyMs }, toolRoundTrip?: { ok, protocol } (obavezan za work profil), reason: 'ok'|'timeout'|'unreachable'|'cold_start'|'http_error'|'empty_content'|'auth_rejected'|'model_not_found'|'tool_format_incompatible', probedAt }; ready only after an actual generation; different messages per reason; a format-only check is not "verified". Status: PROPOSAL.

### FRD-10.2 — Hardware ladder fields — PROPOSAL — BRIEF DIRECTION (brief §11.3, §18 A21) + PROPOSAL

HardwareLadderRow { modelRef: { id, hfRevision, license }, weightFormat, quant, diskDownloadGb, diskCacheGb, ramGb, vramGb | unifiedMemoryGb, contextTokens, kvCacheGb, cpuOffload: bool, concurrency, measuredLatency: { taskShape, p50Ms, p95Ms, hardwareProfile }, runtime: { name, versionPin, archTag }, supportedProfile: 'managed_windows' | 'existing_ollama' | 'openai_compatible_endpoint' | 'byok' | 'offline_bundle' }.

- "A model that fits on disk is not a model that runs usably"; do not assume "24 GB GPU" from a single estimate (brief §11.3). Official VRAM/RAM per quant does not exist on HF/Ollama (EXT-3) → measure.

- State: hardware-detect.ts:7-19 NVIDIA + Apple + CPU only; AMD/Intel/WMI intentionally not built (:330) → an AMD/Intel Windows laptop falls back to cpu_only (F-UXM-05); pull stream:false + 45 min timeout, with no progress/resume reporting (local-inference.ts:313-332), while the managed runtime download is resumable with sha256 (managed-ollama-runtime.ts:1109-1204) (F-UXM-04); a post-pull digest + live generation probe exists (local-inference.ts:338-377) — a solid part.

### FRD-10.3 — Reference model: Qwen 3.8 27B-class — DECISION (D-15) + PROPOSAL — BRIEF DIRECTION (§17 C19 "RE-BASELINE") + AUDIT FINDING — TO VERIFY (identity: live 27.09.2026, HF/Ollama, source docs/plans/v1.2-evidence/phaseA/external.md §1, §8 — not a property of the revision) + AUDIT FINDING — TO VERIFY (runtime)

- Identity (EXT-1): Qwen/Qwen3.8-27B, HF sha 1d4bf0f2ff6012fd82039f2fa52739d0dd7c60c0, 2026-08-14, Apache-2.0, dense 27B VL, model_type: qwen3_5, 262k ctx, thinking default-on + reasoning_effort, the chat template has <tool_call>/<function= markers (E2E with the Waggle tool loop TO VERIFY; official parser for 3.8 UNKNOWN). Official quant Qwen/Qwen3.8-27B-FP8; GGUF unsloth/Qwen3.8-27B-GGUF UD-Q4_K_M 16.5 GB / Q8_0 29 GB / BF16 54.7 GB.

- Ollama: qwen3.8:27b 18 GB (Q4_K_M class), landed in v0.32.12 (14.08.2026; year inferred — release notes "14 Aug", external §7); Waggle pins OLLAMA_TARGET_VERSION = '0.32.3' / rollback '0.32.0' (managed-ollama-runtime.ts:28-29) → the pinned runtime is older than the first Qwen 3.8 release (EXT-2) → repin (≥0.32.12; reasonably ≥0.32.15 because of the system-message normalization) + pull/generate/tool test on Windows GGML + a new router/installer receipt. Status: AUDIT FINDING — TO VERIFY.

- Catalog: cookbook/catalog.ts:44-51 has no Qwen 3.5/3.6/3.8; model-fit.ts:207-214 has no rule for qwen3.8 (it would fall through to qwen3=4); the certified managed model is qwen2.5:0.5b (certify-windows-installer.ps1:2099) → the receipt proves a smoke model, not the reference target (F-UXM-06). v1.2: certificateModel vs recommendedModel explicitly in the receipt.

- The control baseline Qwen/Qwen3.6-35B-A3B (MoE 35B/3B active, sha 995ad96e…) is a different configuration; in the production router the route is cloud DashScope (litellm-config.yaml:211-215, EXT-4), while the benchmark harness has a local vLLM entry qwen3.6-35b-a3b-local (benchmarks/harness/config/models.json:61-67) and the runbook benchmarks/gaia2/PILLAR1-QWEN-LOCAL-RUNBOOK.md (CONFIRMED AT REVISION) → do not carry over score/hardware; whether the old results are local or cloud = TO VERIFY.

### FRD-10.4 — Installation paths — PROPOSAL — BRIEF DIRECTION (brief §11.3) + PROPOSAL

Managed local runtime on a supported Windows profile; optionally an existing Ollama; a validated OpenAI-compatible endpoint (llama.cpp/LM Studio as presets, R17); BYOK. vLLM = self-host/server path or endpoint, not a mandatory one-click Windows installation. File path ≠ API base_url. Resumable download, checksum, free disk space, interrupted installation, rollback and health check belong to installation quality; offline package = a separate supported profile.

Remote OpenAI-compatible endpoint (PRD-13-10 pt.6; revision 1.2.1, H-11) · PROPOSAL. An endpoint that is not loopback (a LAN or the company's on-prem server, including an H200 with vLLM/SGLang) is supportedProfile: 'openai_compatible_endpoint' (FRD-10.2) and four conditions apply: (1) it has its own HardwareLadderRow with modelRef, weightFormat/quant, runtime { name, versionPin } and the measuredLatency.hardwareProfile of that server, measured through Waggle on the same task shapes as the desktop row, not copied from an external capacity report; (2) it has an explicit network boundary: the address is entered by the user, HTTPS is the default, and the destination is shown and tracked as a destination the user chose (egress class like P-BYOK, ADR-10), not as a "local endpoint" of the P-LOCAL profile; whether an unencrypted LAN endpoint is allowed with a warning and user confirmation is open — an engineering decision of the owner (Model/Runtime owner), before the merge of W6-PR8; (3) readiness per FRD-10.1 (real generation and a tool round-trip for the work profile) is checked against that endpoint; (4) the result of that profile does not replace the qualification of the desktop profile from DQ-05 (W6-PR6/PR7) and carries a separate profileId in the benchmark manifest (FRD-13.4; ADR-10 O1). Organizational work through KVARK goes through P-KVARK and FRD-11.4, not through this profile.

### FRD-10.5 — Onboarding — PROPOSAL — BRIEF DIRECTION (brief §11.2) + CONFIRMED AT REVISION (state)

OnboardingWizard.tsx:97 6 steps, resumable (useOnboarding.ts:27), ModelGate hard gate (ModelGateStep.tsx:63-65), deterministic before the model (good); the first task is 'Hello! What can you help me with?' (OnboardingWizard.tsx:107 DEFAULT_FIRST_MESSAGE) → does not produce an artifact; ALL_ONBOARDING_PERSONAS/getPersonasForTemplate exists-but-unwired; onboarding does not ask for a persona choice (F-UXM-10/12). v1.2: a template-specific first task with an artifact; optional mail/calendar connection; no persona/harness/MCP questions; a multi-gigabyte download is not a "ten minutes" criterion.

## 11. Surfaces

### FRD-11.1 — Desktop is the authoritative local host — DECISION (D-04) + CONFIRMED AT REVISION

Windows/Tauri primary; sidecar loopback-only (net-config.ts:24 per S1 C4); a powered-off laptop neither executes local routines nor responds to the phone (D-14). CLI and web/self-host = supported separate installation paths with the same backend contracts. Installer version 0.2.0 (tauri.conf.json:4, Cargo.toml:3) vs app/package.json:4 0.1.0 (drift, F-UXM-01); spec document version ≠ application version (C1).

### FRD-11.2 — IM companion minimum — PROPOSAL (R02, brief §11.6) + CONFIRMED AT REVISION (state)

Existing channels (channels/{manager,pairing,chat-client,routes}.ts; deny-by-default, /pair single-use code 10 min TTL in-memory, dedup 24h in-memory, rate limit 10/min) provide status/result/forward; approve/deny over IM is intentionally disabled in v1 (manager.ts:30-31 APPROVAL_NEEDED_REPLY, chat-client.ts:11-13, docs/plans/CHANNELS-ARC-2026-07-09.md:23) (F-CAP-10). v1.2 (G3): confirmation bound to pending_action.id/actionId via a short-lived one-time token, payload fingerprint, expiry; replaying/forwarding someone else's confirmation does not yield a grant; senderId alone is not sufficient (AT-25). No exposure of the loopback sidecar to the public internet; LAN/VPN/relay/PWA are explicit alternatives; Waggle relay = a later service.

### FRD-11.3 — Worker boundary (C20) — PROPOSAL — BRIEF DIRECTION (§17 C20 "EXPLICIT BOUNDARY") + CONFIRMED AT REVISION

packages/worker (BullMQ/Redis/Postgres) has its own chat/task/waggle/group/cron handlers; chat-handler.ts:11-24 calls runAgentLoop directly with the LiteLLM default model; zero references to recallMemory|buildSystemPrompt|Orchestrator|PERSONAS|MultiMind|FrameStore (F-TK-10). The local core has unified contracts; the worker is isolated or bound to KVARK, with no new Solo duplication; ADR (9). The Teams server starts only with DATABASE_URL + CLERK_SECRET_KEY (local/index.ts:3585-3614) (F-TK-08). Fate per component (KVARK adapter / extract / legacy / remove with a test) = Delivery plan, not this FRD.

### FRD-11.4 — KVARK connect — PROPOSAL — BRIEF DIRECTION (DIR-20, §18 A27) + PROPOSAL

KvarkConnection { baseUrl, identity, tokenRef (vault), validatedAt, allowedOrgCapabilities[], sharingPolicy: 'none' (default) , revokedAt? }. Connect = validation of connection+identity; gate on a live connection (getKvarkConfig(vault) !== null + health), not on tier === 'ENTERPRISE' (settings.ts:1051, marketplace.ts:190); registration createKvarkTools({ client: new KvarkClient(getKvarkConfig(vault)) }) at the place where tools are assembled; Settings fields (SettingsApp.tsx:1332-1343, "Test Connection" disabled) to be wired up or removed; disconnect/revoke terminates further access, including cached org context per policy; an unavailable on-prem KVARK does not fall back to personal BYOK/cloud (D-03; handleKvarkError already has no fallback); the personal mind is not copied (R14). RED test for AT-26 (ADR-08-T3): server + vault kvark:connection + fake KVARK server health OK → the tool registry has 4 KVARK tools; without the entry or with a health failure → 0 (F-TK-11/12). Tier gates that actually block Solo (F-TK-19): embeddingProviders (FREE has no litellm), sessions 10/workspace, routes cost/cloud-sync/admin/team/enterprise-packs/governance, UI Approvals/Team, skill promotion — each gets a decision in the WB inventory (Delivery plan), and a G/PR assignment per ADR-08 O2: G1 only approvals, per-workspace cost and local audit export (W0-PR12); session cap, embeddingProviders and dead tier code G3 (WB-PR4); in-app "Upgrade to Team" copy G3 (WB-PR5, after DQ-03); skill promotion G3 (WB-PR3); this FRD contracts only: approvals (§6.6), per-workspace cost and local audit export are not behind a paywall (brief §12.2; cost.ts:210,272, settings.ts:1192).

Contract with the KVARK API (PRD-13-10 pt.4; revision 1.2.1, H-11) · PROPOSAL. KVARK API owner: UNFILLED. Portable contract reference (repo and tag/commit or version): UNKNOWN. Waggle does not build I/WE/COMPANY views, the roster or KVARK Workspace functions (PRD-13-10 pt.3). The "Waggle today" column is CONFIRMED AT REVISION (2af0904d). The "Requested from the owner" column is UNKNOWN until the owner responds. The last column applies until confirmation and after it, unless the confirmed contract requires a change; the change goes through a doc-only PR before the merge of WB-PR3 (gate KVARK-IF).

| Item | Waggle today | Requested from the KVARK API owner | Waggle behavior (PROPOSAL) |
| --- | --- | --- | --- |
| Identity | POST /api/auth/login with identifier/password, JWT in memory only, re-login on 401 (packages/server/src/kvark/kvark-auth.ts); vault kvark:connection = { baseUrl, identifier, password } (kvark-config.ts:1-6,18-44); health = GET /api/auth/me (docs/kvark-http-api-requirements.md §2) | the supported login mechanism (password, SSO or a token issued by KVARK); token lifetime and renewal; how the user identity (I) is expressed | secrets only in the vault; Waggle does not introduce its own identity provider or a copy of the KVARK account; identity and validatedAt from KvarkConnection are written only by a successful validation |
| Permissions | KVARK filters permissions on its side (docs/kvark-http-api-requirements.md, "Architecture Principle"); Waggle has 4 tools (kvark_search, kvark_feedback, kvark_action, kvark_ask_document); allowedOrgCapabilities[] does not exist in the code | how KVARK communicates the allowed organizational capabilities for a given user; the error shape for a disallowed action | Waggle does not compute, extend or store KVARK permissions as its own policy; the tools are registered only with a live connection (ADR-08 O3); for a rejected action the user sees the KVARK reason |
| Scope | requests do not carry an I/WE/COMPANY marker | whether and how a request selects the I, WE or COMPANY context; the default scope | the scope is chosen by KVARK or by the user in KVARK; Waggle only passes it through, without its own view and roster; without an answer from the owner, the KVARK default scope applies |
| Result | KvarkSearchResponse, KvarkAskResponse, KvarkActionResponse (kvark-types.ts); Waggle does not re-rank (kvark-client.ts:8-12) | a stable result shape; source or citation; a marker of the scope the result comes from | the result is an organizational source in the ContextPackage (ADR-05); it is not written into the personal mind (R14; AT-13; ADR-08-T6) |
| Revocation | the route does not exist; kvark:connection is only read (F-TK-11) | server-side revocation of a token or session; what KVARK does with an already issued token | POST /api/kvark/disconnect deletes the vault entry and the organizational cache per policy; restore does not bring it back (ADR-08 O4, O6; DIR-21); test ADR-08-T5 |
| Unavailability | KvarkUnavailableError → "KVARK is not reachable. Using workspace memory only…" (packages/agent/src/kvark-tools.ts:275-296); 501 → KvarkNotImplementedError | health semantics, timeout, maintenance announcements | work continues with workspace memory only, with a clear message (ADR-08 O4); no cloud or personal BYOK fallback (D-03; AT-26; ADR-08-T4) |
| Network boundary | baseUrl from the vault; the HTTPS and allowlist rule is a PROPOSAL (ADR-08 O3 pt.4; ADR-10 P-KVARK) | the address and certificate of the on-prem installation; availability only inside the perimeter or also over VPN | HTTPS mandatory except for explicit loopback; the destination is in the P-KVARK allowlist; no cloud relay |

## 12. Security, privacy, egress

| ID | Contract | State | Status |
| --- | --- | --- | --- |
| FRD-12.1 | Taint/provenance: every ContextPackage.source carries trust (FrameSource) and taint; harvested content = taint:'harvested'; text within it cannot change policy, request the vault or approve sending (brief §11.4). | the taint field does not exist; the approval floor is the actual protection (F-CAP-05). | PROPOSAL — BRIEF DIRECTION (§18 A13) + PROPOSAL |
| FRD-12.2 | Injection defense-in-depth: scanForInjection on the ingest and read paths; never as evidence that the content is not malicious. | write-side guard exists (hook-runtime.ts:191; harvest/pipeline.ts:108-142); read-side in the hook path does not (F-HM-04); Waggle recall scans (orchestrator.ts:923-933). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-12.3 | Secrets never in the prompt/trace/event: resolver/hook/brief/evolution redact; a test asserts that buildSystemPrompt/trace/RunEvent do not contain vault values. | env allowlist fail-closed, runner redaction and brief redaction exist; hook SessionStart does not redact (F-HM-13); evolution sends traces containing secrets to Anthropic (F-EVO-07 repro); dedicated test UNKNOWN (F-CAP-06). | CONFIRMED AT REVISION + PROPOSAL |
| FRD-12.4 | Vault-only secrets (CLAUDE.md §7); kvark:connection token in the vault. | vault upsert is generic (packages/server/src/local/routes/vault.ts:153-171, POST /api/vault — a generic upsert that calls VaultStore.set, packages/core/src/vault.ts:244; anchor corrected in 1.2.1, finding finish/facts/f1/03). | CONFIRMED AT REVISION (applicable project rule CLAUDE.md §7 "Non-Negotiable"; not a D-nn) + PROPOSAL (kvark:connection in the vault) |
| FRD-12.5 | Egress measurement per profile: purely local/offline profile → measurement of unapproved egress (expected 0 destinations outside the allowlist); BYOK/live-channel profile → confirmation of allowed destinations and minimization (not "zero traffic"); KVARK profile → a separate on-prem model/evaluator boundary. | does not exist as a test; the reranker/embedding model download (~/.waggle/models/*) is legitimate egress that must go into the offline profile's allowlist or into the offline bundle (F-HM-01). | PROPOSAL (brief §16 after AT-30) |
| FRD-12.6 | Approvals/revocation do not depend on the model's statement; IM confirmation only with secure binding. | §6.6, §11.2. | PROPOSAL — BRIEF DIRECTION (§18 A15) |
| FRD-12.7 | Threat model of installations: MCP binary/marketplace bounded (installer.ts:392; forceInsecure from the client body with audit marketplace.ts:482-503); THREAT_MODEL.md exists (175 lines, c520bfb0 2026-08-24; Controls + Known Gaps) — it does not cover the inline install boundary (starter-pack/proposal, forceInsecure, SecurityGate), MCP binary install, egress profiles or PostHog (grep over git show 2af0904d:THREAT_MODEL.md = 0) → an addendum is missing (ADR-10-P6). | CONFIRMED AT REVISION (mechanism, F-CAP-06) + AUDIT FINDING — TO VERIFY (document and gap: own read-only check outside phase-A, see ADR-10 "Anchor provenance") | PROPOSAL (A14: addendum) |
| FRD-12.8 | Erasure/export cover the new stores (run store, checkpoints, artifacts, WorkItems) through the existing erased_subjects/stableHarvestId; a technical test is not a legal certification. | erase exists in waggle-memory-mcp, not in the hive-mind MCP (F-HM-17); checkpoint-referenced context has no invalidation (F-HM-18). | PROPOSAL — BRIEF DIRECTION (§18 A3) + PROPOSAL |
| FRD-12.9 | Rollback ≠ restoring erased rights (DIR-21): a code rollback does not revive erased data/revoked consent/credentials; a sent email is not rolled back by restoring the database. Mechanism: erased_subjects export in the snapshot manifest (GDPR-H-04) and the revocation ledger revocations.json (GDPR-H-05, WAGGLE-MIGRATIONS-v1.2.md; FRD-14.16; W1-PR15, G2) with a Class B restore test that re-applies erasures and revocations (MIG-00.6); evidence = AT-27. | no revocation ledger: VaultStore.delete and ApprovalGrantStore.revoke delete without a trace (GDPR-H-05: grant revoke CONFIRMED AT REVISION [F-CAP-09], the rest AUDIT FINDING — TO VERIFY); snapshot/restore does not exist in the code (GDPR-H-04). | PROPOSAL — BRIEF DIRECTION (DIR-21) + PROPOSAL (ledger) |
| FRD-12.10 | License/NOTICE consistency (C5): packages/optimizer/LICENSE, packages/weaver/LICENSE "proprietary and confidential" alongside "license":"MIT" in package.json; 3 hive-mind NOTICE files declare agent/evolution/vault/tiers/Tauri/WaggleDance proprietary and reference a nonexistent EXTRACTION.md; 9 manifests without license; the repo is public (live GitHub 27.09.2026) while CLAUDE.md/AGENTS.md/README say "remains private" (F-TK-13, F-REL-08). | CONFIRMED AT REVISION (files) / AUDIT FINDING — TO VERIFY (decision) | UNKNOWN — open: DQ-02 (licensing implementation, brief §20.3); does not open D-01 |
| FRD-12.11 | One telemetry switch + disclosure (PRD-02-12; ADR-10 O4; replaces FRD v1.1 §12 "any future cloud telemetry is opt-in"): the Settings "anonymous telemetry" switch controls the local telemetry store and PostHog from the same handler (optOutPostHog/optInPostHog alongside adapter.toggleTelemetry) or PostHog runs with opt_out_capturing_by_default: true until the user turns it on; onboarding disclosure (what is sent, to whom) before the first onboarding_complete capture; release checklist item "VITE_POSTHOG_KEY baked into the candidate?". Test (ADR-10-T2): toggle OFF → localStorage['waggle:telemetry-opt-out']==='true' and posthog.capture is not called; ON → both systems, with the disclosure shown. | PostHog capture exists and the default is opted-in when the key is baked in; the Settings switch does not turn it off (apps/web/src/lib/posthog.ts:39,42,49-60,114-127,133-166; SettingsApp.tsx:722-731; OnboardingWizard.tsx:463; 0 callers of optOutPostHog/optInPostHog); grep POSTHOG in .github/workflows/*.yml and app/package.json = 0 → whether the key is in the candidate is UNKNOWN (ADR-10-K3). | AUDIT FINDING — TO VERIFY (ADR-10-K3, the writer's own check outside phase-A) + PROPOSAL (G1: Delivery plan W0-PR17, TM-25) |

## 13. Observability and benchmark manifest

### FRD-13.1 — Per-run record — PROPOSAL (FRD v1.1 §13 refined)

RunRecord { runId, recipeId/version, modelRef, runtimeRef, taskShape, interaction, mode, phases: [{ phaseId, attempts, durationMs, tokens, observedToolCalls, gateResults, verdict }], checkpoints[], retries, budget, proofReceipts[], finalStatus, qualification }. No secrets; context as references (contextRef), not copies.

### FRD-13.2 — Trace qualification — PROPOSAL — BRIEF DIRECTION (brief §7.3) + PROPOSAL

Every execution_traces row gets qualification: 'qualified' | 'legacy_unqualified' (column or tag) + verifierVersion + the origin of the status. Only qualified rows enter eval candidacy, and even then they are not automatically gold. Migration: task_shape LIKE 'harness:%' AND outcome='verified' → legacy_unqualified (§14). Dashboard test: gate_passed is not counted as content-confirmed.

### FRD-13.3 — Metrics — PROPOSAL (C21 operationalization)

completion rate (per mode), gate failure rate per gate type, resume success (AT-07), unknown_outcome rate (AT-08), human intervention count (approvals + corrections), latency p50/p95 per task shape, tokens/compute/usd, quality score (only from ProofReceipt.level ≥ 2 or independent scoring), memory contribution (ablation delta, not the number of frames). Thresholds: UNKNOWN until the baseline (brief §16: before the locked test, not after).

### FRD-13.4 — Benchmark manifest (brief §13.6) — PROPOSAL — BRIEF DIRECTION (DIR-22/23) + PROPOSAL

BenchmarkManifest {
  codeSha, installerSha256?, model: { id, hfRevision, quant, runtime, version }, hardware: { gpu, vram, ram, cpu, os },
  dataset: { name, version, hash, split }, scorer: { name, version, hash, judgeModel?, judgeVersion?, promptHash? },
  toolVersions, skillVersions, contextLimits, tokenLimits, attempts, seeds, timeouts, pauseRecoveryMode,
  profile: 'raw_model' | 'raw_model_min_tool_adapter' | '+skills' | '+memory' | '+harness' | '+memory+harness' | '+evolved',
  ablationFlags: { memory, skills, harness, evolution }, // ne mogu isključiti strict verify (A25)
  outputs: { completeOutputsRef, graderOutputsRef, recountScript },
  cost: { modelInference, evaluator, toolApi, gpuTimeHours, energyAssumption?, humanReview? },  // odvojeno
  contaminationFirewall: { mindReset: true, cachesReset: true, artifactsReset: true, goldExcludedFromMemory: true },
  holdoutViews
}

- Production path mandatory (DIR-22): the benchmark adapter translates the input and starts an isolated run through the same sidecar /api/chat/work path; it must not covertly use a better harness. A raw model on a tool benchmark gets a minimal sufficient tool adapter (brief §13.2). The baseline is scored by the same independent scorer.

- State: benchmarks/gaia2/adapter.ts = narrow-proxy (cost-projection, not a full evaluation); the τ² adapter was not found at HEAD (git grep only docs), it exists on origin/feature/harness-sota-bench (66 commits ahead, 2022 behind; cherry-pick inventory F-REL-12; do not carry over the fe7804bf cost-tracker and the pilot "beats" results) (EXT-10, F-REL-12). Whether waggle-bridge-server.ts uses the production /api/chat = UNVERIFIED.

- Primary professional-work test: PROPOSAL (not approved) APEX-Agents 1.1 (CC-BY-4.0, 240 tasks, Harbor 0.20.0, judge DeepSeek-v4-Flash-0731, published frontier baseline Claude Fable 5.1 68.6% pass@1 — license/tasks/runner/judge/baseline: AUDIT FINDING — TO VERIFY (live 27.09.2026, source: external.md §4.4, §8)) under the conditions from EXT §4.7 (cloud judge cost; local judge = a separate profile; Docker/WSL2 only on the bench machine; rubrics/solution do not enter .mind). The evidence card and the decision belong to the Benchmark protocol (brief §20.1).

- Statistics (DIR-23): paired analysis for paired tasks; McNemar only for binary outcomes; CI for the score; equivalence/non-inferiority only with a prespecified margin. "No difference detected" ≠ "they are the same" (N=114, p=0.11 "matches" is a warning, not evidence). The allowed messages depend on the results (brief §13.5).

- Prices: cost-tracker.ts:28-30 Opus 4.6/4.7/4.8 $15/$75 (officially $5/$25), :32 Sonnet 5 $3/$15 (officially $2/$10), :39-40 Haiku 3.5 wrong + retired IDs, fallback :66 3×; the table feeds the ModelSpendBudget reservations → product impact (premature BudgetExceededError for BYOK Opus users), not only the manifest (F-REL-06, EXT-12). Test cost-tracker.test.ts:54-55 locks in the wrong value. Status: CONFIRMED AT REVISION (repo: cost-tracker.ts lines, test, models.json) + AUDIT FINDING — TO VERIFY (official prices $5/$25, $2/$10, Haiku 3.5 $0.80/$4 and retired IDs: live 27.09.2026, platform.claude.com; source: external.md §6, §8), same as PRD-14-09; the fix (same scope as Delivery plan W0-PR13) = 4 overpriced rows + Haiku 3.5 :39-40 (→ $0.80/$4 or a retired marker) + fallback :66 + comment :24-25 with URL/date provenance + test + benchmarks/harness/config/models.json.

### FRD-13.5 — Release evidence — PROPOSAL — BRIEF DIRECTION (§17 C22 "ACCEPT", brief §15.4) + CONFIRMED AT REVISION

main 2af0904d is 618 commits from c4e6a515 and 560 from e4bf403e; 355 files changed, 116 non-test runtime sources, 41 on covered receipt surfaces → no receipt covers 2af0904d; a bounded no-impact attestation is not possible (F-REL-02). Doc drift: b07a6173 is a PR test-merge with the same tree as e4bf403e; PR #83 was merged (44baa77d, 2026-09-09) while 09-LAUNCH/README say the opposite (F-REL-01). Receipt tools: installer certify is wired; router (qualify-smart-router.ts) and auth canary (test-windows-official-auth-canaries.ps1) have no npm/CI caller; a crash-injection receipt over the packaged installer does not exist (F-REL-03) → mandatory for AT-07/AT-30. Live GitHub (27.09.2026): WINDOWS_PUBLIC_RELEASE_AUTHORIZED undefined (publish fail-closed ✓), production env without protection rules, main without branch protection, secret scanning disabled on the public repo (F-REL-09) — operational decisions of the owner, not a PR. SBOM/THIRD_PARTY_NOTICES do not exist; the onnxruntime-node and sqlite-vec-windows-x64 npm packages have no LICENSE file → notices are generated from upstream; npm audit continue-on-error: true; license CI does not exist (F-REL-04/05). All → G3 gate list in the Delivery plan; here only the contract that AT-30 requires notices+SBOM+fresh receipts for the exact candidate SHA.

## 14. Migrations (pointer)

The complete migration map is in docs/plans/WAGGLE-MIGRATIONS-v1.2.md (brief §20.1; it may be an FRD appendix). Here only the register of mandatory migrations that this FRD implies, with the condition "rollback does not restore erased rights" (DIR-21). All PROPOSAL.

| ID | Subject | Requirement | Origin |
| --- | --- | --- | --- |
| FRD-14.1 | agent-runs.json v1 → run store | schemaVersion, dry-run, snapshot, statuses 1:1 per §2.12; legacy interrupted preserves the reason; does not repeat unknown side effects; retention/GC; corrupt-load and overflow (MAX_EVENTS=2_000) tests do not exist (refute F-DUR-02) | F-DUR-01/02, A2, A8 |
| FRD-14.2 | execution_traces.outcome CHECK | table-rebuild for gate_passed (or a tag-based alternative); verified harness rows → legacy_unqualified; mind/schema.ts:235-253 is part of the OSS substrate → drift baseline update (UNKNOWN whether covered) | F-HARN-06, refute |
| FRD-14.3 | evolution_runs.status CHECK | table-rebuild for rolled_back, written_not_active; active_from/active_until | F-EVO-02/10 |
| FRD-14.4 | pending_actions.status | + dispatching, unknown_outcome; attemptId; providerIdempotencyKey? | F-DUR-05 |
| FRD-14.5 | Cron: timezone, occurrenceId, lease UNIQUE/conditional claim, next_run_at format | separate the schedule from the execution state; no duplicate catch-up; the format fix depends on confirmation of the FINDING (§9.4) | F-DUR-10 |
| FRD-14.6 | Loop loop:<id> Awareness state → run store | + retrieval exclusion until the migration (in the hive-mind-core substrate → OSS forward-port cost) | F-DUR-09 |
| FRD-14.7 | Persona/spec/skill override → active-version pointer | pinned version for a started run; rollback; listPersonas dedupe | F-EVO-01/02 |
| FRD-14.8 | Context and scope | contextRef in the checkpoint; revocation/erasure apply to checkpoint/reference copies | F-HM-18 |
| FRD-14.9 | Personal-mind run summaries (4 writers) | stop writing content (W0-PR11, G1); existing (legacy) frames: MIG-05(i) — marker metadata.recallExcluded with unchanged importance='normal', without deletion, honored on all recall paths (not importance='temporary': FrameStore.compact() via cron memory_compact deletes temporary older than 30 d — MIG-05 Critic note); W0-PR18 (G1), merge after W0-PR11, on a copy per DP-0.09 (Class A over the golden fixture W0-PR19); choice (i)/(ii) = MDQ-07 (Memory owner); erasure rules apply; fleet policy gate redefined | F-HM-05; MIG-05(i) |
| FRD-14.10 | Tier/billing/team-sync | read-compatible via LEGACY_TIER_MAP/parseTier (PRO→FREE precedent 09b199aa); actual subscriber inventory before the change (UNKNOWN; an external call is not allowed); no financial side effects without approval | F-TK-06/07/16 |
| FRD-14.11 | Hook temporary recall exclusion + read-side scan/redaction | no storage change | F-HM-03/04/13 |
| FRD-14.12 | cost-tracker.ts prices | 4 overpriced rows + Haiku 3.5 :39-40 (correction or retired marker) + fallback :66 + comment :24-25 + test + models.json (= Delivery plan W0-PR13) | F-REL-06 |
| FRD-14.13 | Contract for new durable stores (MIG-06): WorkItem, RunEvent journal, ToolAction/ToolAttempt, Checkpoint, ProofReceipt, artifact manifest, capability request/proposal, OAuth state, negative grants | from day one: schemaVersion, scope (workspace_id), provenance (source, source_ref) where an external subject exists, retention class + GC rule (GC with a --dry-run list of candidates; executed actions are not deleted by GC before the run retention expires), export and erase mapping (FRD-14.14); retention numbers = MDQ-08 (for confirmation, not a decision); work units: W1-PR2/PR6/PR7 (G2), W4-PR3/PR5/PR6 (G2), W7-PR2 (G3) | MIG-06; S1 A3, A7, A8; F-CAP-02, F-CAP-05(c) |
| FRD-14.14 | Export/erasure coverage of stores (MIG-08), including the run store and the W4 stores | POST /api/export gets sections and manifest.json (schemaVersion, code SHA, sections, hashes): runs/checkpoints/journal and held actions without args_json content (W1-PR14), traces redacted (W1-PR7), routines/occurrence (W1-PR11), evolution runs and override versions (W3e-PR1), grants without fingerprint secrets (W4-PR6), proposal store and OAuth state without state values (W4-PR3/PR5), pairing allowlist without tokens (W8-PR3), WorkItems (W7-PR2); subject erase gets ExecutionErasure with the same (source, source_ref) key and a write to the same erased_subjects ledger (W1-PR14); "no secrets" test over the ZIP; a PR that introduces or changes a store from this list without export/erase mapping does not pass | MIG-08; S1 A3; FRD-12.8 |
| FRD-14.15 | Versioned migration ledger and runner (MIG-09) | <dataDir>/migrations/ledger.json append-only (tmp+rename), entry {migId, fromVersion, toVersion, codeSha, startedAt, finishedAt, mode: dry-run¦apply¦rollback, receiptPath, outcome}; migration registry {id, version, dryRun, snapshot, apply, verify, rollbackClass}; boot step before opening the stores; fail-closed read-only when the data is newer than the code; --dry-run-all; the ledger is never restored from a snapshot; in the packaged sidecar bundle (AT-30); W1-PR13 (G2), merge before the MIG-01 apply | MIG-09; MIG INV-21; brief §12.4 |
| FRD-14.16 | Revocation ledger revocations.json (GDPR-H-05) | append-only {kind, key, revokedAt, reason} under dataDir, outside the files that get restored (MIG §4 invariant 4); hooks in VaultStore.delete, ApprovalGrantStore.revoke and registry credential revoke (KVARK disconnect is added by WB-PR3); MIG-00.6 Class B restore re-applies all revocations made after the snapshot; W1-PR15 (G2), before the first G2 apply; G1 mutations are Class A and do not depend on it (DP-0.09) | MIG GDPR-H-05, MIG-00.6; DIR-21; F-CAP-09 |

## 15. Acceptance tests AT-01..AT-30

All of the below are proposed criteria (brief §16), not executed tests. Column "fixture / env / owner / milestone": owner = role from Delivery plan §2 "Owner/role" and DP-0.14 (canonical list Delivery plan DP-0.14: Harness, Chat, Durable, Memory, Server, Boundary, Capability, Security, External-executor, Evolution, Model/Runtime, UX, Attention, Channels, Benchmark, Release, OSS/License owner — roles, not names; assignment = PROPOSAL); fixture: <TBD> remains only where a fixture is genuinely undefined (AT-24 labeled set); milestone: G1|G2|G3 (PREDLOG). Column "Wave (authoritative for completion evidence)": the wave/PR whose RED→GREEN test closes the AT (or the named part of the AT); other waves that list the AT in the Delivery plan's "Exit tests" list are regression or an explicitly marked "part" — source: WAGGLE-DELIVERY-PLAN-v1.2.md §2 exit lists + §7 TM rows (CONFIRMED AT REVISION of the package, repeated by grep over the 13 "Exit tests" rows of Delivery plan §2 on 28.09.2026: all 30 ATs appear in ≥1 exit list; AT-06/12/18/19/23/28/30 in 3–4 waves, AT-13 in five (W0, W2, W3e, W7, WB), which is why the authoritative wave is named explicitly; Critic note: the earlier statement "AT-01/06/13/19/22/23/28/30 in 3–4 waves" did not hold — after OD-10 AT-22 is only in the W3 exit list, AT-01 in two (W0, W3), and AT-12/AT-18 had been omitted). When an AT is split across G milestones, the milestone column carries the split form "G1 part / G2 (PR) authoritative"; a prerequisite (tool, fixture or RED test that does not close any part of an AT — e.g. W0-PR19, W8-PR1, WB-PR2) is marked as such and does not enter the G columns of PRD-04-01. Numeric thresholds are locked before the final test based on the baseline. Test location (brief §16 "location") = the PR from the "Wave" column that writes the test, in the test suite of the package that PR changes; where the "Existing RED/GREEN anchor" column names a file, that is the file that is extended or rewritten; the exact name of the new test file is named by the PR (PROPOSAL; addition from the final completeness check 29.09.2026).

| AT | Scenario and measurable outcome | FRD | Existing RED/GREEN anchor (2af0904d) | fixture / env / owner (role) / milestone | Wave (authoritative for completion evidence) |
| --- | --- | --- | --- | --- | --- |
| AT-01 | The outcome of every row of FRD-05.9 (N1–N8, S1–S8, B1–B8) matches the table: VERDICT: FAIL, an invalid or missing verdict, missing evidence and NOT_RUN of a mandatory gate → the run is not COMPLETED in any mode; self-reported evidence (FRD-05.9 R3) → FAIL in strict/benchmark and on a test/build gate in every mode, while in work · normal a gate that is not test/build transitionally accepts it with selfReported:true (outcome per the verdict, N1–N8); CONDITIONAL follows the recipe policy only in work · normal, and in strict/benchmark yields COMPLETED only when it satisfies the mandatory criterion (R4); verify opt-out and "Completed (verify skipped)" exist only in work · normal; WAGGLE_AUTO_VERIFY=0 in strict does not skip verify | FRD-05.1, 05.5, 05.9, 02.6 | repro docs/plans/v1.2-evidence/phaseA/repro-harness.mjs 02a–d; tests that turn red: workflow-tools-harness.test.ts:135-179 | fixture: research-verify with FAIL/CONDITIONAL (structured and unstructured)/no-VERDICT/opt-out, one case for each row of FRD-05.9 · env: vitest, no provider · owner: Harness owner · G1 (W0-PR1/PR2/PR8) authoritative for the G1 subset of FRD-05.9 / G2 part (W3-PR6, full set) | W0-PR1/PR2/PR8 (G1: the G1 subset of FRD-05.9 — verify default fail-closed, VERDICT value, default require_supplement, strict flag without opt-out) · W3-PR6 (G2 part: the full set of FRD-05.9 over ProofReceipt; strict does not complete without ProofReceipt) |
| AT-02 | The test/build gate distinguishes mentioning a test command from an observed execution: PASS only from a server-observed ValidatorInvocation per FRD-05.2 VI-1..VI-8; non-zero exit ≠ success; echo "npm test", echo "pytest" and a failing test whose shell exit is overridden (npm test ¦¦ true, npm test; exit 0) are never PASS; a regex over the command text is not evidence (VI-9); outcome per examples AT-02-P1..P2 and AT-02-N1..N15 (FRD-05.2) | FRD-05.2, 05.3, 02.2 | repro 03a–c, 08a; system-tools.test.ts:365-370 tolerates the Exit code: prefix; the earlier regex from FRD-05.2 accepts N1–N4 and N6 (a check of the specification in Node on 30.09.2026, not a Waggle test) | fixture: fake bash executor with structured {exitCode, timedOut, background, cwd} + output that falsely claims success; one case each for P1–P2 and N1–N15 · env: vitest, no provider · owner: Harness owner · G1 | W0-PR3/PR4 (G1; only wave; prerequisite W0-PR8 observed provider) |
| AT-03 | Budget stop before verify → INCOMPLETE (FAILED_RETRYABLE, interruptReason:'budget_exhausted_before_verify'; in benchmark without resumption — FRD-05.9 N5/S5/B5), budget.spent preserved, no "fully verified" | FRD-05.6, 04.5 | repro 05a–c (gate level); the full loop with a real budget has not been executed | fixture: small maxTokenBudget + "All tests pass" content · env: vitest + fake provider · owner: Harness owner (W0) → Durable owner (W1) · G1 part / G2 (W1-PR4) authoritative | W0-PR5 (G1 part: disclose-only, budgetStop meta) · W1-PR4 (G2 authoritative: Checkpoint.spent survives restart; together with W0-PR5 closes AT-03 in full) |
| AT-04 | An activated override enters the next actual prompt; rollback changes the next run; an existing run is pinned | FRD-08.2 | repro docs/plans/v1.2-evidence/phaseA/repro-shadow.mjs; RED must go through resolvePersona/buildSystemPrompt, not listPersonas().find(id && includes); order F-EVO-01 → F-EVO-10 | fixture: deploy coder override + POST /api/chat · env: server test · owner: Evolution owner · G1 part (W0-PR9 minimum) / G2 (W3e-PR1) authoritative | W0-PR9 (G1 minimum: override in the next actual prompt, written_not_active) · W3e-PR1 (G2 authoritative: rollback route + pinned version of a started run; together with W0-PR9 closes AT-04 in full) |
| AT-05 | The evolved schema is used in target execution; the candidate is executed before scoring; recognizes prompt-as-output | FRD-08.1 (row EvolveSchema Stage 1: wire-or-drop, R19), 08.3 | guard tests exist; route test complete() = 2/example is missing (evolution-run-route.test.ts:37-58 stub) | fixture: stub LLM with callCount() · env: server test · owner: Evolution owner · G2 | W3e-PR6 (schema in Stage 2 or removed) + W3e-PR8 (route test complete() = 2/example) (G2; only wave) |
| AT-06 | Two concurrent Workspace runs: different runId; events/context/trace do not mix | FRD-02.5, 05.3 | repro 07a–b, 08b (both harnessId='document-draft' indistinguishable); not from two HTTP runs | fixture: 2 workspaces, same harness · env: server + fake provider · owner: Harness owner (W0-PR7) → Durable owner (W1-PR8) · G1 part (W0-PR7) / G2 (W1-PR8 + W2-PR1) authoritative | W0-PR7 (G1 part: different runId in all three payloads) · W1-PR8 (G2 part: per-run bus/trace) · W2-PR1 (G2 part: context does not mix) — G2 authoritative = W1-PR8 + W2-PR1 together: AT-06 in full is closed by a test from two HTTP runs in the exit of whichever of waves W1/W2 closes last (W2-PR1 does not depend on W1-PR8, graph §3, so the order is not known in advance); W3 exit = regression, not new evidence |
| AT-07 | Crash after a confirmed phase → restart continues the next phase with the same references; spend is not lost | FRD-04.2, 02.3, 04.5 | long-task-loop-integration.test.ts:221-330 (step-level, unwired); crash-injection over a packaged build does not exist (F-REL-03) | fixture: kill after checkpoint · env: vitest + packaged Windows candidate · owner: Durable owner · G2 (unit + packaged receipt C at F2) / G3 (C repeated on the F3 candidate) | W1-PR4/PR5/PR12 (G2: dev crash-injection, restart continues the next phase) · W8-PR2 (G2 part, merge before F2: packaged build, receipt C at F2; repeated at F3) |
| AT-08 | Crash after provider success before ack → the same actionId reconciled; no blind resend; unknown_outcome visible | FRD-02.4 | held-action-executor.test.ts:120-128 (idempotent claim); a crash-after-success test does not exist | fixture: fake provider with a receipt · env: vitest · owner: Durable owner · G2 | W1-PR6 + W1-PR12 (G2; only wave) |
| AT-09 | Two processes take over the same run → only one may perform a new side-effect action | FRD-04.3 | none; the cron lease is not fencing (cron-store.ts:442-447) | fixture: two CronStore/run store handles over the same dataDir · env: vitest · owner: Durable owner · G2 | W1-PR5 + W1-PR12 (G2; only wave) |
| AT-10 | SSE reconnect/replay does not duplicate cards or actions; detach ≠ cancel; cancel prevents new actions | FRD-02.5, 04.4 | agent-run-registry.test.ts:104-105 (resetRequired=false); chat sinceSeq does not exist; R3-008 pin agent-loop.test.ts:1981-2010 | fixture: SSE client with reconnect · env: server test · owner: Durable owner · Chat owner (chat.ts detach/sinceSeq) · G2 | W1-PR8/PR9 (G2: sinceSeq replay, detach ≠ cancel, ADR-03) · W5-PR1 (G2 UI part: reconnect does not duplicate cards) |
| AT-11 | A missing connector blocks an already created run; a valid setup returns the same run; a callback for a different request/expired grant does not start work | FRD-02.8, FRD-03.5, FRD-03.6, FRD-06.4 | agent-search.test.ts:44 locks the current open-in; capability-proposals.test.ts:100,114,171 scope/expiry/replay; api_key connector as technical evidence (R12) | fixture: api_key connector (e.g. Notion/Linear) · env: server test · owner: Capability owner · G2 | W4-PR3/PR4/PR5 (G2); W7 exit = regression on the mail connector, not new evidence |
| AT-12 | Decline/expiry/revoke survives restart; model/hook/IM cannot reverse it | FRD-06.6 | expiry: held-action-executor.test.ts:187 ("refuses to run a held action past its expiry"); re-validation at execution: :198,292; deny: approval-flow.test.ts:75 (one-shot, nothing persistent); revoke (ApprovalGrantStore.revoke approval-grants.ts:286; DELETE /api/approval/grants/:id routes/approval.ts:120): test not found at 2af0904d (git grep "\.revoke(" over *.test.ts = 0) → RED test missing. Critic note (28.09.2026): the earlier citation of approval-held.test.ts:302,313 as an expiry/revoke test was incorrect — :302 = approve idempotency (409 already_decided), :313 = legacy critical grants | fixture: deny + restart · env: server test · owner: Capability owner · Boundary owner (G1 part) · G1 (nav part) / G2 (authoritative) | W0-PR12 (G1 part: Approvals available to the Solo user) · W1-PR6 (G2 part: BLOCKED_APPROVAL persistent) · W4-PR6 (G2 authoritative: decline/expiry/revoke survives restart; model/hook/IM do not reverse it) |
| AT-13 | A sentinel from Workspace A does not appear in personal or Workspace B retrieval | FRD-07.4 | 4 writers + ≥5 tests pin the leak as desired; a sentinel test does not exist; FINDING — TO VERIFY runtime | fixture: sentinel string in a run summary · env: server + 2 workspace minds · owner: Memory owner · G1 (W0-PR11/PR18) authoritative / G2 part (W2-PR1/PR2) | W0-PR11 (G1: sentinel Workspace A → not in personal recall; new writes) + W0-PR18 (G1: legacy leak frames of the 4 writers reclassified on a copy with a recall-exclusion marker, without changing importance and without deletion; test: a frame older than 30 d survives compact(); MIG-05(i), DP-0.09; Delivery plan G1 (c), W0 exit) · W2-PR1/PR2 (G2 part: extended to Workspace B); W3e-PR4, W7-PR2, WB exit = regression |
| AT-14 | A RAWDETAIL quote is available in scope; hook temporary is not a long-lived fact; re-running extraction does not duplicate | FRD-07.2, 07.3, 07.7 | w46-rawdetail-recall.test.ts, r2-recall-closure.test.ts:27-40; hook exclusion test missing; (runId, outputHash) dedup missing | fixture: raw-turn frames + temporary hook frame · env: vitest (reranker OFF in vitest.setup.ts:25-26 → the RAWDETAIL lane test must enable it) · owner: Memory owner · G1 part (W0-PR10) / G2 (W2-PR7/PR9) authoritative | W0-PR10 (G1 part: temporary excluded from hook recall) · W2-PR7/PR9 (G2 authoritative: RAWDETAIL available in scope, (runId, outputHash) dedup) |
| AT-15 | A revoked/deleted source from the checkpoint context is not used after resume | FRD-02.7, 12.8 | erasure tests exist (erasure.test.ts); the checkpoint↔context link does not | fixture: brief frame deleted, then resume · env: server test · owner: Memory owner · G2 (W2-PR2) authoritative / G3 part (W7-PR2) | W2-PR2 (G2; authoritative) · W7-PR2 (G3 part: WorkItem erasure/export) |
| AT-16 | The external executor receives a real ContextPackage and returns the result to the same Workspace; no key leakage; toolsUsed = tool-reported | FRD-07.6 | executor-brief.test.ts (6), external-tool-runner.test.ts; hook redaction/scan missing; E2E with Claude Code/Codex/Hermes has not been run | fixture: fake external tool binary · env: server + hook runtime · owner: External-executor owner · Memory owner · G2 (fake; first A receipt at F2) / G3 (A receipt for the exact candidate at F3) | W2-PR6/PR8 (G2: fake external tool, package + tool-reported) · W8-PR1 (G1 prerequisite, not part of the AT-16 evidence: router/canary entry-point + receipt manifest, before F1 — which is why the PRD-04-01 G1 column does not list it) · A receipt on real accounts (Claude Code/Codex/Hermes canary) at F2/F3 (Delivery plan §5; TM-09) |
| AT-17 | An existing skill is found and used without a catalog; a missing binary capability is not installed without trust/approval | FRD-06.1, FRD-06.2, FRD-06.5 | capability-acquisition.test.ts:131; installer-security.test.ts (40); the "read-only persona does not get a write candidate" test is missing | fixture: read-only persona + write skill · env: vitest · owner: Capability owner · G2 | W4-PR2 (G2: envelope test "read-only persona does not get a write candidate"); W5 exit = indirect |
| AT-18 | UI, agent and routine invoke the same action through the same permission/validation contract | FRD-06.7 | held-action-executor.test.ts:140,158; command-registry*.test.ts (not opened) | fixture: install_mcp from 3 entry points · env: server test · owner: Capability owner · G1 part (W0-PR12) / G3 (W4-PR8) authoritative | W4-PR8 (G3: ActionDescriptor source of truth for UI/agent/routine); W0-PR12 and WB exit = part (Approvals available), not authoritative |
| AT-19 | Injection in an email/source does not change policy, does not exfiltrate the vault, does not authorize sending — also without a detected keyword | FRD-09.2, FRD-12.1, FRD-12.2 | injection-scanner.test.ts; approval floor tests; a combined test without a keyword is missing | fixture: harvested email with a paraphrased instruction · env: server test · owner: Security owner · Memory owner (W0-PR10 part) · G1 part (W0-PR10) / G2 (W4-PR6/PR7) authoritative / G3 part (W7-PR3/PR6) | W0-PR10 (G1 part: hook read scan/redaction) · W4-PR6/PR7 (G2 authoritative: approval floor without a keyword, vault not in the prompt/trace) · W7-PR3/PR6 (G3 part: harvested email fixture with a paraphrased instruction); W3e-PR4 = secrets in the eval set |
| AT-20 | Key present but generation does not work → onboarding is not ready; a local model passes generation + tool round-trip; an interrupted pull is recoverable | FRD-10.1, 10.2 | useHasWorkingModel.test.ts:271-281,301-307,486-495 pin the wrong behavior (RED after the fix); post-pull probe local-inference.ts:355-377 GREEN anchor | fixture: mock probe timeout/offline · env: web vitest + server test + real Windows hardware · owner: Model/Runtime owner · G2 | W6-PR1/PR2/PR3/PR4 (G2; only wave; real Windows hardware for the ladder = W6-PR7) |
| AT-21 | Research/document fixture → a file that opens, sections, resolvable sources; a deliberately wrong number/citation is caught by the validator or remains explicitly unconfirmed | FRD-05.2, 05.4, 05.7 | validators do not exist; hasMinSections exists | fixture: 2 recipes × fixture set with an injected error · env: server + local model · owner: Harness owner · G2 | W3-PR4/PR5 (G2: research-brief + document-production validators); W6 exit = indirect |
| AT-22 | A new document changes the conclusion in the continuation of the same Workspace; cites the new source version; does not lose confirmed decisions | FRD-02.7, 03.4 | none | fixture: v1 source → v2 source · env: server + local model · owner: Harness owner (recipe) · Memory owner (source version) · G2 | W3-PR4/PR5 (G2; authoritative for AT-22 as defined here: new source version, preserved decisions). Critic note: the earlier "AT-22 (failure UX)" in the Delivery plan W1/W5 exit lists, TM-06/TM-14, Disposition A22/C12, MIG-01 and ADR-03-T6 was replaced by a named FRD-05.8 View-work/Stop-copy test without an AT ID (brief §16 has no AT for failure UX — Disposition OD-10); AT-22 remains only the change-input test (W3-PR4/PR5, TM-20, PRD-05-05, R08) — resolved in the third critical pass |
| AT-23 | A routine after sleep/restart/DST follows the misfire policy; no duplicate occurrence action; the budget does not reset | FRD-09.4, 02.10 | cron-scheduler-hardening.test.ts:227-250 (sweep); re-fire/catch-up/DST/2-process tests do not exist; first repro the create()→getDue() format FINDING | fixture: fake clock + real CronStore · env: vitest · owner: Durable owner · UX owner (W5 part) · G1 part (W0-PR14, format FINDING) / G2 (W1-PR11, policy) authoritative / G3 part (W5-PR3) | W0-PR14 (G1 part: create()→getDue() format FINDING) · W1-PR11 (G2 authoritative: occurrence id, misfire/DST policy, 2 processes) · W5-PR3 (G3 part: next occurrence / blocker / pause-disable in the Home block) |
| AT-24 | Attention classifier/dedup on a labeled holdout; precision/FP/merge errors; threshold locked before scoring | FRD-09.1, 02.9 | does not exist (WorkItem net-new) | fixture: labeled mail set <TBD> · env: offline · owner: Attention owner · G3 | W7-PR4 (G3; only wave) |
| AT-25 | A paired IM user receives an allowed status; confirms only the matching unexpired request; replay/forward does not yield a grant | FRD-11.2 | channels-manager.test.ts:143,159,256, channels-pairing.test.ts (13); approval-over-IM does not exist (Not in v1) | fixture: fake Telegram adapter · env: server test · owner: Channels owner · G3 | W8-PR3/PR4 (G3; only wave) |
| AT-26 | KVARK connect activates only allowed org capabilities; an unavailable on-prem model does not trigger a cloud fallback; the personal mind is not copied | FRD-11.4 | kvark-wiring.test.ts:46-52 "simulates the if(kvarkConfig) guard" (factory, not registration); RED (ADR-08-T3): server + vault entry + fake KVARK health OK → 4 tools; without an entry or on health fail → 0 | fixture: vault kvark:connection + fake KVARK server · env: server test · owner: Boundary owner · G1 (RED test only, prerequisite) / G2 part (W3e-PR2) / G3 (WB-PR3) authoritative | WB-PR2 (G1 prerequisite: RED test only, as it.fails, without registration and gate; does not close any part of AT-26, so the PRD-04-01 G1 column does not list it) · W3e-PR2 (G2 part: KVARK mode without a cloud judge; Delivery plan W3e exit, TM-04) · WB-PR3 (G3 authoritative: registration + gate getKvarkConfig(vault)!==null && health.ok + connect/validate/disconnect/revoke, no-sharing default) |
| AT-27 | Migration of the old config/run schema is repeatable; rollback does not duplicate actions and does not restore erased/revoked items | FRD-14.*, 12.9 | webhook.test.ts:137-147 (PRO→FREE precedent), d11-datadir-tier.test.ts; run store migration does not exist; revocation ledger does not exist (GDPR-H-05) | fixture: agent-runs.json v1 + legacy config.json + golden legacy-datadir tar + SHA-256 from W0-PR19 (tests/fixtures/legacy-datadir/, path PROPOSAL; MIG §6 pt.2, MIG-00.7) · env: vitest · owner: Boundary owner (config/tier) · Durable owner (run store, execution_traces, revocation ledger) · Evolution owner (evolution_runs) · Capability owner (W4 stores) · G1 part (config; MIG-04(A)/MIG-05(i) Class A) / G2 part (run store, revocation ledger + Class B restore, W4 stores) / G3 (WB-PR5, W7-PR2) authoritative | per migration (MIG; aligned with Delivery plan TM-16 and G1 (j)): W0-PR19 (G1 prerequisite: golden fixture over which the tests of all migrations run; merge before W0-PR6/PR18) · W0-PR12 (G1 config part, tier-enforcement-matrix.test.ts tripwire; MIG-07.1) · W0-PR6 (MIG-04(A)) + W0-PR18 (MIG-05(i), legacy frames) · W1-PR13 (MIG-09 ledger/runner, merge before the W1-PR2 apply) · W1-PR15 (G2 part: revocation ledger revocations.json + Class B restore test with re-application of erasure and revocation over the golden fixture — MIG-00.6, GDPR-H-05, FRD-14.16; the only PR that proves "rollback does not restore … revoked permissions"; merge before the first G2 apply) · W1-PR2 (MIG-01 run store) · W1-PR6/PR10/PR11 (MIG-02) · W1-PR7 (MIG-04(B) execution_traces CHECK rebuild) · W1-PR14 (MIG-08 export/erase of the run store) · W1-PR7/PR11, W3e-PR1, W4-PR6, W8-PR3 (MIG-08 export/erase sections of the stores that those PRs change or introduce, FRD-14.14) · W2-PR2 (MIG-05 context_refs) · W3e-PR1 (MIG-03 evolution_runs CHECK rebuild) · W4-PR3/PR5/PR6 (G2 part: MIG-06/08 — proposal store, OAuth pendingStates, negative grants) · WB-PR4 (G3 part: MIG-07.2 dedup of config.json readers, without data change) · WB-PR5 (G3 authoritative for the tier part: MIG-07 tier config, after DQ-03) · W7-PR2 (G3 authoritative for the WorkItem part: MIG-06/08); AT-27 in full is closed only after WB-PR5 and W7-PR2 (G3); rollback ≠ restoring erased/revoked applies to each |
| AT-28 | The benchmark uses the production path; memory/gold from X does not affect Y; manifest + offline recount match the outputs | FRD-13.4 | recount.mjs exists (LoCoMo); the production-path adapter does not; contamination reset does not | fixture: 2 independent tasks with sentinel gold · env: bench machine · owner: Benchmark owner · Memory owner (LoCoMo part) · G2 (dev A/B) / G3 (locked) | W2-PR3 (G2 part: LoCoMo same-judge without regression, recount.mjs offline — FRD-07.8) · W3-PR7 + B2-PR1/PR2 (G2 authoritative: production adapter, X/Y isolation, manifest, development A/B) · B3-PR1/PR2 (G3: locked study) |
| AT-29 | Baseline and candidate scored on the same examples; regression/cap → not promoted; holdout access recorded | FRD-08.6, 02.11, 08.5 (recipe part only, with ODB-02) | repro repro-gepa-delta.mjs; compose-evolution.test.ts:342-371 breaks on removal of combinedDelta | fixture: deterministic running judge N=400 · env: vitest · owner: Evolution owner · Benchmark owner (holdout access log) · G2 / G3 part (recipe, only with ODB-02 = yes) | W3e-PR3/PR4 (G2: paired anchor score, holdout hash + access log) · W3e-PR9e (G3 part, only with ODB-02 = yes: AT-29 for recipe target + invariants; W3e-PR9a..d prerequisite; if ODB-02 = no, the recipe part of AT-29 does not apply — Delivery plan §6.1); B3 exit = reuse of the same test |
| AT-30 | A clean Windows profile runs the shipped product without developer Node/Python/Docker; uninstall/repair, notices, signed artifact, fresh receipts for the exact SHA | FRD-11.1, 13.5, 12.10, 12.11 | certify-windows-installer.ps1 (installer receipt); notices/SBOM/crash-injection/router/canary entry points are missing; Authenticode/Deep Security external gates (UNKNOWN) | fixture: clean VM profile · env: release chain · owner: Release owner · G1 (telemetry part) / G3 | W8-PR2/PR5/PR6 + F3a/F3b receipt cycles (G3 authoritative: F3b receipts for the exact source SHA and the SHA-256 of the signed artifact A_sig — receipts of the internal artifact are not valid for A_sig, Delivery §5.1 RP-02; notices/SBOM, clean profile, egress part per TM-24; the W8-PR1 entry points are G1, before F1) · W6-PR6 (part: managed model receipt) · OSS-PR3 (part: notices in the package) · W0-PR17 (G1 part: a single telemetry switch covers the local store and PostHog, ADR-10-T2); Authenticode/Deep Security = external gates, UNKNOWN |

Addition (brief §16): for the offline profile, measurement of unapproved egress; for BYOK/live-channel, allowed destinations and minimization; KVARK tests are a separate on-prem boundary (FRD-12.5).

## 16. Traceability PRD → FRD

Two maps. §16.1 binds the stable IDs from docs/Waggle_PRD_v1.2_DRAFT.md (scheme PRD-SS-NN, same revision 2af0904d) to FRD contracts and ATs — this is the matrix from brief §20.1 (D/DIR or C/A/R → PRD → FRD → wave → AT → evidence; the authoritative wave per AT is a column in §15, PR slicing and completion evidence are carried by Delivery plan §2/§7). §16.2 keeps the map to PRD v1.1 sections for legacy purposes. All of §16.1 is a planner PROPOSAL: both drafts were written in parallel, so reconcile at finalization is mandatory (every PRD ID must have ≥1 FRD contract or an explicit "outside the FRD" reason; every FRD contract ≥1 PRD ID).

### FRD-16.1 — PRD v1.2 PRD-SS-NN → FRD → AT — PROPOSAL

| PRD v1.2 ID(s) | Topic | FRD v1.2 | AT |
| --- | --- | --- | --- |
| PRD-01-01, 01-02, 01-06 | free/OSS/desktop/local-first; no Team/Enterprise SKU; cloud ≠ later layer | FRD-01.6, 11.1, 11.4, 12.4 | AT-26, AT-30 |
| PRD-01-03 | the code still enforces 4-tier | FRD-06.3 (tier is not a boundary), 14.10 | AT-27 |
| PRD-01-04, 01-05 | three version numbers kept separate; installer number untouched until §17 | FRD-13.5 | AT-30 |
| PRD-01-07 | repo public vs "remains private" | FRD-12.10 | — (decision queue) |
| PRD-02-01, 02-02, 02-04, 02-08 | complexity inside; Workspace-first; system intelligence; progressive disclosure | FRD-01.1, 01.9, 10.4 | — (principles) |
| PRD-02-03 | local-first; egress boundary per profile (offline / BYOK-live / KVARK) — aligned with Delivery plan TM-24 | FRD-01.1, 10.4, 12.5, 12.3 | AT-30 (egress part), AT-26 |
| PRD-02-05 | the server is the authority on evidence | FRD-05.3, 02.2, 02.6, 01.7 (cross-cutting layers: provenance/observability on every action) | AT-01, AT-02 |
| PRD-02-06 | execution state ≠ cognitive memory | FRD-01.5, 07.2, 14.6 | AT-13, AT-23 |
| PRD-02-07 | no mode expands permissions | FRD-01.8, 02.1 (mode), 06.3 | AT-28 |
| PRD-02-09 | Preserve → Borrow → Adapt → Build | FRD-01.5 (store ADR), 04.3 (RecoveryRunner ADAPT), 06.7 (agent-native pattern only) | — |
| PRD-02-10 | truthful statuses | FRD-08.7, 10.1, 13.2, 01.7 (learning/evolution as a proposer of verified changes) | AT-04, AT-20 |
| PRD-02-11 | model-agnostic (brief direction §10.4; aligned with D-05): BYOK + OpenAI-compatible remain; no layer introduces a hidden dependency on a single provider | FRD-10.1, 10.4, 08.4 (Evolution's Anthropic-key dependency, F-EVO-08) | AT-20, AT-05 (executor through the target runtime) |
| PRD-02-12 | truthful telemetry: one switch (local store + PostHog) + disclosure before the first capture (direction D-05 "show where data goes"; ADR-10 O4) | FRD-12.11 | AT-30 (telemetry part) |
| PRD-03-01, 03-02 | Home 4 blocks; HomeCockpit state | FRD-01.1, 09.1, 02.9 | AT-24 |
| PRD-03-03, 03-04 | Workspace as the central object; Memory Center tabs | FRD-01.1, 07.2 | — |
| PRD-03-05 | personas = optional role/mode (C16) | FRD-06.3 (personaAllowlist/isReadOnly in the envelope), 08.2 (active-version) | AT-04, AT-17 |
| PRD-03-06 | two-layer navigation; "New Agent"/⌘K are not tier-gated | FRD-01.1, 06.6 | — |
| PRD-03-07 | Work Progress / View work | FRD-05.8, 02.5 | AT-06, AT-10 |
| PRD-03-08 | three meanings of "Harvest" (C7): memory import / attention feed / Build-vs-Borrow | FRD-09.1 (Attention → WorkItem), 02.9 (WorkItem contract), 07.2 (Harvest = memory import, RAWDETAIL corpus); Build-vs-Borrow process = outside the FRD (terminology, PRD §15) | — (terminology; disposition C7) |
| PRD-03-09 | mobile = IM companion | FRD-11.2 | AT-25 |
| PRD-03-10 | Routines in the mental model (D-07, D-14): next occurrence / last result / blocker / pause-disable of a routine ≠ mid-phase pause; Home block over the existing CronStore//api/automations | FRD-09.3, 02.10, 01.1 | AT-23 |
| PRD-04-01..04-05 | G1/G2/G3, critical path, receipts state | FRD-13.5; milestone column in §15; Delivery plan | AT-30 |
| PRD-05-01, 05-02 | one complete job; two recipe variants | FRD-05.7 | AT-21 |
| PRD-05-03 | existing harnesses as the starting point | FRD-05.2, 05.7 | AT-01 |
| PRD-05-04 | server-side router | FRD-05.7, 03.2 | AT-06 |
| PRD-05-05 | acceptance verticals | FRD-05.2, 05.4 | AT-21, AT-22 |
| PRD-06-01, 06-02 | interaction × mode; default conversation | FRD-01.8, 02.1, 03.0, 03.2 | AT-06 |
| PRD-06-03 | three levels of verification + CONDITIONAL + outcome table | FRD-02.6, 05.4, 05.5, 05.9 | AT-01 |
| PRD-06-04, 06-09 | budget stop does not create success (DIR-08; F-HARN-05) | FRD-05.6, 04.5 | AT-03 |
| PRD-06-05 | F-HARN-01 verify skip default | FRD-05.1, 05.9 | AT-01 |
| PRD-06-06 | F-HARN-02 VERDICT regex | FRD-05.2 (verdict gate), 05.5, 05.9 | AT-01 |
| PRD-06-07 | F-HARN-03 bash-as-test; exit code discarded | FRD-05.2 (test gate), 05.3 | AT-02 |
| PRD-06-08 | F-HARN-04 run_harness as a verification tool | FRD-05.3 | AT-02 |
| PRD-06-10 | F-HARN-06 bridge fabricates verified/ok:true | FRD-05.3, 02.6 (TraceOutcome map), 13.2, 14.2 | AT-06 |
| PRD-06-11 | F-HARN-08 model-supplied evidence | FRD-02.2 (observedToolCalls), 05.3 | AT-02 |
| PRD-07-01 | run before side effect (DIR-04) | FRD-03.0–03.9 | AT-06, AT-07 |
| PRD-07-02 | minimal data contracts | FRD-02.1–02.6, FRD-02.12, FRD-13.1 (per-run RunRecord as an observability projection of the same contracts) | AT-07, AT-08 |
| PRD-07-03 | phase = unit of recovery (DIR-05) | FRD-04.2, 02.3 | AT-07 |
| PRD-07-04 | actionId ≠ attemptId ≠ providerIdempotencyKey (DIR-06) | FRD-02.4, 14.4 | AT-08 |
| PRD-07-05, 07-09 | detach/cancel; R3-008 socket close | FRD-04.4 | AT-10 |
| PRD-07-06, 07-15 | F-DUR-01 restart → interrupted; F-DUR-02 agent-runs.json | FRD-04.1, 02.12, 14.1 | AT-07, AT-27 |
| PRD-07-07 | F-DUR-04 CheckpointStore/RecoveryRunner 0 callers | FRD-02.3, 04.3 | AT-07 |
| PRD-07-08 | F-DUR-05 held-action BORROW | FRD-02.4, 06.6 | AT-08, AT-12 |
| PRD-07-10 | F-DUR-03/C12 state map, PAUSED deferred | FRD-04.1, 02.12 | AT-27 |
| PRD-07-11, 07-19 | F-DUR-10 cron format/lease/tz; misfire and time | FRD-09.4, 02.10, 04.3, 14.5 | AT-09, AT-23 |
| PRD-07-12, 07-18 | F-DUR-09 Loop state in recall; TOOLLESS carve-out | FRD-09.5, 07.2, 14.6 | AT-13, AT-23 |
| PRD-07-13 | F-DUR-08/F-HARN-07 global harnessEvents | FRD-02.5 | AT-06 |
| PRD-07-14 | F-DUR-07 per-run budget does not survive | FRD-04.5, 02.3 (budgetSpent) | AT-03, AT-07 |
| PRD-07-16 | F-DUR-13 no server-driven phase executor | FRD-01.2, 03.3, 03.7 | AT-06, AT-07 |
| PRD-07-17 | routine = recipe trigger (DIR-19) | FRD-09.3, 02.10 | AT-23 |
| PRD-08-01, 08-02 | one resolver contract; 4 engines (DIR-11) | FRD-06.1, 06.2, 01.3 (capability layer: facade, not physical merging) | AT-17 |
| PRD-08-03, 08-04 | envelope = intersection; layers unwired | FRD-06.3 | AT-17 |
| PRD-08-05, 08-06, 08-07 | inline setup (D-10, C14); OAuth state; API-key safe scenario | FRD-06.4, 02.8, 03.5, 03.6 | AT-11 |
| PRD-08-08 | MCP install via Settings (R11) | FRD-06.5, 12.7 | AT-17 |
| PRD-08-09, 08-10 | shared actions (DIR-12); ACTION_REGISTRY NL bar only | FRD-06.7 | AT-18 |
| PRD-08-11 | approvals are not a paywall (D-01) | FRD-06.6 | AT-12 |
| PRD-08-12 | skill paths are preserved; no scope expansion | FRD-06.8 | AT-17 |
| PRD-09-01 | recallMemory stays (D-12, DIR-09) | FRD-07.1, 01.4 (memory layer: wrapper without a new engine) | AT-14 |
| PRD-09-02, 09-09 | ContextPackage wrapper; trust/tokenBudget unwired; every change to the bytes of the recall block requires a LoCoMo same-judge check (F-HM-15) | FRD-02.7, 03.4, 07.8 (LoCoMo regression gate) | AT-14, AT-16, AT-28 (part: recount.mjs offline, without regression) |
| PRD-09-03 | snapshot ≠ overriding deletion; rollback ≠ restoring what was deleted (DIR-21) | FRD-02.7, 12.8, 14.8, 12.9 | AT-15, AT-27 (rollback part) |
| PRD-09-04 | three storage responsibilities; RAWDETAIL state | FRD-07.2 | AT-14 |
| PRD-09-05 | hooks: temporary, read-side scan | FRD-07.3, 12.2, 14.11 | AT-14, AT-19 |
| PRD-09-06, 09-07 | minds isolation; leak in 4 places | FRD-07.4, 14.9 | AT-13 |
| PRD-09-08 | WAGGLE_CONTEXT_INJECTED = coordination | FRD-07.5 | AT-16 |
| PRD-09-10, 09-11 | external executors optional (D-11); brief only on the route-proposal path | FRD-07.6, 12.3 | AT-16 |
| PRD-09-12 | two MCP servers (R23) | FRD-07.9 | — |
| PRD-09-13 | idempotent consolidation | FRD-07.7, 03.8 | AT-14 |
| PRD-10-01 | evolution = part of the thesis (D-13) | FRD-08.1 | AT-04 |
| PRD-10-02, 10-03 | F-EVO-01 shadowed override; F-EVO-02 no active pointer (rolled_back = evolution_runs CHECK table-rebuild) | FRD-08.2, 14.7, 14.3 | AT-04, AT-27 (evolution_runs migration) |
| PRD-10-04, 10-06 | F-EVO-03 closed; F-EVO-05 EvolveSchema does not enter the Stage | FRD-08.3, 08.1 (row EvolveSchema Stage 1: wire-or-drop, R19, W3e-PR6; aligned with disposition R19/C10 and Delivery plan TM-03) | AT-05 |
| PRD-10-05, 10-09 | F-EVO-04 executor == judge; F-EVO-08 Anthropic key mandatory | FRD-08.4 | AT-05, AT-29 |
| PRD-10-07, 10-12 | F-EVO-06 delta compares different sets; promotion flow | FRD-08.6, 02.11 | AT-29 |
| PRD-10-08 | F-EVO-07 traces with secrets bypass EvalDatasetBuilder | FRD-08.6, 12.3 | AT-13, AT-19, AT-29 |
| PRD-10-10 | F-EVO-10 false UX claims | FRD-08.7, 02.11 (written_not_active) | AT-04 |
| PRD-10-11 | F-EVO-09 AgentLearning dead; a replacement exists (C10) | FRD-08.1 | — |
| PRD-10-13 | bounded recipe registry (DIR-14) | FRD-08.5, 02.11 | AT-29 (a variant is promoted only on the same examples/budget; aligned with Delivery plan TM-21 and disposition R03) |
| PRD-11-01, 11-02, 11-03 | Qwen 3.8 27B-class; identity; Ollama pin older than the release | FRD-10.3 | AT-20 |
| PRD-11-04, 11-05, 11-07 | hardware ladder; NVIDIA/Apple-only detection; pull without resume | FRD-10.2 | AT-20 |
| PRD-11-06 | installation paths | FRD-10.4 | AT-20 |
| PRD-11-08 | F-UXM-02/03 readiness false positives | FRD-10.1 | AT-20 |
| PRD-11-09 | onboarding 6 steps | FRD-10.5 | — |
| PRD-11-10 | a11y + labels (functional part): WCAG 2.2 AA as the acceptance target for new surfaces; ?forceWizard=true routes in the axe list (tests/e2e/runtime-a11y.spec.ts:10-60 does not cover them today, F-UXM-09); new Work Progress labels centralized — aligned with Delivery plan TM-14 and disposition A24 | FRD-05.8 (labels + a11y test of the new surface) | — (no separate AT; a11y exit test W5-PR7; i18n/English-only part = decision queue, brief §20.3, without an FRD contract) |
| PRD-12-01, 12-02 | one WorkItem (DIR-18); one mail/calendar scenario | FRD-02.9, 09.1 | AT-24 |
| PRD-12-03 | profile per channel (C6) | FRD-09.1, 11.2 | AT-19, AT-24, AT-25 |
| PRD-12-04 | injection = defense-in-depth; taint (A13) | FRD-09.2, 12.1, 12.2 | AT-19 |
| PRD-12-05 | approval over IM bound to the run/action | FRD-11.2, 12.6 | AT-25 |
| PRD-13-01, 13-02, 13-03, 13-10 | KVARK connect contract; createKvarkTools 0 callers; no rewriting of org functions; portfolio boundary and contract with the KVARK API (13-10) | FRD-11.4, 01.6, FRD-10.4 | AT-26; AT-20 (part: remote endpoint per FRD-10.4) |
| PRD-13-04 | G1 de-gate: Approvals nav (3 places), cost.ts:210,272, settings.ts:1192 audit-export → available to the Solo user (D-01; F-TK-02/03/04, F-CAP-07); /api/admin/overview placeholder = candidate for removal | FRD-06.6, 11.4 (org-only stays behind the KVARK connection, not behind the tier) | AT-12 (part: Approvals available to Solo), AT-18 (part) |
| PRD-13-05, 13-06 | tier inventory (24 files); tier migration; subscribers UNKNOWN; migration rollback does not restore erased/revoked items (A2, DIR-21) | FRD-14.10, FRD-14.13, FRD-14.14, FRD-14.15, FRD-14.16, FRD-06.3, FRD-12.9 | AT-27 |
| PRD-13-07 | worker boundary (C20) | FRD-11.3 | — |
| PRD-13-08 | license markings inconsistent | FRD-12.10 | — (decision queue) |
| PRD-13-09 | release chain code vs live | FRD-13.5 | AT-30 |
| PRD-14-01, 14-02, 14-03 | benchmark = evidence (D-18); production path (DIR-22); two comparisons (DIR-23) | FRD-13.4 | AT-28 |
| PRD-14-04 | primary test candidate — NOT APPROVED | FRD-13.4 (APEX-Agents row) | AT-28 |
| PRD-14-05 | harness-sota-bench branch | FRD-13.4 | — |
| PRD-14-06, 14-08 | allowed messages (C18); locked study and contamination | FRD-13.4 (statistics, contaminationFirewall) | AT-28 |
| PRD-14-07 | development A/B as G2 exit evidence (errors and cost, not a public headline); freezing of hypothesis/metric/sample/budget/stop criteria before B3 | FRD-13.4 (B2 development A/B; WAGGLE-BENCHMARK-PROTOCOL-DRAFT.md BP-CMP) | AT-28 (dev A/B part, G2) |
| PRD-14-09 | cost-tracker.ts prices (A29) | FRD-13.4 (prices), 14.12 | AT-28 (manifest cost fields), AT-03 (budget: ModelSpendBudget does not throw a premature BudgetExceededError) — aligned with disposition A29; AT-29 (promotion) does not read prices |
| PRD-15-01, 15-02 | Build-vs-Borrow (D-17, DIR-24); candidates | FRD-01.5, 04.3, 06.7 | — |
| PRD-15-03, 15-05, 15-06 | OSS inventory; SBOM/NOTICES; shipping gate | FRD-13.5, 12.10; FR-OSS-01..12 (FRD v1.1 §18) remain valid | AT-30 |
| PRD-15-04 | OSS drift state | FRD-14.2 (drift baseline), 07.9 | — |
| PRD-16-01..16-20 | out of scope | FRD-01.9; individually: 16-06 → 08.5; 16-10 → 04.1 (PAUSED); 16-11 → 06.5; 16-12 → 06.3; 16-13 → 11.4; 16-14 → 05.2; 16-15 → 09.3; 16-16 → 07.9; 16-18 → 10.4 | — |
| PRD-17 (open decisions) | decision queue | FRD-12.10 (licenses), 10.3 (model configuration), 14.10 (subscribers), 13.4 (benchmark budget), 09.1 (mail scenario), 11.2 (mobile), 01.8 + 13.3 (thresholds) | — |

Coverage (mechanical check docs/plans/v1.2-evidence/tools/check_trace.mjs over this table — CONFIRMED AT REVISION of the package, repeated on 28.09.2026): all 166 defined PRD-SS-NN IDs have ≥1 row above (the previous draft missed PRD-02-11, PRD-03-10, PRD-13-04, PRD-14-07 — added; PRD-02-12 → FRD-12.11 added in the third critical pass); all 114 FRD contracts from §1–§14 have ≥1 PRD ID — 114/114 (116 defined FRD-nn.m minus the maps FRD-16.1/16.2; counting rule: ### FRD-…, | FRD-… and bold **FRD-… definitions are counted, including FRD-01.9, FRD-03.0 and FRD-03.9; the previous draft missed FRD-01.3, 01.4, 01.7, 07.8, 12.5, 12.9, 13.1, 14.3 — added; §16.1/§16.2 are the maps themselves, not contracts). Critic note (28.09.2026): the earlier statement "110/110 (112 defined)" was incorrect — it predated the addition of FRD-14.15/14.16, and the earlier tool did not expand the prefix-less range 14.13–14.16 in the PRD-13-05/13-06 row (so it reported FRD-14.13..14.16 as uncovered); the row now carries an explicit list. Items without a functional FRD contract (intentionally, decision queue brief §20.3): PRD-01-07 and PRD-13-08 (license decision → FRD-12.10 only as a pointer) and the i18n/English-only part of PRD-11-10 (the a11y/labels part is FRD-05.8). Aligned with Delivery plan §7: TM-24 (PRD-02-03 → FRD-12.5) and TM-14 (PRD-11-10 → FRD-05.8) now have the same FRD contract in both documents. Reconcile at finalization remains mandatory for the row text (not for coverage): PROPOSAL. Revision 1.2.1 (30.09.2026; same tool, package working tree): 167/167 PRD (PRD-13-10 added, H-11) and 115/115 FRD contracts (117 defined FRD-nn.m minus the maps FRD-16.1/16.2; FRD-05.9 added, H-07); no undefined references; exit 0. The numbers 166 and 114 above are the state of revision 1.2.

### FRD-16.2 — Legacy: PRD v1.1 sections + D/DIR/C/A/R → FRD → AT

| PRD v1.1 section / source | FRD v1.2 | AT |
| --- | --- | --- |
| §1-2 Product definition, principles; D-01, D-02, D-04, D-05, D-06 | FRD-01.*, 11.1, 11.4, 12.4 | AT-26, AT-30 |
| §3 User-facing model (Home, Attention, Workspace, Memory); D-07, D-08 | FRD-01.1, 09.1, 02.9 | AT-24 |
| §4 UX changes (Work Progress, View work, Routines block); DIR-16, A22, A23 | FRD-05.8, 02.5, 09.3, 10.5 | AT-06, AT-10 |
| §5 Harness and work execution; DIR-03, DIR-07, DIR-08, A4, A5, C17 | FRD-01.8, 05.* | AT-01, AT-02, AT-03, AT-21 |
| §6 Durable long tasks; DIR-04, DIR-05, DIR-06, A6-A11, C8, C12 | FRD-02.1-02.5, 03., 04. | AT-06..AT-10, AT-27 |
| §7 Skills, connectors, capability acquisition; D-10, DIR-11, DIR-12, C13, C14, A12-A15, R11-R13 | FRD-06.*, 02.8 | AT-11, AT-12, AT-17, AT-18 |
| §8 Hive Mind; D-12, DIR-09, DIR-10, C11, A26, R14 | FRD-07.*, 02.7 | AT-13..AT-16, AT-22 |
| §9 Learning and self-evolution; D-13, DIR-13, DIR-14, DIR-15, C10, A16-A19, R03, R04, R18, R19 | FRD-08.*, 02.11 | AT-04, AT-05, AT-29 |
| §10 Models and onboarding; D-15, DIR-17, C19, A20, A21, R16, R17 | FRD-10.* | AT-20 |
| §11 Deployment and KVARK; D-02, D-03, D-04, DIR-20, C4, C20, A27, R02, R15 | FRD-11.* | AT-25, AT-26 |
| §12 Benchmark and product proof; D-18, DIR-22, DIR-23, C18, A25, A29, R08, R09 | FRD-13.4, 13.5 | AT-28 |
| §13 Release priorities → G1/G2/G3 (brief §5.1, §15; C9, C22, A1) | FRD-13.5 + Delivery plan | AT-30 |
| §14-15 OSS-first, Build-vs-Borrow; D-17, DIR-24, A28, R20-R24 | FRD-06.7 (agent-native), 01.5 (durable engine), 12.10, 13.5; FR-OSS-01..12 from FRD v1.1 §18 remain valid | AT-30 |
| Routines / TOOLLESS; D-14, DIR-19, C15, R05, R10 | FRD-09.3-09.5, 02.10 | AT-23 |
| Privacy/erasure; A2, A3, DIR-21 | FRD-12., 14. | AT-15, AT-19, AT-27 |

Legacy from FRD v1.1 that v1.2 changes explicitly: §3 step order (run before blocking and context, C8); §4 PAUSED deferred (C12); §6 lane order = tie-breaker, not priority (C13); §7 "injection before native or external execution" retained, but with WAGGLE_CONTEXT_INJECTED as coordination (A26); §8 "executor ≠ judge" becomes desirable, not mandatory (A19); §15 gate "evolved recipe" narrowed to prompt/persona/spec promotion + a separately evaluated bounded recipe registry (R04, DIR-14); §11 mobile = IM companion minimum (R02); §14 "preserve AgentLearning/EvolveSchema" → "wire or replace, not no-op" (C10).

## Sources

- D — user decisions of 27.09.2026 (brief §3): D-01..D-18 were not reopened.

- DIR — directives from the brief: DIR-01..DIR-25 (cited per section); label PROPOSAL — BRIEF DIRECTION, never DECISION (brief §1, §2.1 row P); the same applies to the C/A/R resolutions from brief §17–§19. DECISION in this document = only D-01..D-18; the two founder decisions from memory carry HISTORICAL FOUNDER DECISION (memory, date) (Status convention).

- C/A/R — S1 findings C1–C22 (S1 §1, L26–L47), A1–A29 (S1 §2, L53–L126), cuts R01–R24 (brief §19 numbering over S1 §3); resolutions per brief §17–§19.

- S1 — procitaj-d-projects-waggle-os-docs-waggl-rustling-milner-agent-ac748482c5af17ddf.md, SHA-256 b7f03ff7…da8b08 (brief §22); copy docs/plans/v1.2-evidence/inputs/S1-audit-2026-09-27.md.

- S4/S5 — PRD/FRD v1.1 (Waggle_PRD_v1.1_2026-09-27.docx, Waggle_FRD_v1.1_2026-09-27.docx; extracts docs/plans/v1.2-evidence/inputs/Waggle_PRD_v1.1_2026-09-27.md, docs/plans/v1.2-evidence/inputs/Waggle_FRD_v1.1_2026-09-27.md).

- PRD v1.2 DRAFT — docs/Waggle_PRD_v1.2_DRAFT.md (same revision 2af0904d; ID scheme PRD-SS-NN), source for §16.1; written in parallel with this FRD, reconciliation mandatory at finalization.

- §16.1 coverage check — docs/plans/v1.2-evidence/tools/check_trace.mjs (attached to the package; node docs/plans/v1.2-evidence/tools/check_trace.mjs from the repo root; mechanical: defined PRD-SS-NN from the PRD and FRD-nn.m from this document ↔ §16.1 tokens, with range expansion; result 28.09.2026: 166/166 PRD, 114/114 FRD contracts — 116 defined minus the maps FRD-16.1/16.2; revision 1.2.1, 30.09.2026: 167/167 PRD, 115/115 FRD contracts — 117 defined minus the maps; same as §16.1). Delivery plan v1.2 — docs/plans/WAGGLE-DELIVERY-PLAN-v1.2.md §2 "Owner/role" + "Exit tests" per wave, DP-0.14, §7 TM-01..TM-25: source for owner roles and the "Wave (authoritative for completion evidence)" column in §15. Disposition — docs/plans/WAGGLE-AUDIT-DISPOSITION-v1.2.md (C17/R06 coding path, A24 a11y/i18n).

- ADR package (brief §20.2, all ten written as DRAFT / PROPOSAL; CONFIRMED AT REVISION of the package 27.09.2026) — docs/decisions/2026-09-27-ADR-01..10 + ADR-INDEX.md: ADR-01 conversation/work modes (§2.1, §5) · ADR-02 durable store/phase resume/action idempotency (§2.2–2.4, §4) · ADR-03 detach/cancel vs R3-008 (§4.4, FRD-04.4) · ADR-04 inline capability/OAuth vs held-action/D3 (§2.8, §6) · ADR-05 RAWDETAIL/context/hook precedence (§7) · ADR-06 active override/promotion/rollback (§8) · ADR-07 Routines vs TOOLLESS Loops (§9.3–9.5, §2.10) · ADR-08 individual tiers and KVARK boundary (§11.3–11.4, §6.6) · ADR-09 secondary worker (§11) · ADR-10 release/privacy profiles (§12–§13). No ADR has been approved or implemented.

- Phase A (validated findings, overriding S1 where they differ): docs/plans/v1.2-evidence/phaseA/harness.md + harness.refute.md (7/7 HOLDS; paths corrected), durable.md + durable.refute.md (F-DUR-10 new FINDING next_run_at format; F-DUR-09 HOLDS+), evolution.md + evolution.refute.md (F-EVO-09 WEAKENED: corrections already produce signals), hivemind.md + hivemind.refute.md (F-HM-02 WEAKENED: memory_compact cron exists; F-HM-05 policy gate), capability.md, ux-model.md, tiers-kvark.md, release-oss.md, external.md (EXT-1..12), oss-drift-check-output.txt, repro scripts repro-harness.mjs, repro-shadow.mjs, repro-gepa-delta.mjs.

- Repo — D:/Projects/waggle-os @ 2af0904df01ca3d374cc78ba95b60dc579dd6a7a, read-only; types read directly for §2.12: packages/shared/src/types.ts:376-452,770-790, packages/agent/src/workflow-harness.ts:20-210, packages/agent/src/long-task/checkpoint.ts:25-120, packages/core/src/cron-store.ts:80-165, packages/hive-mind-core/src/mind/execution-traces.ts:14-62, packages/hive-mind-core/src/mind/frames.ts:20-40, packages/hive-mind-core/src/mind/evolution-runs.ts:20-100, packages/agent/src/capability-acquisition.ts:19-36, packages/agent/src/task-shape.ts:10-44, packages/server/src/local/routes/capability-proposals.ts:1-60, packages/server/src/local/approval-grants.ts:1-60, packages/server/src/local/executor-brief.ts:1-60, packages/server/src/local/agent-run-registry.ts:20-60, apps/web/src/lib/types.ts:570-590, packages/agent/src/agent-loop.ts:48,106,895.

- Limitations of this draft: no vitest was run for the purposes of this document; all "test exists" statements mean "pins behavior", not "executed". Live GitHub/HF/Ollama data reflect the state as of 27.09.2026 (external.md), not a property of the revision. Estimates and wave slicing are a PROPOSAL of the Delivery plan; owner roles and the "authoritative wave" in §15 are taken from Delivery plan §2/§7 as PROPOSAL (roles, not names), while G-milestone assignments remain PROPOSAL.