# Waggle — Product Requirements Document

English translation of Waggle_PRD_v1.2_DRAFT.md (Serbian original, same folder). The Serbian original is authoritative; report any discrepancy. Dates are written DD.MM.YYYY; "wd" means working days.

Document revision: 1.2 DRAFT · 27.09.2026 · reviewed code revision 2af0904df01ca3d374cc78ba95b60dc579dd6a7a

Document revision: 1.2.1 DRAFT · 30.09.2026 · final closure (H-01..H-12)

Changes in 1.2.1: H-02 — package identity: the hashes of the PRD/FRD .md/.docx are kept in the package manifest (header "DOCX export", companion drafts); H-07 — strict/CONDITIONAL/NOT_RUN outcome per FRD-05.9 (§6.2, PRD-06-05, §17 O-9); H-08 — validator invocation instead of a regex over the command text (PRD-06-07); H-09 — non-cyclic release path F3a → K → F3b (§17 O-1); H-10 — PRD-10-13 as the recommended target scope, ODB-02 awaits the founder's decision, attribution rule (§4 G3, PRD-10-13, PRD-14-06, §16 PRD-16-06); H-11 — new PRD-13-10 (portfolio boundary Waggle ↔ KVARK), pointer in PRD-13-03, §4 G3 row; H-03 (LOW findings finish/checklist/f1/14 = finish/facts/f1/05: label PROPOSAL — BRIEF DIRECTION in PRD-02-09, PRD-03-05, PRD-09-01, PRD-15-01; finish/facts/f1/06: HarnessRunState :110-128 in §5). H-01, H-04, H-05, H-06, H-12: no change to this document. This revision is not an approval of implementation; the PROPOSAL/ODB/DQ/RAT statuses are not changed by it.

DOCX export (brief §20.1 requires .md + DOCX): delivered 28.09.2026 — Waggle_PRD_v1.2_DRAFT.docx (and Waggle_FRD_v1.2_DRAFT.docx) in docs/, generated from this .md with the command pandoc -f gfm-tex_math_dollars-tex_math_gfm Waggle_PRD_v1.2_DRAFT.md -o Waggle_PRD_v1.2_DRAFT.docx (pandoc 3.9 on the host; the source is written as GFM; $ math is disabled so that amounts such as "$49/seat" stay text). The .md remains the source of truth; the SHA-256 hashes of both .md files and both .docx files are recorded in plans/WAGGLE-V1.2-PACKAGE-MANIFEST.md §3 (the hash of a .md file cannot be stored in the file itself; Delivery §6.1 and OD-9 point to the manifest). Any later change to this .md makes the DOCX stale: before handover the hash is checked and the export is repeated with the same command. — CONFIRMED on the host (28.09.2026; a property of the package, not of the code revision).

Waggle = me. KVARK = us.

How to read this document. This is a draft product specification, not a report on completed work and not an approval for implementation. Every substantive claim carries one of the following labels: DECISION (an explicit user decision: D-01..D-18 from brief §3; not reopened) · HISTORICAL FOUNDER DECISION (memory, date) — aligned with D-xx / the brief's direction (a founder decision recorded in project memory before 27.09.2026 — e.g. "L2 assist stays TOOLLESS" 2026-06-29 → brief §11.5/C15; isolation of personal/workspace minds 2026-06-12 → D-12. Brief §2.1 grants D authority only to decisions from the 27.09.2026 conversation, and §21 requires old memory and "LOCKED" records to be kept separate; therefore they are not raised to DECISION here, they hold only through the cited D or brief basis, and they are not changed silently) · PROPOSAL — BRIEF DIRECTION (§17 Cn / §18 An / §19 Rn / DIR-nn / §k) (a subtype of PROPOSAL: a resolution or directive of the brief's author adopted as the working basis of this draft; brief §1 and §17 explicitly call them "planner direction … not confirmation" and prohibit presenting them as additional user approval — therefore in this document they are never labeled DECISION; the earlier label "DIRECTION DECISION" is abolished by this pass) · CONFIRMED AT REVISION (read/reproduced on 2af0904d, git status clean except for two untracked .docx in docs/, working tree == HEAD) · AUDIT FINDING — TO VERIFY (an S1 or phase A claim that still requires runtime reproduction or an external source; live external data — GitHub, HF, Ollama tags/release notes, ToS, prices — are not a property of the revision and always take the form "AUDIT FINDING — TO VERIFY (live 27.09.2026, source: external.md §8)", even when read from a primary source) · PARTIAL/UNWIRED (the module exists, but is not wired into the E2E flow or covers only part of the requirement) · PROPOSAL (planner direction, not approved) · DEFERRED (deliberately outside this scope, with a stated trade-off) · UNKNOWN (not verified). "A module exists" is nowhere used as evidence of an E2E function. All path:line references are at the stated revision; the refuter's path corrections from phase A have been applied (e.g. system-tools.ts and tool-executor.ts are in packages/agent/src/, not in packages/server/src/local/).

Working delivery basis: G1 → G2 → G3 (brief §5.1). Option S1 "ship current main as Solo 1.0, then the PRD as 2.0" is not the working basis of this document. The public release number and the formal GO remain an open decision (§17).

Date arithmetic: today is 27.09.2026. The calendar range from S1 (12–17 weeks) maps to 20.12.2026–24.01.2027; this is an input from the audit, not an agreement (brief §15.2). The new estimate per G1/G2/G3 belongs to the Delivery plan (docs/plans/WAGGLE-DELIVERY-PLAN-v1.2.md), not to this PRD.

## Contents

- Definition and boundary

- Principles

- User mental model

- Milestones G1 / G2 / G3

- Reference knowledge-work vertical

- Harness and execution modes

- Durable work and routines

- Skills, connectors and inline capabilities

- Hive Mind

- Learning and bounded evolution

- Models, runtime and onboarding

- Channels and attention

- KVARK, licenses and the business boundary

- Benchmark and the right to claim

- OSS-first (Build-vs-Borrow)

- Out of scope

- Open decisions — Sources

## 1. Definition and boundary

### 1.1 What Waggle is

PRD-01-01 · DECISION (D-01, D-04, D-05, D-06). Waggle is a free, open-source, desktop-first and local-first AI work partner for the individual. Its primary job is knowledge work: research, analysis and business artifacts (D-06). Coding is a supported kind of work, not the product's identity. Windows/Tauri is the primary platform; CLI and web/self-host are supported, separate installation paths; cloud convenience is a later phase (D-04). BYOK stays: local-first is not a prohibition of a voluntarily chosen external model or online connector, but the product must show where data goes (D-05).

PRD-01-02 · DECISION (D-02, D-03). There is no separate Waggle Team or Waggle Enterprise product. Team and organizational capabilities (shared memory, governance, RBAC, policy, shared models, SLA) come from connecting to KVARK, which remains exclusively on-prem. In KVARK mode, model calls, evaluation and organizational context must not end up at a cloud provider; there is no cloud fallback.

PRD-01-03 · CONFIRMED AT REVISION (code state vs decision). The code at 2af0904d still enforces the 4-tier model TRIAL/FREE/TEAMS/ENTERPRISE with a paid TEAMS: packages/shared/src/tiers.ts:20 (TIERS = ['TRIAL','FREE','TEAMS','ENTERPRISE']), :8-12 price $49/seat; requireTier('TEAMS') at packages/server/src/local/routes/cost.ts:210,272; Approvals hidden from navigation below TEAMS (apps/web/src/lib/dock-tiers.ts:82, apps/web/src/components/os/AppShell.tsx:727-728, apps/web/src/lib/command-catalog.ts:89); www copy "$49/seat/month" (apps/www/messages/en.json:227-228); Stripe checkout only for TEAMS (packages/server/src/stripe/checkout.ts:34-37) [F-TK-01..06]. This is a gap between the decision and the code that the plan must close by migration (§13), not a reason to reopen the decision.

### 1.2 Resolution of C1 — document version ≠ application version

PRD-01-04 · PROPOSAL — BRIEF DIRECTION (§17 C1 "ACCEPT"). Three numbers are kept separate and are never implicitly equated:

| What | Value on 27.09.2026 | Source | Status |
| --- | --- | --- | --- |
| Specification revision (this PRD + FRD) | 1.2 DRAFT | this document | PROPOSAL — BRIEF DIRECTION (C1: "The new PRD/FRD are a v1.2 draft") |
| Installer / Tauri shell version | 0.2.0 | app/src-tauri/tauri.conf.json:4, app/src-tauri/Cargo.toml:3 | CONFIRMED AT REVISION |
| Version drift in manifests | app/package.json:4 = 0.1.0, root package.json:3 = 0.1.0, apps/web/package.json:4 = 0.1.0 | F-UXM-01 | CONFIRMED AT REVISION (inconsistent; the root version is not in the release guard, F-REL-09) |
| Public release number and name (preview/RC/final) | not determined | brief §20.3 | open → §17 |

Relation to the Windows Solo pilot candidate: the receipts to date are bound to e4bf403e (tree 5a42a0b9, merged via 44baa77d in PR #83) and the older c4e6a515; main 2af0904d is 560 commits ahead of e4bf403e (618 ahead of c4e6a515), with 355 changed files, of which 116 are runtime sources and 41 are on covered receipt surfaces (chat/persona/memory/routing). No existing receipt covers 2af0904d; a bounded no-impact attestation is not possible [F-REL-01, F-REL-02 · CONFIRMED AT REVISION]. The doc drift (09-LAUNCH names b07a6173 — a GitHub PR test-merge commit, the same tree as e4bf403e; it claims "PR #83 not merged" although it is merged) is corrected by a doc-only change, outside the runtime (C22 ACCEPT).

PRD-01-05 · PROPOSAL. Do not touch the installer number until §17 resolves the public name; one chore PR to align app/package.json and the root package.json with tauri.conf.json once the number is decided. The existing fixed build may be a controlled preview with clear limitations, not a public GO.

### 1.3 Resolution of C3 — cloud list without "teams"

PRD-01-06 · PROPOSAL — BRIEF DIRECTION (§17 C3 "ACCEPT"; implements D-01/D-02/D-03). The sentence in PRD v1.1 §11 "Cloud is a later convenience layer for sync, remote long tasks, mobile and teams" is replaced with: "Cloud convenience (sync, remote long tasks, mobile relay) is a later, optional service for the individual; it is not part of this release plan and does not change D-01. Team, organizational memory and governance come exclusively through KVARK, which remains on-prem." Future charging for an individual convenience service, hosted compute or an ecosystem is not abolished (brief §3, last paragraph), but it is not the job of this plan and does not turn KVARK into a public cloud inference product.

### 1.4 Repo visibility and the license premise

PRD-01-07 · AUDIT FINDING — TO VERIFY (S1 premise is outdated). S1 C5 starts from a "private repo"; the tiers-kvark group (F-TK-15) marked visibility as UNKNOWN because it checked only the workflow mechanism. A live check on 27.09.2026 (gh api repos/marolinik/waggle-os, unauthenticated curl): private:false, visibility:"public", license:"MIT" [F-REL-08]. Consequences: (a) the attest-windows condition github.event.repository.private == false (.github/workflows/release.yml:2058) is now true; (b) publish-windows is still fail-closed because vars.WINDOWS_PUBLIC_RELEASE_AUTHORIZED is not defined (:2210-2212); (c) CLAUDE.md:84, AGENTS.md:68, README.md:110,118 ("repository remains private…") are outdated. The license contradictions in the tree remain (§13.3, PRD-13-08). The intent of a free/OSS core (D-01) is not subject to being decided again; the concrete license realization is (§17).

## 2. Principles

Every principle is a requirement on product behavior and on how the plan works; none is decoration.

| ID | Principle | Status | Consequence |
| --- | --- | --- | --- |
| PRD-02-01 | Complexity inside, clarity outside. Agents, Waggle Dance, MCP plumbing, routing and spawn are not mandatory steps for an ordinary user; advanced access remains. | DECISION (D-09) | §3.4; "New Agent" on all tiers and ⌘K "Power tools" without gating are the remaining defects (F-UXM-08). Security-relevant naming (Claude Code executes; a connector sends data outside) is not hidden. |
| PRD-02-02 | Workspace-first. Chat, files, memory, artifacts, tasks and long-running work belong to the Workspace; there is no parallel conversation ontology. | DECISION (D-08) | §3.2 |
| PRD-02-03 | Local-first / private by default, BYOK visible. The core value works without the Waggle cloud. | DECISION (D-04, D-05) | AT-30 profile without developer Node/Python/Docker; egress measurement for a purely local profile (brief §16) |
| PRD-02-04 | System intelligence over raw model size: memory + capabilities + harness + evidence of completion + evolution. | DECISION (D-12, D-13 for memory/evolution) + PROPOSAL — BRIEF DIRECTION (DIR-07, harness and evidence of completion; principle of PRD v1.1 §2) | The "frontier-class" thesis is a hypothesis until a result supports it (D-18, §14) |
| PRD-02-05 | Evidence before claim. The server is the authority for execution evidence; the model may propose a claim, but it cannot by itself produce an authoritative record that a tool was called, a file was created, a test passed or a permission was granted. | Contract PROPOSAL (DIR-07) | §6.3; today the gates read the model-supplied phase_output.tool_calls (F-HARN-08) |
| PRD-02-06 | Execution state ≠ cognitive memory. Runs, checkpoints, leases and budgets are not memory frames. | Contract PROPOSAL (brief §8.2) | §7, §9.3; today Loop state lives in the Awareness layer of the personal .mind and enters recall (F-DUR-09) |
| PRD-02-07 | No mode expands permissions. Benchmark/strict does not unlock broader data, tools or approvals; retry does not relax security rules. | Contract PROPOSAL (DIR-03) | §6.1 |
| PRD-02-08 | Progressive disclosure. Advanced controls remain available; they do not define the normal UX. | DECISION (D-09) | §3.4; merging Developer Mode and the experience tier into one advanced access = PROPOSAL — BRIEF DIRECTION A23 (Delivery plan W5-PR4; F-UXM-08) |
| PRD-02-09 | Preserve → Borrow → Adapt → Build. First the existing Waggle, then OSS, then new code with a rationale; no automatic fork or framework migration. | DECISION (D-17) + PROPOSAL — BRIEF DIRECTION (DIR-24) | §15 |
| PRD-02-10 | Truthful statuses. "Exists", "ready", "works E2E" and "deployed" are not synonyms; the UX must not claim an activation that the runtime does not confirm. | PROPOSAL (DIR-13) | PRD-10-10 (§10.2) (Evolution "Accept & Deploy" for a persona writes a file that chat never uses, F-EVO-01/10) |
| PRD-02-11 | Model-agnostic. BYOK and OpenAI-compatible endpoints remain; local inference is first-class, not the only option. No layer (harness, evolution, benchmark) may introduce a hidden dependency on a single provider. | PROPOSAL — BRIEF DIRECTION (§10.4; principle of PRD v1.1 §2), aligned with DECISION D-05 (BYOK stays) | §11 (probeConfiguredModel already supports ollama/ and OpenAI-compatible, settings.ts:103-164); violation today: Evolution requires an Anthropic key (PRD-10-09) |
| PRD-02-12 | Truthful telemetry: one switch, one disclosure. The Settings switch "anonymous telemetry" turns off/on both the local telemetry store and PostHog cloud capture (or PostHog stays off until the user turns it on); before the first capture, onboarding says what is sent and to whom; the release checklist checks whether VITE_POSTHOG_KEY is baked into the candidate. | Contract PROPOSAL (ADR-10 O4; direction of D-05 "show where data goes", D-04) + AUDIT FINDING — TO VERIFY (state: ADR-10-K3, the writer's own check outside phase-A — the Settings switch today does not turn off PostHog, default is opted-in when the key is baked in) | G1: Delivery plan W0-PR17 (TM-25); FRD-12.11; AT-30 (telemetry part, ADR-10-T2); whether the key is baked into the public build at all = ratification of ADR-10 O4 (c) (Delivery plan §6.1 RAT-09) |

## 3. User mental model

### 3.1 Home

PRD-03-01 · DECISION (D-07). Home is preserved and extended, not designed from scratch. Four blocks: What Needs Me · My Work · Routines · Ask Waggle.

PRD-03-02 · PARTIAL/UNWIRED (F-UXM-13). State of apps/web/src/components/os/apps/HomeCockpit.tsx (caller routes/HomeRoute.tsx:32): Ask Waggle exists (AskBar, :1040-1044); My Work ≈ "Pick up where you left off" / RecentWorkspaces (:1015-1024); What Needs Me is partial (StartHereCard :921-929, review banner :931-957, "Up next" :1034-1038, without a unified WorkItem list); the Routines block does not exist (OvernightHero :959-1007 shows automation outcomes, without management; management is in AutomationCenterApp.tsx, F-DUR-11). Requirement: the Routines block reads the existing CronStore//api/automations — not a new engine; What Needs Me gets the WorkItem feed from §12 only in G3.

### 3.2 Workspace

PRD-03-03 · DECISION (D-08) · CONFIRMED AT REVISION. The Workspace is the central object, with existing sessions/tabs, files, memory, artifacts and long-running work. Chat is inside the Workspace. The result of every job — native, subagent or external executor — returns to the same Workspace (D-11). ChatWorkCanvas (chat-blocks/ChatWorkCanvas.tsx) is a side panel for the latest artifact; it is not the Work Progress surface (F-UXM-11).

### 3.3 Memory / Knowledge

PRD-03-04 · CONFIRMED AT REVISION (F-UXM-14). MemoryCenterApp.tsx:57-67: primary tabs Trust / Memories / Timeline / Graph, Advanced: Imports / Maintenance / Wiki / Improvements; personal/workspace switch :217-236. The IA is already condensed; the only jargon is the tooltip "Self-evolving prompts and agents" (:67). Requirement: keep it; fix the one tooltip; S1 W5 "Memory IA copy" is not net-new work.

### 3.4 Agents below the surface; personas as "roles"

PRD-03-05 · DECISION (D-09) + PROPOSAL — BRIEF DIRECTION (§17 C16 "REFINE") · CONFIRMED AT REVISION (F-UXM-10; corrects the F-CAP-03 wording: PersonaSwitcher (optional, Ctrl+Shift+P) exposes 8 universal modes and specialists per template, with a fallback to PERSONAS (PersonaSwitcher.tsx:67-83,176-179); onboarding does not expose personas (automatic from the template), and the picker roster ALL_ONBOARDING_PERSONAS of 19 personas is unwired — there is no onboarding picker that exposes 22 personas; persona-data.ts has 23 id: entries = 22 user-facing + the internal session-reviewer (:1026); the resolution is copy/IA, W5). Personas remain as an optional, understandable role/mode; the technical configuration of a persona is hidden; the user does not choose a specialist before the first job. State: onboarding does not ask for a persona choice (OnboardingWizard.tsx:97 six steps; :408 TEMPLATE_PERSONA[templateId] ?? 'general-purpose' automatically) — it already works this way; PersonaSwitcher (Ctrl+Shift+P) is optional [F-UXM-10 · CONFIRMED AT REVISION]. All that remains is the copy ("agent/specialist" → "role/mode") and the dead ALL_ONBOARDING_PERSONAS/getPersonasForTemplate (onboarding/constants.ts:102,125, the only callers are tests).

PRD-03-06 · CONFIRMED AT REVISION (F-UXM-08, F-UXM-15). Navigation is already two-layered (simple dock = Home/Chat/Memory/Files/Vault/Settings, dock-tiers.ts:121-131), but: the "New Agent" button is visible on every tier (Sidebar.tsx:180-191, AppShell.tsx:803); the ⌘K group "Power tools" (swarm/MCP/Room/Benchmarks/Platform, command-catalog.ts:83-101) is shown to all tiers (gate() :103-104 filters only by billing rank); there are two independent switches — experience tier (ShellContext.tsx:157) and Developer Mode (hooks/useDeveloperMode.ts:12). Requirement (A23 "ACCEPT WITH EXCEPTIONS"): the Power group and "New Agent" only above the advanced threshold; a vitest copy-lint over the Essential path with an allowlist that allows truthful naming of the external executor and of data egress. Merging the two switches into one understandable advanced access = PROPOSAL — BRIEF DIRECTION A23 (brief §18; Delivery plan W5-PR4, ratification through review), not a silent change and not a §20.3 item.

### 3.5 Work Progress

PRD-03-07 · PROPOSAL (brief §11.1) · PARTIAL/UNWIRED (F-UXM-11). Work Progress shows the phase intent, the actual status, the blocker, cost/budget when relevant, the result and "View work"; it does not invent a percentage or remaining time; it also shows failure/partial; it does not show private reasoning. State: the SSE step channel exists (routes/chat-agent-run.ts:155-199; StepContentBlock lib/types.ts:575-586; ActivityStream.tsx:71 with aria-live), but the payload does not have runId/phaseId/status/evidenceRefs; harness phases emit on the global harnessEvents (packages/agent/src/workflow-harness.ts:132) without runId (A11). Requirement for G2: an additive extension of the step payload and a per-run bridge; rg "View work" = 0 hits, and there is no unified status→label map (F-UXM-07). The human phase labels from PRD v1.1 §4 (Understanding · Gathering context · Researching · Checking · Writing · Verifying) remain a PROPOSAL for the starting map; the canonical contract for labels and statuses (including partial, blocked, cancelled, failed — A22) is FRD-05.8, centralized in a new labels module (PRD-11-10).

### 3.6 Resolution of C7 — three meanings of "Harvest"

PRD-03-08 · PROPOSAL — BRIEF DIRECTION (§17 C7 "ACCEPT THE SEPARATION").

| Term | Meaning | User-facing name | Technical/code name |
| --- | --- | --- | --- |
| Import of conversations/files into Hive Mind (packages/hive-mind-core/src/harvest/, LoCoMo lane) | memory import | Import (the "Imports" tab already exists) | Harvest remains the technical term; no code rename |
| Home block that normalizes mail/calendar/chat into Action / Commitment / Decision / Signal (DIR-18) | attention feed | What Needs Me (Attention) | WorkItem (domain object); Signal is one WorkItem type. The existing WaggleDance SignalBus//api/waggle-dance/signal is a separate technical term and is not renamed |
| Engineering process for borrowing OSS (formerly "OSS Harvest") | process | — | Build-vs-Borrow review (§15) |

State: grep -rn -i "convert.?to.?work|WorkItem|toWorkItem" in packages/server/src and apps/web/src = 0 → the Attention/WorkItem layer does not exist at this revision (F-CAP-05c); that is G3 work (§12).

### 3.7 Mobile

PRD-03-09 · PROPOSAL (C4 REFINE; brief §11.6). Mobile companion in this scope = the existing IM channels as a remote-control minimum: run status, result, forwarding into a WorkItem, and approve/deny where it is safely bound. It is not a native app, not a PWA, not a mobile Workspace UI. State: packages/server/src/local/channels/{manager,pairing,chat-client,routes}.ts (deny-by-default, /pair single-use code, dedup, rate limit); approve-over-IM is intentionally "Not in v1" (chat-client.ts:11-13; docs/plans/CHANNELS-ARC-2026-07-09.md:23; APPROVAL_NEEDED_REPLY in manager.ts:30-31) [F-CAP-10 · CONFIRMED AT REVISION]. The loopback sidecar (net-config.ts:24) is not exposed to the public internet; an offline desktop neither executes routines nor answers the phone. LAN/VPN/relay/PWA variants are DEFERRED and explicitly named in §16. The qualified IM scenario = open item in §17.

### 3.8 Routines in the mental model

PRD-03-10 · DECISION (D-07, D-14) + CONFIRMED AT REVISION (state). For the user, a routine is "work Waggle does when I'm not there": they see the next scheduled run, the last result, the blocker (missing permission/capability/budget), and they can pause or disable the routine itself — this is not a mid-phase pause of the executor (brief §11.5). A laptop that is turned off does not execute a local routine, and the UX says so rather than hiding it. State: management exists in AutomationCenterApp.tsx (next run / last result / pause / run now / history / L2 approvals — F-DUR-11), but Home has no Routines block (F-UXM-13) and there is no derived blocked status (the backend emits only active|paused; types.ts:777 has dead 'running'|'failed' branches). Requirement: the Home block reads the existing CronStore//api/automations; the routine contract as a trigger recipe, occurrence identity, misfire/timezone policy and the TOOLLESS carve-out are in §7.3 (PRD-07-17..19); the routine's result returns to the Workspace like any other job (D-08, D-11).

## 4. Milestones G1 / G2 / G3

PRD-04-01 · PROPOSAL (brief §5.1, planner direction adopted as the working basis). Three milestones with separate results, costs and critical path. None of them is a "percentage of completion from the number of modules" (DIR-25).

| Milestone | What it contains (requirements of this PRD) | Exit evidence (AT from brief §16) | What must not be claimed |
| --- | --- | --- | --- |
| G1 — Reliable internal candidate | Critical truthfulness problems reproduced and fixed: the verify default and the VERDICT value (PRD-06-05..08), bash/exit code (PRD-06-07), run_harness as verification (PRD-06-08), budget stop disclosure (PRD-06-09), bridge verified→gate_passed + context (PRD-06-10), runId in harness events (PRD-07-13), evolved persona override actually active + a truthful "deployed" status (PRD-10-02, PRD-10-10), workspace→personal leak closed (PRD-09-07), the hook read path excludes temporary, scans and redacts (PRD-09-05), a truthful telemetry switch (PRD-02-12; Delivery plan W0-PR17, ADR-10-K3/O4), Approvals without the TEAMS nav gate and a cost view for Solo (PRD-13-04; the same nav de-gate is the G1 part of PRD-08-11), provider prices (PRD-14-09), getDue format check (PRD-07-11), doc drift C22/C1 (PRD-01-04), scope tests (AT-13). Not G1: truthfulness of model readiness (PRD-11-08) and decline persistence (PRD-08-11) — see the G2 row. | AT-01, AT-02, AT-03 (part: disclose-only + budgetStop), AT-04 (minimum: override in the next prompt), AT-06 (part: runId in events), AT-12 (part: nav de-gate), AT-13, AT-14 (part: temporary outside hook recall), AT-18 (part: Approvals available to the Solo user), AT-19 (part: hook read scan/redaction), AT-23 (part: create()→getDue() format), AT-27 (part: config; MIG-04(A)/MIG-05(i) Class A rollback over the golden fixture W0-PR19), AT-30 (part: telemetry switch, W0-PR17) | "The whole new Waggle vision is complete." "Strict verification works" (only truthful labeling works). "Durable runs exist." "The displayed model readiness is truthful" (the false-positive paths useHasWorkingModel.ts:171-174,244-245 remain until W6-PR1 in G2). |
| G2 — Benchmark-ready knowledge-work core | Production path through the sidecar; a reference local model qualified on a pinned runtime (PRD-11-02..04); existing skills; central context as a typed contract over the existing recallMemory (PRD-09-02); DurableRun/phase/checkpoint/ProofReceipt (PRD-07-01..07); occurrence identity and the routine misfire/DST policy (PRD-07-11, PRD-07-17..19; Delivery plan W1-PR11); RAWDETAIL in scope and idempotent consolidation (PRD-09-04, PRD-09-13); package for the external executor + tool-reported (PRD-09-11); approval floor without a keyword and the test "no vault value in the prompt/trace" (PRD-08-08, PRD-12-04); two recipe paths (PRD-05-02); evidence of completion at three levels (PRD-06-03); basic Work Progress (PRD-03-07); minimal safe capability path (PRD-08-07; Delivery plan W4-PR1..PR7, including OAuth state bound to the request + PKCE in W4-PR5), including negative grant / decline persistence (PRD-08-11; Delivery plan W4-PR6); truthfulness of live model readiness + reason in the probe (PRD-11-08; Delivery plan W6-PR1/PR2) and a recoverable interrupted pull (PRD-11-07; Delivery plan W6-PR4); crash-injection receipt tool over the packaged build merged before F2 (Delivery plan W8-PR2); the first controlled development A/B executed (PRD-14-07). | AT-03 (authoritative: Checkpoint.spent survives a restart, W1-PR4), AT-04 (authoritative: rollback + pinned version, W3e-PR1), AT-05, AT-06 (authoritative: per-run bus W1-PR8 + context W2-PR1 together), AT-07 (dev crash-injection + packaged receipt C on F2, W8-PR2), AT-08, AT-09, AT-10, AT-11, AT-12 (authoritative: decline/expiry/revoke survives a restart), AT-14 (authoritative: RAWDETAIL, (runId, outputHash) dedup), AT-15, AT-16 (fake executor + first real canary, receipt A on F2), AT-17, AT-19 (authoritative: approval floor without a keyword, vault not in the prompt/trace), AT-20, AT-21, AT-22, AT-23 (authoritative: occurrence id, misfire/DST, 2 processes), AT-28 (authoritative: development A/B on the production path), AT-29; parts: AT-01 (strict without a ProofReceipt is not COMPLETED), AT-13 (Workspace B), AT-26 (KVARK mode without a cloud judge, W3e-PR2), AT-27 (run store, execution_traces/evolution_runs CHECK rebuild; revocation ledger + Class B restore with re-application of erasure and revocation, W1-PR15; MIG-06/08 for the W4 stores, W4-PR3/PR5/PR6) | "Frontier-class" from a small development sample or because the runner works. "Waggle beats X." Any message that does not follow PRD-14-06. |
| G3 — Public product | Supported user flows; onboarding with the hardware ladder (PRD-11-06, PRD-11-09, PRD-11-10; pull resume PRD-11-07 and readiness PRD-11-08 are G2); one mail/calendar scenario + Attention/WorkItem (PRD-12-01..05); routines visible and manageable from Home (next scheduled run, blocker, pause/disable) over the occurrence/misfire contract closed in G2 (PRD-07-11, PRD-07-17..19); a verified bounded learning/evolution path (PRD-10-11, PRD-10-12; PRD-10-13 = recommended target scope, PROPOSAL; bounded recipe registry only if W3e-PR9 is approved — Delivery plan §6.1 ODB-02, AWAITING THE FOUNDER'S DECISION; otherwise the claim about evolution of approved procedure variants is dropped, PRD-10-13); KVARK connect boundary (PRD-13-01..03, PRD-13-10); tier migration and licenses (PRD-13-05..08); IM companion minimum (PRD-03-09); SBOM/notices (PRD-15-05); a qualified Windows candidate with fresh receipts (PRD-13-09); a completed study for the performance-led message according to the locked protocol (PRD-14-08). | AT-18, AT-24, AT-25, AT-26, AT-27 (authoritative: tier config after DQ-03 — WB-PR5; WorkItem — W7-PR2), AT-30; parts: AT-07 (receipt C repeated on the F3 candidate), AT-15 (WorkItem erasure/export), AT-16 (A canary repeated on the F3 candidate), AT-19 (harvested mail with a paraphrased instruction), AT-23 (Home block), AT-28 (locked study B3), AT-29 (recipe part — only if W3e-PR9 is approved) + all G1/G2 as regression | Marketing of a broader scope, channels, privacy or quality than the delivered package and results support. "No network traffic" for the BYOK profile. Contribution of the recipe layer (PRD-10-13) from the results of a configuration without that layer (Benchmark BP-MSG-01). |

Alignment of the G1 scope with the package (critical pass 27.09.2026) · PROPOSAL. The AT columns G1/G2/G3 are aligned to the FRD §15 column "Wave (authoritative for evidence of completion)" as the single source (critical pass, 28.09.2026): an AT without a qualifier = authoritative evidence at that milestone; "part" = the part of the AT that closes at that milestone; the Delivery plan §1 exit lists and FRD §15 (AT-05, AT-12, AT-16, AT-30) were aligned in the same pass. After the critical pass of 28.09.2026, AT-03, AT-04 and AT-06 are authoritative in G2, and AT-27 in G3 (FRD §15 split milestone), while prerequisites that do not close any part of an AT (FRD §15: W0-PR19 golden fixture for AT-27, W8-PR1 entry points for AT-16, WB-PR2 RED test for AT-26) do not go into the G columns. Readiness truthfulness (PRD-11-08) and decline persistence (PRD-08-11) are G2 work: the Delivery plan §1 G1 exit list (a)–(m) does not contain them, §2 carries them as W6-PR1 and W4-PR6 (both G2), and FRD §15 gives AT-20 milestone G2 and AT-12 milestone G1 only for the nav de-gate part. This PRD accepts that split (variant (b): no new W0 PR and no change to the G1 exit list), so of the Approvals work G1 keeps only the removal of minBillingTier:'TEAMS' in three places + the cost.ts/settings.ts de-gate. Trade-off: the false-positive "ready" (useHasWorkingModel.ts:171-174,244-245) remains in the G1 internal candidate and must be named in the G1 "what must not be claimed" — the G1 candidate must not claim truthful model readiness. Disposition A20: the Wave column is aligned to W6 (G2).

PRD-04-02 · PROPOSAL — BRIEF DIRECTION (§5.1). It is not a condition for G3 that the local model beats frontier models. The condition is that the work functions, that the study is conducted according to the rules and that the message matches the result. A negative result is not a reason to skip publishing the methodology or to change the test after seeing the final answers.

PRD-04-03 · PROPOSAL (brief §5.2). G2 does not require a new mobile application, all mail/chat ecosystems, arbitrary graph evolution, a full coding program or a restructuring of the Team server — but it is not reduced to a demo chat without a real context/durable/proof flow. The native coding path (code-review-fix harness, builtin-harnesses.ts:137-187, id :138; Critic note: the proposed end :196 falls into documentDraftHarness (:190-238) — codeReviewFixHarness closes at :187) is preserved and qualified, with no new coding program (C17 "PRESERVE, QUALIFY").

PRD-04-04 · PROPOSAL (critical path, brief §15.1). W0 → minimal W1 + W2 contract → W3 production knowledge flow → W3e verified activation and selected ablations → B2/B3. W5 basic progress, W6 target readiness and the W4 minimal capability path arrive alongside the vertical, not as cosmetics after it. Every change in packages/server/src/local/routes/chat.ts or packages/agent/src/agent-loop.ts carries an integration cost and a merge owner (hotspot).

PRD-04-05 · CONFIRMED AT REVISION (receipts, F-REL-03). Receipt tools: installer certification scripts/certify-windows-installer.ps1 (wired into release.yml:1884,1900); router scripts/qualify-smart-router.ts (without an npm/CI caller); persona npm run persona:seal (package.json:48); auth canary scripts/test-windows-official-auth-canaries.ps1 (without a caller); a crash-injection receipt tool over the packaged installer was NOT FOUND (grep crash.injection, SIGKILL, process.kill( = unit tests only). The estimate "3–4 days per freeze" = UNKNOWN. Requirement: a receipt manifest that pins the SHA; the crash-injection step = new work (G2/G3); the number of freezes follows from dependencies, not three fixed in advance.

## 5. Reference knowledge-work vertical

PRD-05-01 · PROPOSAL — BRIEF DIRECTION (DIR-02) — one complete job before expanding. In an existing Workspace, the user asks for a research brief or a business report based on attached sources and previous decisions. Waggle: selects the existing relevant skill → assembles context → executes with a local model → shows understandable progress → saves a checkpoint → survives a controlled interruption → continues without duplicate external actions → generates the artifact → shows the level of actual verification → saves the permitted findings in the right scope. Second pass: a new source or a correction → the result is updated with the exact provenance of the changes (AT-22). Third, isolated evaluation pass: the same model without the full Waggle path vs the same model in Waggle — integration acceptance, not a public benchmark.

PRD-05-02 · PROPOSAL (brief §4.2, S1 W3). The initial complete set = two recipe variants: (a) research brief, (b) document production. Feasible analysis goes into them; there is no separate "analysis engine". The meeting-work and routine "families" are DEFERRED (R05): a routine is a trigger of an existing recipe (DIR-19), and a meeting document uses the document/research flow.

PRD-05-03 · CONFIRMED AT REVISION — what exists as a starting point (F-HARN-09, F-HARN-02).

- Three built-in harnesses: research-verify, document-draft, code-review-fix + matchHarness/getHarnessById (packages/agent/src/builtin-harnesses.ts:94-259); deterministic gate helpers without an LLM (hasToolCalls, hasMinSections, hasPattern, hasMinLength, hasSpecificImprovement, :13-89).

- advancePhase state machine: gates → checkpoint → retry (maxRetries) → abort (workflow-harness.ts:213-374), immutable state; HarnessRunState (:110-128) is the serializable form.

- detectTaskShape (task-shape.ts:145, heuristic, types research|compare|draft|review|decide|plan-execute|mixed) — input for the prompt assembler and the budget (chat-turn-preparation.ts:381,1119-1123); it does not select a harness. composeWorkflow/selectExecutionMode (workflow-composer.ts:70,99-104, FEATURE_FLAGS.ADVANCED_WORKFLOWS default ON) — the only caller is the compose_workflow tool, which only prints text; harness selection is model-invoked, not a server router.

- Advisory fields allowedTools/requiresApproval/timeoutMs (workflow-harness.ts:47-68) are declared, not enforced.

PRD-05-04 · PROPOSAL (G2). Server-side router: conversation/work classification, selection of recipe/version and mode, visible and correctable (§6.1). Deterministic validators for knowledge work target what they can actually verify: file parsing (DOCX/MD), presence of required sections, references that resolve, accuracy of carried-over numbers/dates, citation matching, units and explicit contradictions. Source count alone is not quality (brief §7.2). A semantic citation entailment engine is DEFERRED (R07); targeted number/citation/provenance checks are not deferred.

PRD-05-05 · PROPOSAL (acceptance). AT-21: the research/document fixture produces a file that opens, with the required sections and resolvable sources; a deliberately wrong number/citation is caught by the validator or remains explicitly unconfirmed. AT-22: a new document changes the conclusion in the continuation of the same Workspace; the result cites the new source version and does not lose previously confirmed decisions without a reason.

## 6. Harness and execution modes

### 6.1 Interaction type × mode

PRD-06-01 · Contract PROPOSAL (DIR-03; A4 "ACCEPT/REFINE"). Separate the interaction type (conversation | work) from the execution mode (normal | strict | benchmark). A greeting, a short clarification or a small answer does not go through the multi-phase research workflow. Detected work gets a run and a procedure. A misclassification must be visible and correctable, without silently launching expensive long-running work.

| Mode | Behavior | Invariant rules |
| --- | --- | --- |
| Normal conversation | Existing lightweight agent flow; retrieval and permitted tools as needed. | Does not fabricate verification; scope, egress, approvals and the actual budget apply. |
| Normal work | Selected shorter/longer recipe; only justified phases. | The mandatory gates of the specific task are not optional. Failed work is not presented as verified-complete. |
| Strict work | All mandatory checks; defined evidence minimum; explicit blocked/partial when evidence or budget is lacking. | No skipping verify, no self-reported tool success, no relaxing of rules after a retry. |
| Benchmark | The same production semantics of the tested configuration, locked manifest, selected ablation profile, independent grading. | Does not unlock broader data/tools/approvals. The full Waggle configuration does not skip the mandatory verify. |

PRD-06-02 · PROPOSAL. The default for everyday chat = conversation + the existing flow; work is entered via detection or explicitly. The latency budget is measured per task shape and proposed from measurements; the earlier general "ten minutes" target is not evidence (brief §6.1). This is the "Thresholds/modes" item in §17.

### 6.2 Three evidence levels instead of a single verified

PRD-06-03 · Contract PROPOSAL (brief §7.2).

| Level | Valid confirmation | What this does not confirm |
| --- | --- | --- |
| Execution/structural (gate_passed) | The file exists and parses; the sections exist; the tool finished with an observed status. | Correctness of the conclusions. |
| Check of defined elements | Amounts, dates, quotes, references match the marked sources; formula/test checked by the appropriate validator. | All interpretations of the sources; the business recommendation. |
| Substantive review | Rubric for completeness, fidelity to source and conclusions reviewed; explicit uncertainties remain. | Mathematical guarantee; regulatory approval. |

VERDICT: CONDITIONAL is neither an unconditional success nor an automatic FAIL. Supplement to PRD-06-03 · PROPOSAL (H-07, 30.09.2026). The outcome of every work run is determined by a single table: mode × mandatory/optional gate × verdict (FRD-05.9). Here is its summary; where they differ, FRD-05.9 prevails. (1) In strict and benchmark every mandatory gate must have PASS. FAIL, NOT_RUN and a CONDITIONAL that does not meet the mandatory criterion give an incomplete result in the existing states (BLOCKED_APPROVAL, BLOCKED_CAPABILITY, FAILED_RETRYABLE, FAILED_FINAL, CANCELLED). Such a result is never COMPLETED, regardless of the recipe policy, user review or opt-out. (2) In normal, a mandatory CONDITIONAL that does not meet the mandatory criterion gives COMPLETED with visible warnings ("Completed with limitations") only with the complete_with_limitation policy or explicit user acceptance after require_user_review; the default require_supplement (supplementation in a retry, then BLOCKED_APPROVAL) and an unaccepted review remain INCOMPLETE (FRD-05.9 N3). An explicit verify opt-out gives COMPLETED with the warning "Completed (verify skipped)", if all mandatory gates have PASS (FRD-05.9 N8). None of these outcomes is "fully confirmed". FAIL and NOT_RUN of a mandatory gate do not give COMPLETED even in normal. (3) Optional content limitations remain in the warnings in every mode. (4) conversation has no mode, gates or ProofReceipt. A partial artifact remains available with the label "unconfirmed draft", without the "fully confirmed" label.

PRD-06-04 · PROPOSAL (DIR-08). A budget stop does not create success: when there are no resources for a mandatory check, the system keeps evidence of what was completed and why it is incomplete; the user may approve additional budget or accept a labeled draft; the gate is not deleted retroactively.

### 6.3 Truthfulness findings that enter G1 (all CONFIRMED AT REVISION; refuter: 7/7 HOLDS, 0 REFUTED)

PRD-06-05 · F-HARN-01 · CONFIRMED AT REVISION — verify phase skipped by default. packages/agent/src/workflow-harness.ts:313 if (nextPhase.id.includes('verify') && shouldSkipVerify()); :474-482 return env !== 'true' && env !== '1' (unset or '0' = skip), catch { return true; } fail-open. No configuration in the repo sets WAGGLE_AUTO_VERIFY (git grep over app/, sidecar/, scripts/, .env.example, package.json, apps/web = 0) → production default = skip; getRunSummary (:424) writes **Status:** Completed without a label. FEATURE_FLAGS.VERIFIER_AUTO_RUN (feature-flags.ts:26) is a dead flag with no consumer. Commit 93ff7813 (2026-04-15) deliberately kept the skip. Repro: docs/plans/v1.2-evidence/phaseA/repro-harness.mjs 01a–d. Requirement: in work, verify is never silently skipped; an explicit, recorded opt-out exists only in work · normal, and does not exist in strict/benchmark (FRD-05.9 R5); harness:phase:skipped event; default fail-closed. Test that will turn red and must be updated: packages/agent/tests/workflow-tools-harness.test.ts:135-179 (relies on auto-skip).

PRD-06-06 · F-HARN-02 · CONFIRMED AT REVISION — VERDICT: FAIL passes the gate. builtin-harnesses.ts:128 regex /VERDICT:\s*(PASS|CONDITIONAL|FAIL)/i via hasPattern (:43-51, passed: pattern.test(content), the value is not read). CONDITIONAL = 2 occurrences in all of packages/ (:125, :128), no policy. A whole research-verify run with VERDICT: FAIL → completed=true, verify='passed' (repro 02a–d). Refuter note: in the production default the gate is unreachable until F-HARN-01 is fixed — order of fixes: 01 → 08 → 02/03.

PRD-06-07 · F-HARN-03 · CONFIRMED AT REVISION — any bash passes as a test; the exit code is observed and then discarded. builtin-harnesses.ts:181 hasToolCalls(output, ['bash','Bash','run_command'], 1) (substring match on the name); workflow-harness.ts:76 toolCalls without ok/exitCode. The supervisor observes code !== 0 (packages/agent/src/system-tools-helpers.ts:732-735 → TimedProcessResult.errorCode), but packages/agent/src/system-tools.ts:681-691 returns only stderr+stdout without an Error: prefix when the output is not empty → packages/agent/src/tool-executor.ts:285-287 executionSucceeded = true; the server's isReportedToolFailure (packages/server/src/local/routes/chat-bounded-read-tools.ts:13-34) does not see the failure. The background path (system-tools.ts:1261-1262) prints Exit code: N, the foreground path does not. Requirement (AT-02): the validation status arises only from a server-observed invocation of an approved validator: executor, argv, cwd, exit from the process metadata, and a parsed result where declared (FRD-05.2 "Validator invocation", VI-1..VI-9). A non-zero exit ≠ success. echo "npm test", echo "pytest" and a shell command that overrides the exit of a failed test (npm test || true, npm test; exit 0) are not a test. A regex over the command text is not evidence, and no universal shell interpreter is introduced either — PROPOSAL (H-08, 30.09.2026).

PRD-06-08 · F-HARN-04 · CONFIRMED AT REVISION — run_harness is a "verification tool". packages/agent/src/verification-gate.ts:33 'run_harness' in VERIFICATION_TOOL_EXACT; assertsUnverifiedCompletion :227 returns false if any name from the set was used; toolsUsed are bare names (agent-loop.ts:1826; tool-executor.ts:298 countedAsUsed = true even when executionSucceeded === false). Origin 9fce1d2f (2026-07-20) without a documented decision. Requirement: remove; the gate receives {name, succeeded} pairs.

PRD-06-09 · F-HARN-05 · CONFIRMED AT REVISION — budget stop disables D3 verification. packages/agent/src/agent-loop.ts:1523-1534 maybeFireCompletionGate({..., enableVerification: false ...}); loop-gates.ts:903 the first condition also disables the disclosure path (:907-920, without a new turn); budgetStopResponse (agent-loop.ts:895-920) does not add a partial/unverified label. Requirement (DIR-08, AT-03): disclose-only mode + budgetStop: true metadata; spent budget preserved.

PRD-06-10 · F-HARN-06 · CONFIRMED AT REVISION — the bridge fabricates verified, ok:true, durationMs:0, null context. packages/agent/src/harness-trace-bridge.ts:91 writeTrace(ev,'verified'); :139-148 ok: true, durationMs: 0; boot packages/server/src/local/index.ts:612-616 without context → sessionId/personaId/workspaceId/model = null. Downstream eval-dataset.ts:208 positiveOutcomes ?? ['success','verified'] → a harness phase with skipped verify enters as a positive eval example (F-EVO-12). A second hardcoded ok:true: trace-recorder.ts:281,288 (chat turn). Refuter WEAKENED for the minimal change: outcome has an SQL CHECK (packages/hive-mind-core/src/mind/execution-traces.ts:150-151, mind/schema.ts:242-243) → adding gate_passed = a table-rebuild migration; the alternative without a schema change = a tag in tags[] + eval filter (PROPOSAL). schema.ts is OSS-ported substrate → drift baseline. Requirement: completed phase = gate_passed, not verified; ok/duration observed or omitted; existing task_shape LIKE 'harness:%' AND outcome='verified' rows = legacy/unqualified (brief §7.3), without deleting history.

PRD-06-11 · F-HARN-08 · CONFIRMED AT REVISION — gates read model-supplied evidence. packages/agent/src/workflow-tools.ts:330-358 schema phase_output (the model fills in tool_calls/artifacts/duration_ms/tokens), :412-422 PhaseOutput verbatim from the arguments; git grep phase_output -- packages/server/src = 0. The server has observed data (chat-agent-run.ts:214-225 onToolResult → isError, duration; TurnToolActivity) that does not reach run_harness. run_harness is reachable by the model in production (WORKSPACE_COLLABORATION_TOOL_NAMES, index.ts:280-288; keyword gate tool-filter.ts:242-246). Requirement (DIR-07, A5): an observedToolCalls provider from the server; phase_output.tool_calls marked selfReported: true during the transition period; strict rejects self-reported evidence. Tests workflow-tools-harness.test.ts:82-106,135-179 feed fabricated tool_calls → update together with the fix.

### 6.4 Preserve (CONFIRMED AT REVISION)

D3 assertsUnverifiedCompletion with the planning/attributed/negated exclusions and the disclosure path (verification-gate.ts:220-239, loop-gates.ts:907-920, tests verification-gate*.test.ts); the server-observed ledger primitive (trace-recorder.ts:142-166, chat-turn-execution-trace.ts:46, chat-agent-run.ts:214-225); HarnessTraceBridge already has a per-event context resolver and a scoped emitter (harness-trace-bridge.ts:54-56,80-86, tests :197-237) — it is just not passed at boot; EvalDatasetBuilder.positiveOutcomes is configurable (eval-dataset.ts:66,208).

## 7. Durable work and routines

### 7.1 Contracts (PROPOSAL, brief §6)

PRD-07-01 · Contract PROPOSAL · DIR-04 — the run exists before side effects, blocking and durable context. Order: resolve the user/Workspace and save the intent with a stable request identity → classify and select the recipe/version (lightweight chat stays on the session path) → create the DurableRun (scope, mode, budget limit, permission envelope) → assemble the ContextPackage and durably bind it to the run → resolve capabilities; missing ones → durable BLOCKED_* → after the grant, re-check permissions → execute the phase; gates read the server-observed log; checkpoint at a confirmed boundary → completion produces the result and the verification record; memory consolidation is a separate recorded operation. This corrects C8 (FRD v1.1 §3 step 6 "persists run as blocked" before step 7 "create DurableRun").

PRD-07-02 · Contract PROPOSAL · Minimal data contracts (detail: FRD-02.1 DurableRun, FRD-02.2 PhaseAttempt, FRD-02.3 Checkpoint, FRD-02.4 ToolAction/ToolAttempt, FRD-02.5 RunEvent, FRD-02.6 ProofReceipt; compatibility map with existing types FRD-02.12). DurableRun, PhaseAttempt, Checkpoint (with spent budget, A10), ToolAction/ToolAttempt, RunEvent (monotonic seq, no secrets), ProofReceipt (subject and level of the check, checker versions, observed evidence, mandatory/optional gates, unresolved — not a general seal of truth). Atomicity applies to a confirmed transaction in the run store; do not claim that the same transaction atomically covers an external email, a filesystem artifact and a separate .mind — for those boundaries, idempotent linking, outbox/reconciliation. An artifact hash confirms content, not business accuracy.

PRD-07-03 · Contract PROPOSAL · DIR-05 — the phase is the unit of recovery. An unfinished phase starts from the last valid checkpoint with already-confirmed outputs; executed side actions are not blindly repeated. There is no requirement to resume in the middle of an agent loop. Mid-phase resume, PAUSED and automatic retry backoff = DEFERRED (R10) until there are real semantics (waiting for approval ≠ user pause).

PRD-07-04 · Contract PROPOSAL · DIR-06 — stable business-action identity (correction to A7). actionId (server-persisted, stable across retries) ≠ attemptId ≠ providerIdempotencyKey (where the service supports it). Action statuses: planned, approved, dispatching, succeeded, failed, unknown_outcome. Crash after provider success, before the local ack → unknown_outcome → provider state/receipt or a user check; no blind retry and no universal exactly-once promise. Two approved daily routines legitimately send two similar reports — each occurrence has its own identity. One run has one authorized active executor per phase (lease/fencing, AT-09).

PRD-07-05 · Contract PROPOSAL · Detach/cancel (A9, R3-008). Detach = the UI detaches, the approved background work continues. Cancel = no new actions start, controlled stop, terminal record. Loss of the SSE connection is not a user cancel. Reconnect via sinceSeq or a compatible equivalent; replay does not duplicate text, cards or actions; run-scoped event bus. Status (F-DUR-12 · CONFIRMED AT REVISION): subagent/workflow "background" is bound to the lifetime of the parent turn (subagent-orchestrator.ts:93,439-458 signal; chat-collaboration.ts:302-308 linkParentCancellation → an interruption of the parent SSE cancels the children); the closest internal flow that continues without an open client socket is fleet spawn (POST /api/fleet/spawn, 202; fleet-run-executor.ts:480-515), but it does not survive a restart (the registry marks it interrupted). External-tool runs (POST /api/tools/launch 202, POST /api/tools/run; source:'external_tool' with executor.pid) also continue without a socket and survive a sidecar restart while the pid is alive, and can be cancelled after a restart: interruptInFlightInternalRuns excludes them (agent-run-registry.ts:510-520, filter :512), and reconcileExternalProcesses (:381-395) terminates the run only when the pid is dead; test packages/server/tests/tools-routes-launch.test.ts:1148-1170 (CONFIRMED AT REVISION per the refuter of F-DUR-12; likewise ADR-02-P3, MIG-01). The plan distinguishes a request-bound subagent (existing, preserved) from a detached durable run (W1 net-new); the fleet spawn path is the closest ADAPT candidate, and the external-tool pid-reconcile is a BORROW precedent for surviving a restart.

### 7.2 Code status (phase A "durable"; refuter: 0 REFUTED)

PRD-07-06 · F-DUR-01 · CONFIRMED AT REVISION. A restart marks all active internal runs terminally interrupted: packages/server/src/local/agent-run-registry.ts:510-520 from the constructor :137; ALLOWED_TRANSITIONS.interrupted = new Set() (:41); there is no transition out of interrupted anywhere in packages/server/src; the UI maps interrupted → failed. Test agent-run-registry.test.ts:195-218 pins this as intended. The behavior is deliberate; the gap is relative to DIR-05/AT-07. The refuter adds a BORROW candidate: the harvest M-08 resume pattern (routes/harvest.ts:128, adapter.ts:4018). Requirement: interrupted keeps the reason + cursor; interrupted → queued only through an explicit resume API that validates the checkpoint (not by changing the transition table — agent-run-registry.test.ts:84-94 pins the terminal semantics).

PRD-07-07 · F-DUR-04 · PARTIAL/UNWIRED. packages/agent/src/long-task/checkpoint.ts (CheckpointStore, atomic save, verifyIntegrity, CHECKPOINT_SCHEMA_VERSION=1, per-step cost_usd) and recovery.ts (RecoveryRunner) exist and are tested (long-task-loop-integration.test.ts:221-330 cross-process resume), but the only non-test consumer is the optional retrieval-agent-loop.ts:153; agent-loop.ts, /api/agent/run, chat, fleet, cron = 0 hits. The unit of recovery is the LLM turn, not the phase. Status for the plan: asset for ADAPT, not a finished durable function.

PRD-07-08 · F-DUR-05 · CONFIRMED AT REVISION (BORROW from Waggle). Held-action executor: inline ADR "never mid-run suspend/resume" (packages/server/src/local/held-action-executor.ts:6-10), atomic claim held→approved (cron-store.ts:551-556 UPDATE … WHERE status='held'), TTL 7 days, re-validation on execute (:191-206), execute and then write the result (:233-235) → a crash in between leaves the row approved forever; no unknown_outcome, no providerIdempotencyKey. This pattern (stable action id) is closer to DIR-06 than the S1 A7 key runId+phaseId+attempt+callIndex (which does not exist in the code). Requirement: a transitional status before tool.execute; superseding ADR for C14. Related (F-DUR-14 · ALREADY CLOSED in code; refuter WEAKENED for the ledger): the held-proposal branch chat-approval-hook.ts:290-323 is reachable; ledger row TD-CHAT-46 (docs/TECH-DEBT.md:65) already says CLOSED 2026-09-17 (9f511ea6) in its status cell — the description stays historical per ledger convention, and only the unannotated anchor chat.ts:3611/3618 is stale → a cosmetic doc change; consequence for routines: ai_task with proposeHeld:true really does park gated tools as held actions, so "duplicate occurrence → two held rows" (PRD-07-11) is a real scenario, not theory.

PRD-07-09 · F-DUR-06 · CONFIRMED AT REVISION (deliberate, R3-008). routes/chat.ts:1604-1612 raw.once('close') → abortController.abort(); agent-loop.ts:1090-1108 passes the signal on; Stop and unmount abort (useChat.ts:463-487); child subagents inherit the interruption (chat-collaboration.ts:110-128). There is no detach (grep background|detach = 0 relevant), no sinceSeq/Last-Event-ID for chat SSE (0 in packages/server/src); the registry GET /api/agent-runs/events?since= exists (routes/agent-runs.ts:20-22,73-84, resetRequired). Refuter: Stop copy exists ("Stop generating", ChatApp.tsx:2428-2432) but does not say that child runs are cancelled and that closing the tab interrupts the work — that is a real UX gap. Requirement: (a) truthful copy immediately; (b) do not change R3-008 for foreground before W1; (c) the durable path has its own contract (PRD-07-05).

PRD-07-10 · F-DUR-03/C12 · CONFIRMED AT REVISION — state map (contract: FRD-04.1 canonical states, FRD-02.12 compatibility). packages/shared/src/types.ts:398-402 10 states; starting, waiting_for_approval, paused have no setter at all in packages/server/src (fleet "pause" is a session abort, not a suspension — routes/fleet.ts:585-603, workspace-sessions.ts:241-259). Requirement (FRD): queued→QUEUED, starting|running→RUNNING, waiting_for_approval→BLOCKED_APPROVAL, cancelling→(prelazno), completed→COMPLETED, cancelled→CANCELLED, failed→FAILED_FINAL (until there is classification), interrupted→(legacy; razlog + resume provera), paused→ODLOŽENO, new BLOCKED_CAPABILITY, FAILED_RETRYABLE. Do not delete values from COLLABORATION_RUN_STATUSES (zod enum routes/agent-runs.ts:15, RoomApp.tsx:51-66 depend on them).

PRD-07-11 · F-DUR-10 · CONFIRMED AT REVISION + AUDIT FINDING — TO VERIFY (new, refuter). Routines: packages/core/src/cron-store.ts:367-371 getDue() = next_run_at <= datetime('now'); markRun only after success (cron.ts:276); computeNextRun (cron-store.ts:203-206) without a tz option (cron-parser 4.9.0 → the process's local zone); no timezone field; lease = a plain INSERT without UNIQUE (:442-447) → not fencing; sweepInterruptedRuns (cron.ts:366-389) does not touch next_run_at → the same occurrence is executed again after a crash (for ai_task with proposeHeld = two held rows for the same intent); the executor receives only schedule, without an occurrence id. New finding TO VERIFY: computeNextRun writes ISO with 'T' (toISOString()), while getDue compares with datetime('now') ('YYYY-MM-DD HH:MM:SS', space); BINARY collation 'T'(0x54) > ' '(0x20) → a next_run_at on the same UTC date is never "due" until UTC midnight of the following day. An SQL probe over in-memory better-sqlite3 confirms it (due_same_day:0, due_next_day:1); the CronStore instance was not tested; no existing test exercises the real create()→getDue() path (cron-ai-task.test.ts:230,280 writes the sqlite format directly). If confirmed: sub-daily routines run at most once per UTC day; a daily routine 0 9 * * * is delayed until 00:00 UTC. G1 requirement: a repro test over CronStore before any other decision about routines.

PRD-07-12 · F-DUR-09 · CONFIRMED AT REVISION (strengthened by the refuter). Loops L2: maker TOOLLESS (loop-executor.ts:99-102,254), one proposed action in the held queue (index.ts:2632-2645) — HISTORICAL FOUNDER DECISION (memory, 2026-06-29) "L2 assist stays TOOLLESS", aligned with brief §11.5/C15, respected. But the cross-tick execution state (loop:<id>, lastTickAt, result, score) lives in the AwarenessLayer personal .mind (:212-230,311-322; index.ts:2596-2597 selects personal for workspace_id null/'*'), and AwarenessLayer.toContext() (awareness.ts:142-168) renders all pending items without a filter → one - Loop: <name> row per Loop enters the recall context (context-loader.ts:111-120, orchestrator.ts:315-316). Requirement (brief §8.2, §12.4): move the Loop execution state into the execution store (W1); do not solve it with a retrieval exclusion in hive-mind-core without a reason (OSS substrate, porting cost).

PRD-07-13 · F-DUR-08/F-HARN-07 · CONFIRMED AT REVISION. harnessEvents is a process singleton without runId in the payloads (workflow-harness.ts:132,169-207); run_id exists in workflow-tools.ts:374,447-457 (in-memory Map) and is not passed to the engine; two concurrent Workspace runs of the same harness are indistinguishable (repro 07a–b). State isolation per run_id was indeed closed in 93ff7813. G1 requirement: additively runId (+workspaceId/sessionId) in all three payloads and the bridge tags (test harness-trace-bridge.test.ts:146-156 uses toContain, does not break); the full per-run bus with seq = W1.

PRD-07-14 · F-DUR-07 · PARTIAL/UNWIRED. Daily spend survives a restart (local-mode.test.ts:1067-1075), the ai_task daily cap via history (cron-store.ts:406-411), but per-run spend is written only at the end (fleet-run-executor.ts:746-766,825-840) → an interrupted run has no spend. Requirement: Checkpoint.spent mandatory; until then, a progressive metrics patch at the turn boundary.

PRD-07-15 · F-DUR-02 · CONFIRMED AT REVISION (refuter WEAKENED on a test detail). agent-runs.json whole-file store: MAX_EVENTS = 2_000 (:29), load() silently empty on version !== 1/corrupt (:522-535), no retention over runs[]; atomic tmp+rename with a Windows fallback (:548-573) is an asset. A test exists for resetRequired===false (agent-run-registry.test.ts:104-105); overflow and corrupt-load tests are missing. The migration map agent-runs.json v1 → ciljni store with a schema version and dry-run goes into the Migrations appendix; the store choice goes through §15 (Reflow vs minimal build), not "600–1000 LOC" up front (R22).

PRD-07-16 · F-DUR-13 · CONFIRMED AT REVISION (absence). There is no server-driven phase executor: createHarnessRun/advancePhase have no callers in packages/server/src (only the barrel agent/src/index.ts:315); DurableRun|ProofReceipt|ToolCallJournal|runs.db|BLOCKED_CAPABILITY|BLOCKED_APPROVAL = 0 hits in packages/ and apps/ (routes/agents.ts:106,153,490 latestDurableRun() is a local helper over the registry). This is W1 net-new and the subject of ADR (2).

### 7.3 Routines (DIR-19)

PRD-07-17 · PROPOSAL (contract: FRD-02.10 RoutineOccurrence, FRD-09.3..09.5). Routine = a schedule/event trigger for a permitted work recipe, with its own occurrence identity, budget, Workspace, policy and result channel; there is no separate "routine harness family". Reuse: CronStore/LocalScheduler (packages/core/src/cron-store.ts, packages/server/src/local/cron.ts; 5-strike auto-disable persisted, rate-limit resume, boot sweep, history 30d) and AutomationCenterApp.tsx (next run / last result / pause / run now / history / L2 approvals — F-DUR-11 CONFIRMED). Missing: a derived blocked status, misfire/timezone controls, dead 'running'/'failed' status branches (types.ts:777, the backend emits only active|paused).

PRD-07-18 · PROPOSAL — BRIEF DIRECTION (§11.5, §17 C15 carve-out) · HISTORICAL FOUNDER DECISION (memory, 2026-06-29) "L2 assist stays TOOLLESS" — aligned with brief §11.5/C15; stays. The old Loop L2 remains detection/proposal within its limitation. An approved routine may launch a tool-using work run through the same permission/durable layer — under a different contract and with a superseding ADR (7), not by silently widening the old loop's authority. No silent acquisition.

PRD-07-19 · PROPOSAL — Misfire and time. Define the timezone (a schema field — an engineering decision of the Durable owner (MIG-02), without a separate founder step; not the subject of RAT-06, see the ADR-07 header) and the behavior on a missed slot, a DST transition, a restart and a duplicate event: skip / one catch-up / bounded rule; explicitly document or replace the existing implicit policy ("one catch-up + retry-every-tick + 5-strike disable"). Approval for a daily draft is not approval for sending. AT-23.

## 8. Skills, connectors and inline capabilities

### 8.1 Shared capability model

PRD-08-01 · Contract PROPOSAL (DIR-11). The inventory covers native tools, active and inactive skills, approved starter packs, connectors, MCP and marketplace candidates. The existing engines stay behind a shared interface (resolveCapabilities(need, envelope) facade); physical merging is not a requirement. First filter by permissions, egress, readonly rules, availability and trust; then rank by task fit, reliability, setup and runtime cost. The lane order native → skill → connector → … is a tie-breaker among valid candidates, not a blind priority list (C13 REFINE).

PRD-08-02 · CONFIRMED AT REVISION (F-CAP-01, F-CAP-11). Today there are at least four independent engines with three different behaviors, none of them "permissions first": searchCapabilities (packages/agent/src/capability-acquisition.ts:299-311, sort by matchScore, availability only at a difference of ≤0.05); CapabilityRouter.resolve (capability-router.ts:62-170, fixed per-lane confidence = a strict lane order disguised as a score; called only as an unknown-tool fallback tool-executor.ts:143-151); scoreConnectors + marketplace FTS merge (routes/agent-search.ts:56,132,158). Trust is attached but does not affect the rank (capability-acquisition-trust.test.ts:126 locks this in). There is no test "a read-only persona does not get a write candidate".

### 8.2 Permission envelope without a paywall

PRD-08-03 · PROPOSAL (brief §9.2; A12 "CHANGE THE TIER PART"). Envelope = the intersection of applicable constraints: system security/egress limits; KVARK policy/ACL when connected; user-approved scope (grants); Workspace and role/read-only constraints; the capabilities of the specific tool. The resolver never widens permissions. Tier is not an individual boundary. No new Solo policy engine ("rank by user policy" = DEFERRED, R13); minimal user scope, grants and denial are not deferrable.

PRD-08-04 · PARTIAL/UNWIRED (F-CAP-04). The layers exist as separate filters: persona allowlist/read-only (packages/server/src/local/persona-tool-filter.ts:98-153, called from chat-turn-preparation.ts:454,530,553); governance blockedTools only for wsConfig.teamId (chat-turn-preparation.ts:694-738; chat-governance.ts:87-89 → {status:'none'} without a team server); executor approval floor (packages/agent/src/tool-executor.ts:184-226); ApprovalGrantStore (approval-grants.ts:172-304, non-grantable bash/run_code/cli_execute/install_capability). The resolver does not read them: acquire_capability can propose a write skill to a read-only persona. Requirement: a typed PermissionEnvelope (FRD-06.3) computed once in chat-turn-preparation.ts and passed to both the resolver and the executor. Dead tier-as-permission code (F-TK-17 · PARTIAL/UNWIRED): command-registry.ts:91 requiredTier? + :227-236 checkTier() and command-interpret.ts:96-108 kind:'tier_gated' — 0 descriptors set requiredTier; tiers.ts:233-244 hasCapability 0 callers; routes/fleet.ts:8 unused requireTier import. Requirement: remove, or keep outside the envelope contract — tier never becomes an individual permission boundary (A12).

### 8.3 Inline setup = continuity of work

PRD-08-05 · DECISION (D-10) + definition PROPOSAL (brief §9.3; C14 "NEW ADR"; contract FRD-02.8 CapabilityRequest, FRD-06.4). Inline means: the card explains what is missing, why, the required scope and the consequence; the secret goes into a protected field, or OAuth runs in the system browser; the run stays durable (BLOCKED_CAPABILITY); after a valid callback, SetupCompleted is bound to the actual request; the model does not see the token; the same work continues only with a valid grant. Durable capability request = run/request ID, tool, scope, state, deadline. OAuth state/nonce, callback origin, PKCE where applicable and the mapping to the run — verified server-side. A closed window, a callback for a different run or an expired consent are not a successful authorization (AT-11).

PRD-08-06 · CONFIRMED AT REVISION (F-CAP-02; S1 path correction). OAuth connector → { mode: 'open-in', appId: 'connectors' } with the comment "OAuth can't finish inline (D3)" at packages/server/src/local/routes/agent-search.ts:79 (S1 cites agent-search.ts:81 — wrong file; "D3" is a label from the PR4 recon table, not an ADR). routes/oauth.ts:64-65,138-139 pendingStates in-memory Map<state,{provider,createdAt}> without run/session/workspace binding; without PKCE (grep pkce|code_challenge|code_verifier = 0). CapabilityProposalStore in-memory, TTL 10 min, bound to workspaceId+sessionId (good) but not to the run, and it does not survive a restart. CapabilityRequestCard.tsx:94-99 renders only starter-pack/marketplace; connector/mcp → null. The marker is an HTML comment in the tool result text parsed with a regex (capability-acquisition.ts:411-413; client capability-request-parser.ts:9,14) — not a typed event (F-CAP-12). Test agent-search.test.ts:44 locks in the current "open-in" behavior.

PRD-08-07 · PROPOSAL (G2 minimal safe scenario; R12). An API-key/bearer connector proves the block→setup→resume mechanism for the same run (AT-11) through the existing POST /api/connectors/:id/connect (routes/connectors.ts:118-142) and an extended server-issued proposal (kind:'connector', authType). This is technical evidence, not a replacement for the mail/calendar value scenario (§12). Waggle-owned verified OAuth client vs BYO-client = open (§17).

PRD-08-08 · PROPOSAL — BRIEF DIRECTION (§19 R11) · CONFIRMED AT REVISION (F-CAP-06). MCP binaries and remote marketplace packages: proposal inline, installation in Settings with SecurityGate and the user; no silent binary install. Already in effect: chat installs only a starter-pack skill (skill-tools.ts:521, capability-acquisition.ts:453-456) and a marketplace package via a server-issued proposal behind install_capability ALWAYS_CONFIRM (confirmation.ts:21); MarketplaceInstaller rejects scanResult.blocked without forceInsecure (packages/marketplace/src/installer.ts:392), which is accepted from the client body with an audit (marketplace.ts:228,482-503). THREAT_MODEL.md exists at the repo root (AUDIT FINDING — TO VERIFY — the writer's own read-only check outside phase-A, git show 2af0904d:THREAT_MODEL.md; phase-A does not cover it, see ADR-10 "Anchor provenance", K2: 175 lines, last change c520bfb0 2026-08-24; sections Controls — injection scan, confirmation, install-audit, vault, MCP scope gate scope.ts, SSRF guard — and Known Gaps); it does not cover the inline install boundary (starter-pack/marketplace proposal, forceInsecure, SecurityGate), MCP binary install, the egress profile or PostHog (same own check, AUDIT FINDING — TO VERIFY: grep starter|marketplace|forceInsecure|SecurityGate|posthog = 0) → what is missing is an addendum to the existing document (ADR-10-P6), not a new document. Missing: a test "no vault values in the system prompt/trace" (A14; UNKNOWN whether it exists).

### 8.4 Shared actions (DIR-12)

PRD-08-09 · PROPOSAL. For Waggle's own actions, a UI click, the agent and a routine use the same typed action/service contract: input schema, scope, side-effect class, validation, approval, result, audit, idempotency. The agent does not confirm its own approval nor bypass the security screen. This is not a requirement for the agent to click its own DOM; UI/browser automation of external applications is a separate capability.

PRD-08-10 · PARTIAL/UNWIRED (F-CAP-13). A closed ACTION_REGISTRY exists only for the NL command bar (command-registry.ts:108-181: 4 actions, sideEffect, riskLevel; the only caller is command-interpret.ts); agent tool and held action already share ToolDefinition (held-action-executor.ts:213-233 re-materializes from buildToolsForWorkspace); UI clicks go directly to REST. Validation and SecurityGate are at the endpoint (good), approval semantics differ. Requirement: extend ActionDescriptor as the source of truth for side-effect endpoints; not a new engine (AT-18).

### 8.5 Approvals are core for the individual (A15)

PRD-08-11 · DECISION (D-01) · CONFIRMED AT REVISION (F-CAP-07, F-TK-02). Approvals are not behind a paywall. Status: the gate is navigational only (dock-tiers.ts:82, AppShell.tsx:727-728, command-catalog.ts:89); the /approvals route and the routes/approval.ts API are open to everyone (ApprovalsRoute.tsx:1-6 explicitly "tier-hidden, not stripped"); a Solo user does not see the entry point except via a direct URL or a notification. G1 requirement: remove minBillingTier:'TEAMS' in three places. Persisted BLOCKED_APPROVAL as a run state depends on W1 (today the unit of durability is the tool call in pending_actions, F-CAP-08 PARTIAL). Expiry exists and is tested; revoke exists in code, no server test was found (RED test missing, FRD §15 AT-12) (F-CAP-09 · ALREADY CLOSED partially: held-action-executor.ts:159-166,191-202; approval-grants.ts:111,233-246,286-292; approval.ts:77-82,119-133; expiry test = held action held-action-executor.test.ts:187, and for grant expiry approval-grants.ts:233-246 no test was found either; ApprovalGrantStore.revoke approval-grants.ts:286 / DELETE /api/approval/grants/:id approval.ts:120 at 2af0904d have only the UI mock ApprovalsApp.test.tsx:17); decline is one-shot (chat-approval-hook.ts:81,123 resolve(false) on abort/timeout; user deny :496-506 only sendEvent('step', …denied by user) + audit approval_denied + return { cancel: true }, nothing durable — the next identical call asks for approval again; phase A cited :469-474, which at HEAD is not the deny but the sendEvent/signal arguments and the start of the onHeld callback (:471-486) — corrected here) → requirement: a negative grant in ApprovalGrantStore (same keyForTool, checked before pendingApprovals) with an optional duration, which the model/hook/IM cannot override (AT-12 decline part) — G2 requirement (Delivery plan §2 W4-PR6; FRD §15), not G1: in G1 only the nav de-gate remains from this row.

### 8.6 Skills and learning (brief §9.5)

PRD-08-12 · PROPOSAL. Preserve the existing skill create/distill/audit/hygiene/retire/recommend paths when they are active. Importing a package ≠ successful use on Qwen (check dependencies, tool naming, model-specific instructions). Load the relevant parts, not the catalog. Self-evolving skills have versions and verification; they cannot, by changing an instruction, add network scope or a binary, or bypass approval. Curated starter pack: license/provenance/security/quality review per package (the S2 finding about anthropics/knowledge-work-plugins is historical and must be confirmed on the downloaded version, brief §14). Connectors are not paywalled (connectorLimit === -1 on all tiers, tiers.ts:62,83,104,125).

## 9. Hive Mind

### 9.1 Preserve retrieval first

PRD-09-01 · DECISION (D-12) + PROPOSAL — BRIEF DIRECTION (DIR-09) · CONFIRMED AT REVISION (F-HM-09). The recallMemory engine stays: packages/agent/src/orchestrator.ts:582-978, seven lanes (importance K5 :700-725; semantic personal :682; semantic workspace :683-685; date-window + "Events during X" :673-693,826-837; profiles :759-762,800-807; facts 60 :763-766,808-815; events 40 :767-771,816-822) + RAWDETAIL (:858-894), the catch-up branch, the empty-mind fast path, the read-side injection scan (:923-933), the temporal anchor. Callers: chat-turn-preparation.ts:237, chat.ts:390, command.ts:266, commands.ts:74. Tests pin it (orchestrator-recall-hardening, w41-temporal-recall, r2-recall-closure, w46-rawdetail-recall, orchestrator-memory-boundary-pins). No rewrite of the memory engine.

PRD-09-02 · PROPOSAL (ContextPackage as a wrapper). ContextPackage: identity/version, run/workspace/session, query/task shape, selected source/frame IDs, revisions/hashes, scope/provenance, trust/taint labels, token budget and priority, the payload permitted for the executor, reasons for omission. References are the first choice; copy private content only when necessary and permitted. State: grep ContextPackage|ContextBuilder|WAGGLE_CONTEXT_INJECTED = 0 across the whole repo (F-HM-08 CONFIRMED). Zero occurrences does not mean there is no retrieval (brief §2.2) — the subject of the work is the contract, budget, provenance, durable reference and the wiring of executors (FRD-02.7). Where the contract is missing today (F-HM-10 · PARTIAL/UNWIRED): fleet (fleet-run-executor.ts:647-648, routes/fleet.ts:350-356) calls buildAssembledPrompt without recalledText → falls into the "Direct search for raw frames" branch (orchestrator.ts:463-470: two semantic searches, limit 10, without the importance/facts/events/RAWDETAIL lanes); subagent-orchestrator.ts and workflow-harness.ts have no recall call at all (grep recallMemory|buildAssembledPrompt|recalledText = 0). The same context contract for the chat, fleet, subagent and harness phase is a W2 requirement (AT-06, AT-16); the minimal step for fleet is to pass recalledText from recallMemory.

PRD-09-03 · PROPOSAL (snapshot ≠ overriding erasure). Context is a reproducible snapshot to the extent that permissions and retention allow. A deleted, revoked or re-scoped source is not used from the old copy after a resume; the continuation marks the invalidation and requests a new resolution (AT-15). State: the only durable context reference is briefHash in attribution (route-proposals.ts:211, external-tool-runs.ts:103); resume of an external run uses only sessionId without re-validation (F-HM-18 PARTIAL). Erasure exists (erased_subjects, memory-mcp/src/tools/erase.ts).

### 9.2 RAWDETAIL carve-out (C11 REFINE)

PRD-09-04 · PROPOSAL — BRIEF DIRECTION (§8.2) · CONFIRMED AT REVISION (F-HM-01). Three storage responsibilities: (1) source material / RAWDETAIL — verbatim evidence for retrieval and exact citation, when retention is permitted; it is not automatically a "learned fact"; (2) derived memory — facts, decisions, preferences, relationships, summaries, confirmed outcomes, learned corrections with provenance; (3) execution state — runs, checkpoints, retries, grants, leases, budgets; not a memory frame. The PRD v1.1 sentence "do not indiscriminately store every token" is replaced by this split; the RAWDETAIL path is not removed (S1 C11 cites it as the carrier of LoCoMo 86.49%; the attribution is an AUDIT FINDING — TO VERIFY, no ablation was done in phase A — F-HM-01 confirms only that the lane exists and is active by default; the 86.49% figure itself is verifiable via benchmarks/results/locomo-sota-2026-06/recount.mjs). State: orchestrator.ts:858-894 renders ## Raw dialogue excerpts (verbatim); raw-detail-lane.ts:116-187; kill switch WAGGLE_RAWDETAIL; reranker default ON (orchestrator.ts:564; comment :106-109 is stale). Limitations the PRD acknowledges: the lane's corpus is populated only by the harvest paths (routes/harvest.ts:661, memory-mcp/src/tools/harvest.ts:316, hive-mind-mcp-server/src/tools/harvest.ts:318) — live chat turns are not raw turns → RAWDETAIL today covers imported conversations, not ongoing work; the reranker model (~22 MB ONNX) is not bundled into the installer (grep rerank|ms-marco across certify-windows-installer.ps1, check-sidecar-resources.mjs, bundle-native-deps.mjs = 0) → on a fresh offline desktop the lane is probably inactive until the first online recall (AUDIT FINDING — TO VERIFY; the refuter raised it from UNKNOWN).

PRD-09-05 · CONFIRMED AT REVISION (F-HM-02/03/04; refuter F-HM-02 WEAKENED). Hooks store every prompt as a temporary frame (hive-mind-hooks-core/src/handlers-core.ts:148; the claude-code copy user-prompt-submit.ts:50). Waggle recall excludes temporary (orchestrator.ts:728-737, context-loader.ts:77-88); the hook read path does not exclude it (hive-mind-core/src/hook-runtime.ts:237 WHERE importance != 'deprecated') and does not scan the injected content (session-start.ts:46-60, handlers-core.ts:77-90; a write-guard exists at hook-runtime.ts:191); MCP recall_memory treats importance as a score. The server-side compaction cron ALREADY EXISTS (packages/server/src/local/index.ts:2033-2058 memory_compact, seed setup-crons.ts:35 30 3 * * *; TTL 30/90 days frames.ts:410) — the S1/F-HM-02 proposal is already implemented; E2E on the desktop is unverified. Requirements (AT-14, AT-19): NOT IN ('deprecated','temporary') on the hook read path; read-side evaluateExternalMemoryIngress fail-open (no injection instead of a hook failure); redactSecrets over the hits (F-HM-13 gap; the function lives in @waggle/agent eval-dataset.ts:133 → move it to hive-mind-core or apply it in hook-runtime.ts).

### 9.3 Scope and prevention of double injection

PRD-09-06 · DECISION (D-12: "preserve the existing retrieval and isolation") + HISTORICAL FOUNDER DECISION (memory, 2026-06-12; founder: "beware not to mix the personal and workspace minds... workspace minds are separate and no memory leakage between users is allowed") — aligned with D-12 + AT-13. Personal and each workspace are tested separately with sentinel data. A derived fact inherits the restrictions of its source; a classifier or evolution cannot declare it public.

PRD-09-07 · CONFIRMED AT REVISION — leak in four places (F-HM-05; refuter WEAKENED only the minimal change). The workspace run summary (up to 1000 characters) is written into the personal mind with importance='normal': routes/external-tool-runs.ts:964-977 (introduced in 920a276c9, 2026-07-11), chat-collaboration.ts:802-814, fleet-run-executor.ts:924-936 (default memoryScopes = ['personal','workspace'], :729), routes/agent-groups.ts:719-729. recallMemory searches personal on every query (orchestrator.ts:682) → content from Workspace A can surface in Workspace B and in external tools (MCP default scope personal). Tests pin the leak as desired behavior: external-tool-runs.test.ts:245-260,319-335, fleet-isolation.test.ts:519-522, agent-groups.test.ts:346-362. Refuter: changing the fleet default to ['workspace'] collides with the policy gate fleet-run-executor.ts:101-106 (personal is mandatory; fleet-isolation.test.ts:203 pins the rejection) → it requires redefining the gate, not just the default; a content-free pointer breaks at least 5 test assertions. G1 requirement: personal receives at most a content-free pointer, or nothing; a sentinel isolation test; runtime repro Workspace A → chat in Workspace B (TO VERIFY).

PRD-09-08 · PROPOSAL (A26; F-HM-08). A WAGGLE_CONTEXT_INJECTED-type marker serves coordination, not authorization: it is paired with a run/context ID; the hook does not accept untrusted content that claims to be "already verified context". Double injection is possible today: route-proposal prepends the brief (route-proposals.ts:205-207) and the SessionStart hook injects its own recall; hooks do not read WAGGLE_RUN_ID (grep = 0). UNKNOWN: whether Claude Code --safe-mode suppresses hooks for headless runs.

PRD-09-09 · PARTIAL/UNWIRED (F-HM-06, F-HM-07). Trust labels from frame.source (user_stated|tool_verified|agent_inferred|import|system) do not enter the recall text (orchestrator.ts:843,854 render [date, importance] content); only the executor brief renders them (executor-brief.ts:186). A per-tier token budget exists at the assembler level (prompt-assembler.ts:165-169 FRAME_LIMITS, DEFAULT_MAX_CHARS 32_000) but not at the level of the recall lanes (the caps are fixed: facts 60, events 40, RAW K=6). PROMPT_ASSEMBLER is default ON (feature-flags.ts:38). Critic note: the earlier "CLAUDE.md §10 default OFF drift" does not exist in the repo (git show 2af0904d:CLAUDE.md | grep -i "default off" = 0; the only mention is CLAUDE.md:664 "PromptAssembler v5 PoC complete"); the phrase "PA on for Claude, default OFF" exists only in the user's auto-memory outside the repo → not PR work. Requirement: ContextPackage carries budget/priority and trust; every change to the bytes of the recall block requires a LoCoMo same-judge check (F-HM-15: no CI gate, a manual recount.mjs process → document it as a process gate).

### 9.4 External executors (D-11, DIR-10)

PRD-09-10 · DECISION (D-11). Claude Code / Codex / Hermes are an optional capability; the native agent is the main individual path; the result returns to the same Workspace; do not assume that every task depends on them. Cursor and OpenClaw remain roadmap-only and fail-closed in production (CLAUDE.md §1). Do not require that all external harnesses work with the local Qwen endpoint; in KVARK mode an executor that requires an unapproved cloud endpoint is not available.

PRD-09-11 · PARTIAL/UNWIRED (F-HM-11/12/13/14). Context handoff exists only on the route-proposal path (executor-brief.ts:46-154: bounded, redacted, scanned, briefHash); the direct /api/tools/run and the interactive /api/tools/launch do not attach a brief. Capture works with WAGGLE_WORKSPACE_ID (cli-bridge.ts:240,404-408 → hook-runtime.ts:121-187 scoped resolveMind), but the run id does not reach the hook frames (grep WAGGLE_RUN_ID in shim/hooks = 0). Env allowlist fail-closed without provider keys (external-process-env.ts:8-35), redaction in the runner event text (external-tool-runner.ts:588-595). The external tool's tool events are self-reported (:519,531) and the registry records them as metrics.toolsUsed without a provenance label. Requirements (AT-16): a brief on every path (opt-in reuse of buildExecutorBrief); a run:<id> token in the frame metadata; toolsUsed labeled tool-reported; UI copy "reported by the tool".

PRD-09-12 · CONFIRMED AT REVISION (F-HM-17) · DEFERRED (R23). Two MCP servers (packages/memory-mcp with erase; packages/hive-mind-mcp-server without erase), 289 diff lines; the sidecar bundles waggle-memory-mcp, while the hive-mind-cli mcp path goes to the hive-mind server. The merge is deferred; the erase divergence is recorded as a risk for the GDPR path (the hook chain permits only save_memory/recall_memory, so the risk is borne by the direct CLI/MCP user).

PRD-09-13 · PARTIAL/UNWIRED (F-HM-16). Consolidation idempotency: content-hash dedup (frames.ts:109-111,289-294), lane dedup and weaver replace-on-update exist; there is no (runId, outputHash) key → a different text from the same run is duplicated. Requirement (AT-14): a dedup key per run/output version in the metadata.

## 10. Learning and bounded evolution

PRD-10-01 · DECISION (D-13). Evolution is part of the product thesis: real execution of the candidate, evaluation, activation and reverting to the previous version. It is not reduced to inactive modules or a demo.

### 10.1 Map "who calls → what it produces → where it is stored → active version → next run" (DIR-13; CONFIRMED AT REVISION, F-EVO §0)

| Module | Callers (src) | Active version | Does the next run use it? |
| --- | --- | --- | --- |
| AgentLearning (agent-learning.ts:43) | 0 (only the barrel index.ts:231) | n/a | No — dead code |
| processInteractionForImprovement (improvement-wiring.ts:97) | 0 ("future feature, not wired") | n/a | No |
| markCorrected (execution-traces.ts:473, trace-recorder.ts:234-236) | 0 | n/a | No — corrected is never written; the comment chat-turn-completion.ts:371-373 is inaccurate |
| Text corrections → analyzeAndRecordCorrection (chat-turn-completion.ts:253-261 → improvement-detector.ts:81-98) and thumbs-down (routes/feedback.ts:91-94) → improvement_signals('correction') → # User Corrections in the prompt (chat.ts:1485-1496) | wired | threshold count >= threshold | Yes — the only live learning flow (the refuter REFUTED the sub-claim that only thumbs-down produces a signal). UNKNOWN: who calls markSurfaced in production (if no one does, signals accumulate) |
| EvolveSchema Stage 1 (compose-evolution.ts:174-184) | EvolutionOrchestrator.runOnce ← POST /api/evolution/run | none | No — Stage 2 does not receive the schema (:191-196), deploy ignores it (routes/evolution.ts:51-82), the UI does not render it |
| GEPA winner → persona override .json | same | a single .bak | persona: No (shadowed); behavioral-spec: Yes (index.ts:626-635, chat.ts:1441-1444) |

### 10.2 Findings that enter G1/G2 (refuter: 9/10 HOLDS, F-EVO-09 WEAKENED)

PRD-10-02 · F-EVO-01 · CONFIRMED AT REVISION. The evolved persona override is shadowed by the built-in persona: packages/agent/src/personas.ts:67-70 listPersonas() returns [...PERSONAS, ...custom]; packages/server/src/local/routes/chat.ts:439-440 resolvePersona = listPersonas().find(...) → first match = the built-in one. The same pattern appears in fleet-run-executor.ts:127,590, routes/agent-groups.ts:87, routes/fleet.ts:354. The Persona API prevents management of the shadowed ID (POST 409 / PATCH 403 / DELETE 403, routes/personas.ts:72-74,103-106,208-210). After "Accept & Deploy": status deployed, file written, persona:reloaded emitted (with no consumer), no chat turn uses the new prompt (repro repro-shadow.mjs). The tests evolution-deploy.test.ts:109-123 and evolution-routes.test.ts:169-188 do not catch it (the predicate hits a different item / disk-only). G1 requirement (AT-04): a custom persona with the same id replaces the built-in one; a RED test through resolvePersona/buildSystemPrompt.

PRD-10-03 · F-EVO-02 · CONFIRMED AT REVISION. There is no active-version pointer; the baseline endpoint reads the built-in persona (routes/evolution.ts:259 → getPersona); rollbackPersonaOverride/rollbackBehavioralSpecOverride (evolution-deploy.ts:119-135,220-235) have 0 callers in server/web; the evolution_runs enum and the SQL CHECK lack rolled_back (evolution-runs.ts:23-28,95-96; migration = table-rebuild); the backup is a single-level .bak. Requirement: a versioned registry with active_from/active_until, a rollback route + UI, the baseline reads the active version; a started run stays on the pinned version (the fleet snapshot fleet-run-executor.ts:589-591 is the precedent).

PRD-10-04 · F-EVO-03 · ALREADY CLOSED (production paths). The candidate is executed before scoring: makeRunningJudge + RUNNING_JUDGE_BRAND (evolution-llm-wiring.ts:415-452), the GEPA guard throws for a bare judge without allowBareJudge (iterative-optimizer.ts:173-184), the brand survives filterJudgeFeedback. Caveat: the comment iterative-optimizer.ts:393-397 is stale; there is no route-level test that counts complete() calls (a stub with callCount() exists in evolution-run-route.test.ts:37-58).

PRD-10-05 · F-EVO-04 · CONFIRMED AT REVISION. Executor == judge (a single Anthropic Haiku llm for baseJudge, runningJudge, schemaExecute, mutate — routes/evolution.ts:365,376-379); execution does not go through the target model/router nor through the composed system prompt (buildRunPrompt = candidate + "USER INPUT" in a single user turn, without composePersonaPrompt, without tools); artifacts lack the model and per-example outputs (evolution-orchestrator.ts:230-235). Requirement (brief §10.2, §10.4; A19 "AMEND THE ABSOLUTE CONDITION"): an EvolutionLLM adapter over the provider router / the selected local model; a composed prompt; manifest {executorModel, judgeModel, perExampleOutputs}; a different model family is preferable, not mandatory for a single local machine — the bias risk is reported.

PRD-10-06 · F-EVO-05 · CONFIRMED AT REVISION (R19). The EvolveSchema winning schema is used neither in Stage 2 nor in deploy; Stage 1 spends a default of 5×3×32 + anchor 100 LLM calls (evolve-schema.ts:830-835) for combinedDelta/fullyImproved (compose-evolution.ts:198-201). Requirement: pass frozenSchema into the Stage 2 executor and the deploy artifact or remove the stage from the default compose — do not keep a no-op (C10 "WIRE OR REPLACE").

PRD-10-07 · F-EVO-06 · CONFIRMED AT REVISION (DIR-15, AT-29). The delta and the regression gate compare different samples when the baseline is dominated before the anchor phase (iterative-optimizer.ts:205-211,302-325; repro repro-gepa-delta.mjs: baseline n=50 vs winner n=400, delta 0.2660 instead of 0.2500); combinedDelta subtracts the GEPA overall score from schema accuracy (different metrics); a scoreOne null drops out of the denominator, while a running-judge error becomes a score of 0 in the average. Requirement: baseline and candidate re-scored on the same examples and budget; CI/practical margin; n_failed/n_aborted reported; separate model/tool/infra/evaluator failure. Refuter's warning: removing combinedDelta breaks compose-evolution.test.ts:342-371.

PRD-10-08 · F-EVO-07 · CONFIRMED AT REVISION (A17; AT-13, AT-19, AT-29). The orchestrator bypasses EvalDatasetBuilder.build() (evolution-orchestrator.ts:311-326 sourceFromTraces(['success','verified'], true, …)): no secret scan (repro: sk-ant-… from a trace reached the judge and the schema executor → in production it is sent to Anthropic), no holdout split, correction = gold (eval-dataset.ts:359-370), no persona/workspace filter (traceFilter {}; traceStore = personal mind, index.ts:591) → traces of all personas and workspaces enter the candidate for a single persona. Requirement: build({ traceFilter:{personaId, workspaceId}, includeCorrections:false, seed }); a frozen holdout + hash; every example with provenance, scope, right of use and qualification; personal work does not spill over into a shared eval set without permission.

PRD-10-09 · F-EVO-08 · CONFIRMED AT REVISION (D-03, D-05; A16). Evolution requires an Anthropic key in the vault (422 without it, routes/evolution.ts:355-363); the only production EvolutionLLM is Anthropic/Haiku; there is no local evaluator, cost estimate, cap, consent or abort (SSE close does not stop the run, :458-462; retry up to 6 attempts); the UI has a static disclaimer "costs a few cents" (EvolutionTab.tsx:1296) that does not say that work traces go to Anthropic. Internal abort plumbing exists (IterativeGEPAOptions.signal, runOnce(signal)). Requirement (brief §10.4): a local evaluator by default; a BYOK judge with explicit consent, minimization, budget and abort; in KVARK mode without cloud egress; the new evaluation does not use the legacy Anthropic-key condition as a hidden dependency.

PRD-10-10 · F-EVO-10 · CONFIRMED AT REVISION (DIR-13 "remove false UX claims"). EvolutionTab.tsx:759 "Accept & Deploy", :771 "hot-reloads the spec" (shown for both target kinds), :883 "deployed lift", :237-249 "regression gate · score-verified" (the string at :249); markDeployed (evolution-runs.ts:192-201) sets the status as soon as the file is written, without an activation check; docs/backend-map/sections/05d-subsystem-evolution.md:5,94 claims a rollback and a cache invalidation that do not exist (systemPromptCache is never cleared on an evolution event). G1 requirement: an activation check before markDeployed (written_not_active/failed with a reason) — order F-EVO-01 → F-EVO-10 (otherwise evolution-routes.test.ts:169-188 fails); remove "score-verified" until the gate compares a paired holdout. The behavioral-spec path works (F-EVO-11 ALREADY CLOSED; evolution-deploy.ts:184-259, behavioral-spec.ts:409-437).

PRD-10-11 · F-EVO-09 · CONFIRMED (dead code) + PARTIAL (a replacement exists) (C10, R18). AgentLearning/improvement-wiring/recordPersonaTask have no producer → the PRD v1.1 claim about "persona effectiveness learning" has no producer. The live flow from §10.1 covers corrections, but it does not update the trace of the previous turn (no markCorrected), so the eval set never sees corrected from chat. Requirement: a wire-vs-remove decision; if wire: do not duplicate analyzeAndRecordCorrection (refuter warning) — add only markCorrected on the previous turn's trace + a persona signal from finalizeOnce; if remove: remove the export and rephrase this PRD. Deletion is not "solved learning".

### 10.3 Minimal closed experimental flow and promotion

PRD-10-12 · PROPOSAL (brief §10.2, §10.5; DIR-15). Development examples → baseline through the target runtime → candidates → real target outputs → deterministic checks and/or a grader → paired comparison → validation/promotion check → versioned registry → explicit activation → next run → monitoring/rollback. Promotion policy object: quality, minimum practical difference, permitted regression per task shape, latency/compute, procedure for a grader error; errors do not disappear from the denominator. Separate development/training, validation/promotion and the sealed final test; limit holdout re-use in advance and record every look. "≥30" from A17 is not universal sufficiency. The first promotions are explicit and rollbackable; automatic promotion = a separate, later policy.

### 10.4 Bounded recipe evolution (DIR-14)

PRD-10-13 · PROPOSAL — recommended target scope of the first public release (separately estimated; NOT in S1 W3e; contract FRD-02.11 HarnessRecipeVersion, FRD-08.5); approval of the ODB-02 scope: AWAITING THE FOUNDER'S DECISION. A small registry of approved variants for research/document work, not a generator of arbitrary graphs: comparing the base procedure with an additional contradiction check or a permitted retrieval/review variant; candidates change the instructions, the arrangement of approved optional phases, and budgets within limits. Immutable invariants: scope, egress prohibitions, approvals, budget cap, mandatory gates, the contamination boundary, the meaning of success. A recipe that obtains a better score by skipping a safety check is not a candidate. State: the EvolutionTarget enum (iterative-optimizer.ts:88-93) has no recipe target → net-new; there is nothing to "defer" in the code. Full graph/topology evolution = DEFERRED (R03) with a stated trade-off: without it, the public claim can be "evolved prompt/skill/schema", not "evolves the entire way of working" (R04). The FRD v1.1 §15 gate "evolved recipe cannot become default…" is narrowed to prompt/persona/spec/skill promotion + a bounded recipe result with distinct evidence. If W3e-PR9 is not approved (approval of scope, not a threshold — Delivery plan §6.1 ODB-02, formerly "DQ-09-S", brief §10.3): the user outcome "Waggle compares and explicitly promotes approved variants of the research/document procedure" and the G3 claim "evolves approved variants of the research/document procedure" drop out; only "evolved prompt/persona/spec/skill" remains; Delivery plan G3 (e) for recipe and the recipe part of AT-29 then do not apply (AT-29 remains G2 evidence for prompt/persona/spec promotion). Options and recommendation (revision 1.2.1, H-10): options A (W3e-PR9 in G3), B (variant "W3e-PR9 in G2") and C (ODB-02 = no) are authoritatively described in Delivery plan §6.1 ("ODB-02 — options"), with the schedule, benchmark candidate and permitted claim. The recommendation is A (PROPOSAL). The permitted claim follows Benchmark protocol BP-MSG-01: the result of a configuration without this layer is not evidence of its contribution. A measurable contribution is claimed only from the difference W+evolved − W-full on the same frozen candidate; without that measurement only the functional claim "Waggle compares and explicitly promotes approved variants of the research/document procedure" applies.

## 11. Models, runtime and onboarding

### 11.1 Reference target (D-15) and control baseline

PRD-11-01 · DECISION (D-15). The reference target is the Qwen 3.8 27B class. The older model is a control baseline, not a silent replacement of the target. The target is not changed silently.

PRD-11-02 · AUDIT FINDING — TO VERIFY (live 27.09.2026, HF/Ollama; source: external.md §1, §8) · repo anchors CONFIRMED AT REVISION. Qwen/Qwen3.8-27B, HF sha 1d4bf0f2ff6012fd82039f2fa52739d0dd7c60c0, published 2026-08-14, Apache-2.0, dense 27B VL (model_type: qwen3_5, Qwen3_5ForConditionalGeneration), 262k native ctx, thinking default-on + reasoning_effort, a chat template with <tool_call>/<function= markers (tool use at the template level; E2E with the Waggle tool loop = TO VERIFY). Official FP8: Qwen/Qwen3.8-27B-FP8. GGUF: unsloth/Qwen3.8-27B-GGUF (UD-Q4_K_M 16.5 GB, Q8_0 29 GB, BF16 54.7 GB). Ollama library qwen3.8:27b = 18 GB (Q4_K_M class), q8_0 30 GB, bf16 56 GB, badges Vision/Thinking/Tools. Control baseline Qwen/Qwen3.6-35B-A3B: MoE 35B/3B active, sha 995ad96e…, 2026-04-24, Apache-2.0; in the production router (litellm-config.yaml:211-215) only as a cloud DashScope alias, while the benchmark harness has a local vLLM entry qwen3.6-35b-a3b-local (benchmarks/harness/config/models.json:61-67, provider: local), OpenRouter bridge aliases (:13-43) and the local runbook benchmarks/gaia2/PILLAR1-QWEN-LOCAL-RUNBOOK.md (CONFIRMED AT REVISION); whether the old results are local = TO VERIFY. C19 RE-BASELINE: dense 27B and MoE 35B-A3B are different configurations — score and hardware behavior do not carry over.

PRD-11-03 · AUDIT FINDING — TO VERIFY (critical for G2). Waggle pins managed Ollama OLLAMA_TARGET_VERSION = '0.32.3' / rollback '0.32.0' (packages/server/src/local/managed-ollama-runtime.ts:28-29); Qwen 3.8 27B entered Ollama in v0.32.12 (14.08.2026), system-message normalization in v0.32.15 (live 27.09.2026; the year is inferred — the release notes show "14 Aug" without a year, external.md §7). The pinned runtime predates the first Qwen 3.8 release. Requirement: repin (≥0.32.15 is reasonable) + a real pull/generate/tool test on the Windows GGML engine + a new router/installer receipt. packages/agent/src/cookbook/catalog.ts:44-51 has no Qwen 3.5/3.6/3.8 (only qwen3:* from 2025-04-28); model-fit.ts:207-214 has no rule for qwen3.8 (falls back to qwen3=4); the certified managed model in the receipt is qwen2.5:0.5b (scripts/certify-windows-installer.ps1:2099) — the receipt proves a smoke model, not the reference target (F-UXM-06). Requirement: catalog row(s) for the confirmed target (releaseDate, contextLength, quant); an /api/show arch check; certificateModel vs recommendedModel stated explicitly in the receipt.

### 11.2 Hardware ladder (A21, brief §11.3)

PRD-11-04 · PROPOSAL (values = secondary source, TO MEASURE). "A model that fits on disk is not necessarily a model that runs usably." The ladder states disk, RAM/VRAM or unified memory, weight format/quant, context/KV budget, CPU offload, concurrency and measured latency on representative work tasks. There are no official VRAM/RAM guidelines on HF/Ollama (UNKNOWN); secondary estimate (dev.to, 14.08.2026): KV cache in 16/64 layers → Q4_K_M total ≈17.6 GB @8k · 19.1 @32k · 25.1 @128k · 33.5 @262k.

| Device class (PROPOSAL) | Candidate | What must be measured before a claim |
| --- | --- | --- |
| ≥24 GB GPU / ≥32 GB unified | qwen3.8:27b Q4_K_M fully loaded, realistic ctx headroom | latency on 2 recipes; tool round-trip |
| 16 GB GPU | IQ4_XS fully loaded or Q4_K_M with offload | degradation, latency |
| 12 GB GPU / CPU-only | do not recommend the reference model; a weaker fallback with honest limitations | which fallback, how large the difference is |
| No GPU detection (AMD/Intel Windows) | today falls back to the CPU floor (F-UXM-05) | detection before class |

PRD-11-05 · CONFIRMED AT REVISION (F-UXM-05). packages/server/src/local/hardware-detect.ts:7-19 is NVIDIA (+Apple Silicon) only; AMD/Intel/WMI was intentionally not built (:330 "STAGED TAIL would slot here"); on an AMD/Intel Windows laptop hasGpu:false → model-fit.ts:296-301 cpu_only. G3 requirement: detectWindowsWmi (registry HardwareInformation.qwMemorySize, not the AdapterRAM 4 GB cap) in the same injectable CommandRunner pattern.

### 11.3 Installation paths and download

PRD-11-06 · PROPOSAL (brief §11.3). Paths: the existing managed local runtime on a supported Windows profile; an optional, already installed Ollama; a validated OpenAI-compatible endpoint; BYOK. vLLM is a candidate for a self-host/server endpoint, not a mandatory one-click Windows installation. The file path and the API base_url are different fields. llama.cpp / LM Studio = OpenAI-compatible presets if tests confirm the protocol (R17), without a separate integration. An offline package prepared in advance = a separate supported profile.

PRD-11-07 · CONFIRMED AT REVISION (F-UXM-04). Model pull: routes/local-inference.ts:313-332 stream:false, AbortSignal.timeout(45*60_000), without progress events; UI "Downloading and verifying…" with no information during a multi-gigabyte download. After the pull: digest check + live generation probe (:338-377, verifiedGeneration:true) — the solid part. Contrast: the managed runtime download is resumable (Range, sha256, retry — managed-ollama-runtime.ts:1109-1204). Requirement (AT-20): stream:true + status relay; an interrupted pull is visibly recoverable; do not touch the runtime download.

### 11.4 Readiness is live evidence (DIR-17)

PRD-11-08 · CONFIRMED AT REVISION (F-UXM-02, F-UXM-03) · G2 requirement (Delivery plan §2 W6-PR1/PR2; FRD §15 AT-20 = G2; aligned in PRD-04-01). apps/web/src/hooks/useHasWorkingModel.ts:171-174 ready: verified || (!rejected && transient) (sidecar offline → cloudReady = true), :129-136 a third false positive, :244-245 localReady = localModelCount > 0 (count-based, from /api/tags); the behavior is intentional (5e2de2b8, 2026-09-04) and locked by the tests useHasWorkingModel.test.ts:271-281,301-307,486-495, which turn RED with the fix. Server probe settings.ts:103-164: max_tokens 1 (32 for Qwen), verified = content.trim().length > 0 (does not check the content), rejected only for 401|403|authentication|model_not_found; timeout/cold start/network error/HTTP status → identical {configured:true, verified:false}; the UI shows a single neutral message (ModelGate.tsx:843-858). A tool/structured-output round-trip probe does not exist (grep probe, tool_choice, WAGGLE_OK). Router readiness anthropic-proxy.ts:848-917 is format-only (/api/show capabilities). Requirement (AT-20): ready only after a real generation; local readiness from a live probe (probeConfiguredModel already supports ollama/); reason in ModelProbeResult (timeout|unreachable|cold_start|http_error|empty_content) and distinct messages; an optional tool-call probe for the work profile.

### 11.5 Onboarding (brief §11.2)

PRD-11-09 · CONFIRMED AT REVISION (F-UXM-12) + PROPOSAL. OnboardingWizard.tsx:97 6 steps first-launch → who-are-you → model-gate → memory-import → template → first-task, resumable (useOnboarding.ts:27 localStorage), deterministic before the model (good), ModelGateStep.tsx:63-65 Continue disabled={!hasWorkingModel} (depends on PRD-11-08). The first task is 'Hello! What can you help me with?' (OnboardingWizard.tsx:107 DEFAULT_FIRST_MESSAGE; ModelGateStep.tsx has 77 lines) — it does not produce an artifact. Proposed flow (merging steps is permitted): what do you want to do → how to run a model (ladder) → first Workspace and selected sources → optional mail/calendar connection (skippable, can be done inline later) → a first real task that produces an artifact. Do not ask about persona/harness/MCP. Installing a multi-gigabyte model on a slow connection is not universally "10 minutes". At least one verified working model remains a condition for real work. Qwen tuning does not go into onboarding (R16); it belongs to the benchmark flow.

PRD-11-10 · CONFIRMED AT REVISION (F-UXM-09) · UNKNOWN — open: DQ-08 (i18n/English-only part). No i18n framework exists; centralized strings only in lib/activity-labels.ts, lib/notification-copy.ts; aria-live in 29 files; axe e2e (tests/e2e/runtime-a11y.spec.ts, 42 routes × 2 viewports, ROUTES runtime-a11y.spec.ts:12-55; phase-A ux-model.md states 43 — corrected at 2af0904d) does not cover OnboardingWizard/ModelGate. Requirement: WCAG 2.2 AA as an acceptance target for new surfaces (not a claim about the whole product); ?forceWizard=true in the axe list; new Work Progress labels centralized. English-only first release = UNKNOWN — open: DQ-08 (§17 O-8), not a historical decision.

## 12. Channels and attention

PRD-12-01 · Contract PROPOSAL (DIR-18; FRD-02.9 WorkItem, FRD-09.1) — one WorkItem, clear sources. Attention normalizes Action, Commitment, Decision, Signal. These are not automatic instructions to the agent. WorkItem: status, provenance, source time, relevant Workspace, confidence/priority reason, user correction (dismiss, snooze, convert-to-work, link-to-workspace, reclassification). Duplicates are merged only with sufficient evidence; an incorrect merge is reversible. State: WorkItem/convert-to-work do not exist (F-CAP-05c); there are the connectors packages/agent/src/connectors/{gmail,gcal,outlook,ms-teams,onedrive,slack}-connector.ts (E2E unverified), connector-harvest.ts with an injection scan before writeFrame (:189-191), and the home.ts briefing.

PRD-12-02 · PROPOSAL (G3; brief §5.2). At least one genuinely useful mail/calendar scenario and basic management of routines. The first ecosystem is chosen according to existing adapters, permissions and feasibility — not Gmail and Outlook at full parity right away. Background incremental sync ≠ health probe ≠ manual fetch: cursor/delta persistence (historyId/syncToken/delta), lost cursor, dedup, revoked credentials, retention, and a labeled eval set for precision/false positives with a threshold locked before the final scoring (AT-24). An API-key connector proves the mechanism, not the value of the mail/calendar product.

PRD-12-03 · AUDIT FINDING — TO VERIFY (channel rules: live 27.09.2026, source: external.md §5, §8) · the "Repo state" column CONFIRMED AT REVISION (C6 "VERIFY PER CHANNEL") — profile per channel. Use case: "a personal desktop assistant reads my own inbox/chat and can send with my approval".

| Channel | Profile in this scope | Official basis (live 27.09.2026) | Repo state 2af0904d | Status (rules = live, AUDIT FINDING — TO VERIFY) |
| --- | --- | --- | --- | --- |
| WhatsApp | export/import (+ roadmap); live personal inbox = NO | WABP prohibits general-purpose AI assistants as of 15.01.2026; a personal account through unofficial libraries violates the ToS | channels/whatsapp-adapter.ts:2-5 Baileys "UNOFFICIAL … violates WhatsApp's ToS" — not a shipping default | live 27.09. (live inbox: DEFERRED, R01 → PRD-16-05) |
| Viber | bot/forward or drop | Only the Chat Bot API; Developer Terms "not for personal use"; no personal API | no adapter | live 27.09. |
| Discord | bot/forward | Self-bots are prohibited; a bot sees only the channels where it is a member; MESSAGE_CONTENT privileged intent | discord-adapter.ts:4,20 bot model | live 27.09. (bot) / TO VERIFY (exact policy quote, 403 on fetch) |
| Telegram | bot/forward now; user API (MTProto) = roadmap with an ADR | The Bot API receives messages addressed to the bot; the user API is permitted with "knowledge and consent", with a prohibition on training AI | telegram-adapter.ts:17,40 Bot API long-poll | live 27.09. |
| Slack | live API (user token) with ToS restrictions | API ToS (10.10.2025): prohibition on training LLMs and on bulk export; "persistent copies… of other organizations' API Data" clause | slack-connector.ts exists | live 27.09. (rules) / TO VERIFY (legal): local persistent storage of one's own messages |
| Gmail / GCal | live API with verification / BYO-client / Takeout export | gmail.readonly/modify/compose/metadata = Restricted → OAuth verification (weeks) + annual CASA; unverified cap of 100 users; an exemption for a local-only desktop is not explicit | gmail-connector.ts, gcal-connector.ts exist | live 27.09. (scope classes) / TO VERIFY (CASA exemption, cost) |
| Microsoft Graph (Outlook/Teams/OneDrive) | live API — the most favorable path | Mail.Read/ReadWrite/Send, Calendars.Read, Chat.Read delegated without admin consent; publisher verification for multitenant | outlook-connector.ts, ms-teams-connector.ts, onedrive-connector.ts exist | live 27.09. / TO VERIFY (personal MSA accounts; Chat.Read only work/school) |

Do not repeat the blanket "no API" claim, and do not use user tokens/scraping as an unexplained product default. Choice of the first scenario = §17.

PRD-12-04 · PROPOSAL (brief §11.4; A13 "ACCEPT WITH LIMITATION"). The prompt-injection scanner is defense-in-depth, not proof. A harvested email is data with a taint/provenance label; text in it cannot change policy, request copying of the vault or grant approval to send. Convert-to-work does not execute an unapproved external effect. State (F-CAP-05): the scan on ingestion is ALREADY CLOSED (harvest/pipeline.ts:108-142, connector-harvest.ts:189-191); a typed taint field does not exist (grep taint = comments); protection of policy/vault/send does not depend on the scanner but on the approval floor (tool-executor.ts:184-226) and ALWAYS_CONFIRM (confirmation.ts:16-29) — correct; the AT-19 test "path without a detected keyword" is missing.

PRD-12-05 · PROPOSAL (AT-25; brief §11.6). Approval via an IM message: bound to the run/action, payload fingerprint, expiry, a unique one-time token checked in the executeHeldAction claim; quoting/replaying/forwarding someone else's message does not confer a grant; senderId alone is not sufficient. Pairing and the allowlist map the user to a scope (pairing.ts:95-132 exists, in-memory code, channels.json allowlist).

## 13. KVARK, licenses and the business boundary

### 13.1 KVARK is a real capability boundary (DIR-20)

PRD-13-01 · DECISION (D-02, D-03) + contract PROPOSAL. "Connect to KVARK" is a flow for connection and identity validation, permitted organizational capabilities, token storage and revocation — not ENTERPRISE=true in the local config. Personal and organizational work have an explicit boundary of sources, memory and execution; connect does not copy the personal mind, private emails or personal runs; disconnect/revocation removes access, including cached organizational context per policy; there is no fallback to personal BYOK when on-prem KVARK is unavailable (AT-26). Personal→KVARK promotion: an initial no-sharing default + an explicit connection/scope contract (R14).

PRD-13-02 · CONFIRMED AT REVISION (F-TK-11; "module exists" ≠ E2E). createKvarkTools (packages/agent/src/kvark-tools.ts:127) has 0 production callers (only the barrel index.ts:403); new KvarkClient = 0 in src; kvark:connection is only read (kvark/kvark-config.ts:19, routes/marketplace.ts:192), there is no vault.set('kvark:connection') — the only write is the generic POST /api/vault; SettingsApp.tsx:1332-1343 fields kvarkUrl/kvarkToken without handlers, "Test Connection" disabled, tab locked below ENTERPRISE; settings.ts:1051 features.kvark: tier === 'ENTERPRISE'; combined-retrieval.ts without an executing caller; kvark-wiring.test.ts:46-52 tests the factory, not the registration. handleKvarkError has no cloud fallback (good for D-03) but is not executed. The CLAUDE.md §8 claim "tier-gated" for kvark_search has no check in the code. G1 requirement (Delivery plan WB-PR2): only a RED test (ADR-08-T3) "vault kvark:connection + fake KVARK server health OK → tool registry contains 4 KVARK tools; without the entry or with a health fail → 0" as it.fails, without registration. G3 requirement (WB-PR3): registration at the tool-assembly site; gate on a live connection getKvarkConfig(vault) !== null && health.ok (ADR-08 O3, FRD-11.4), not on tier and not on the bare presence of the vault key; connect/validate/disconnect/revoke UI + route (DIR-20).

PRD-13-03 · PROPOSAL. KVARK-native organizational functions are not rewritten in the free Waggle. The plan states the contract/interface changes, the accountable owner of the KVARK dependency and the unavailable UX. Do not promise team functionality because a Team tab is displayed. Supplement (revision 1.2.1, H-11): the portfolio boundary, the owner of the KVARK API, the contract with the KVARK API and the related development streams are in PRD-13-10, immediately below.

PRD-13-10 · Portfolio boundary Waggle ↔ KVARK and related development streams (supplement to PRD-13-03; revision 1.2.1, H-11). The status is stated per point. The supplement does not reopen D-01..D-18, does not introduce a new DQ item and does not approve implementation.

t.1 — KVARK works without Waggle · DECISION (D-02, D-03), refined by the founder's instruction of 30.09.2026 for the final closure (not a new D-item). KVARK has JA, MI and KOMPANIJA in its own interface and works without a mandatory Waggle installation. JA and MI in KVARK can have selected business AI collaborators; that is a KVARK function.

t.2 — Waggle is an optional individual tool · DECISION (D-01, D-02, D-04). Waggle works without KVARK. "Connect to KVARK" (PRD-13-01) is an optional bridge for an individual whose KVARK permits it; it is not a prerequisite for either Waggle or KVARK.

t.3 — What Waggle does not build · DECISION (D-02), refined by the same founder instruction. The following are not introduced in Waggle: Waggle Team, an organizational or team roster, selection of business AI collaborators for JA/MI, JA/MI/KOMPANIJA views, KVARK team channels, KVARK Workspace functions or a rebuild of it, nor server profiling or a capacity engine. Existing team code goes only through ADR-08 O5 and ADR-09 (legacy compat / isolate+freeze), without new functions. A requirement or ticket that asks for any of this is reported to the founder as a conflict with D-02 (05 §5.3).

t.4 — Contract with the KVARK API · PROPOSAL; owner of the KVARK API: UNFILLED. Waggle is only a client: KvarkConnection (FRD-11.4) over the existing KvarkClient (CONFIRMED AT REVISION: six endpoints per kvark-http-api-requirements.md of 20.03.2026, whose tier wording is superseded by decision D-02; createKvarkTools 0 production callers, PRD-13-02). Before the WB-PR3 merge the following is recorded: (a) the owner of the KVARK API (name and role in the KVARK team; the contact is named by the founder); (b) a portable reference to the contract (repo and tag/commit or specification version); (c) identity and permissions; (d) request scope (JA/MI/KOMPANIJA); (e) result shape; (f) revocation; (g) behavior when KVARK is unavailable. For (c)–(g), FRD-11.4, table "Contract with the KVARK API", applies, including Waggle's behavior until the owner confirms. Gate: KVARK-IF (backlog-gates.csv; 05 N-29). Without a closed gate, G3 does not claim that KVARK connect works with a real KVARK.

t.5 — Related development streams (owners outside the Waggle team) · CONFIRMED (read-only, 30.09.2026) that the streams exist; portable references: UNKNOWN until the owners confirm.

| Stream | What it is for Waggle | Portable reference | Owner |
| --- | --- | --- | --- |
| KVARK (JA/MI/KOMPANIJA, KVARK Workspace, KVARK API) | the other side of the KvarkClient contract; not built in Waggle | known remote of the KVARK stream: github.com/UkisAI-Egzakta/KVARK; team access, branch/tag and whether that repo carries the API contract: UNKNOWN | KVARK team: UNFILLED |
| Kvark Jour Fix (KVARK planning documents) | input for understanding the KVARK boundary; not a Waggle requirement | remote not confirmed: UNKNOWN | UNFILLED |
| LM TEK inference recipes | a separate program of measurement and server model/runtime profiles (e.g. Qwen3.8-27B FP8 on H200); not a Waggle project or a Waggle ticket | remote not confirmed: UNKNOWN | UNFILLED |

Rule: no Waggle ticket, test, script, CI step or manifest depends on the local path of these streams on anyone's computer. A reference enters a Waggle document only when the owner confirms the repo and tag/commit (or version), and it is then recorded in 05 N-30. Until then, UNKNOWN is written.

t.6 — Model and runtime boundary · PROPOSAL (implements D-04 and D-15; aligned with the DQ-05 recommendation and the founder's instruction of 30.09.2026). The Waggle team keeps the desktop profile qualification from DQ-05 (recommendation: qwen3.8:27b Q4_K_M through managed or existing Ollama on Windows devices; W6-PR6, W6-PR7; AT-20; managed model part of AT-30). The LM TEK program's H200 FP8 capacity measurements (vLLM/SGLang) do not replace that qualification and are not evidence for the hardware ladder, readiness, installer receipt or the B2/B3 manifest. A remote local or on-prem endpoint (a server in the LAN or company perimeter, including H200) is a separate profile: its own model and runtime row and an explicit network boundary per FRD-10.4; it does not count as "the model runs on this computer". Organizational work through KVARK goes through P-KVARK (ADR-10), not through this profile.

Closure (H-11). WB integration and the B2 model profile have roles and contracts: Boundary owner (WB-PR1..PR6), Model/Runtime owner (profile; W6-PR6/PR7) and Benchmark owner (B2-PR3); the names are UNFILLED (02 §1), and the owner of the KVARK API is UNFILLED (t.4). No point moves or reduces the core Waggle scope of G1–G3.

### 13.2 Tier, Stripe, old team code (WB; C2 "RESOLVED BY PRODUCT; MIGRATION")

PRD-13-04 · G1 requirement · CONFIRMED AT REVISION (F-TK-02/03/04, F-CAP-07). Individual protection, approvals and work control do not stay behind the TEAMS paywall: Approvals nav (dock-tiers.ts:82, AppShell.tsx:728, command-catalog.ts:89); GET /api/cost/by-workspace and /api/costs (cost.ts:210,272; the UI tolerates 403 TelemetryApp.tsx:53,60,270); GET /api/admin/audit-export (settings.ts:1192, a real export of the local install_audit trail — GDPR/export direction); GET /api/admin/overview (:1170) returns placeholder zeros → candidate for removal. The tripwire matrix packages/server/tests/tier-enforcement-matrix.test.ts already models de-gating (minTier:'FREE' rows after the PRO removal, :43-49). Connectors and workspaces are not gated (connectorLimit/workspaceLimit = -1).

PRD-13-05 · CONFIRMED AT REVISION — inventory (F-TK-18/19). 24 non-test src files with TRIAL/TEAMS/ENTERPRISE literals (+ skill-tools.ts:679-680,757,764, command-catalog.ts:60,80 "Upgrade to Team", TeamRoute.tsx, www en.json/Pricing.tsx); 21 test files lock in tier behavior. Actual gates for FREE: embeddingProviders without litellm (tiers.ts:85; enforced in routes/embedding.ts:106-119); sessions per workspace FREE=10 (tier-session-cap.ts:4); cost/cloud-sync/admin/team-connect/enterprise-packs/governance routes; UI Approvals+Team zone, Settings team/enterprise tabs, workspace upsell "$49/seat" (WorkspaceDesktopApp.tsx:381,939-949), UpgradeModal, TrialExpiredModal; promote_skill into team/enterprise scope is always rejected (F-TK-12). Decorative flags (0 consumers): teamSkillLibrary, spawnAgents, customSkills, exportFormats, managedModelPool, priorityModels, kvarkCta, selfHosted, auditLog, messageHistoryLimit. For each component the plan chooses: keep as a KVARK adapter / extract / legacy compat / remove with a test.

PRD-13-06 · migration PROPOSAL (brief §12.2, §12.4; A2 tier part; F-TK-16) · UNKNOWN subscribers. The migration pattern already exists: LEGACY_TIER_MAP + parseTier (tiers.ts:154-197, PRO→FREE, 09b199aa 2026-07-05); tierFromPriceId PRO/BASIC→'FREE' (stripe/index.ts:68-84); atomic webhook write of config.json (webhook.ts:25-79). Inventory of config.json.tier readers/writers (F-TK-07 · CONFIRMED AT REVISION): five readers (assert-tier.ts:21-32, settings.ts:1008-1023, embedding.ts:45 via getEffectiveTier; connectors.ts:181-183 and workspaces.ts:339-341 read the raw tier without getEffectiveTier — without effect only because the limits are -1), three writers (webhook.ts:69-79, PATCH /api/tier disabled without WAGGLE_ALLOW_TIER_OVERRIDE=1, POST /api/tier/start-trial); client-side PRO remnants (PlanCards.tsx:59, SettingsApp.tsx:1029,1041). Requirement: reduce the three reads to readTierFromDataDir; remove the PRO remnants in the same migration PR. Retiring TEAMS/ENTERPRISE/TRIAL as local flags follows the same pattern, read-compatible, without financial side effects — only after DQ-03 (MIG-07.4; LEGACY_TIER_MAP v2 = WB-PR5, ADR-08-O6); until then the map does not change, and the G1 nav/cost de-gate (W0-PR12) does not wait for DQ-03. There is no authorization for cancellation/refund. Actual Stripe products and active subscriptions = UNKNOWN (Stripe was not called); an authorized inventory precedes any money migration (§17). If there are no obligations, do not estimate a fictional customer migration as a large flow. The www copy (en.json:196-250 "Get Team", Pricing.tsx:42-58 Stripe checkout) and the FinalCTA.tsx:5 link are aligned with D-02 and the actual repo visibility.

PRD-13-07 · PROPOSAL — BRIEF DIRECTION (§17 C20 "EXPLICIT BOUNDARY"; contract in ADR-09) · CONFIRMED AT REVISION (F-TK-08/09/10). The Teams server (packages/server/src/index.ts:41-60 Postgres+Clerk+Redis, 49 files outside local/, kvark/ and stripe/ (59 outside local/)) starts from the local sidecar only with DATABASE_URL + CLERK_SECRET_KEY (local/index.ts:3585-3614); team-sync is wired (push-on-write + pull-on-activate into the workspace mind — consistent with isolation) but conditioned on the TEAMS-gated /api/team/connect (routes/team.ts:143); packages/worker (BullMQ) has its own chat/task/group/cron handlers without memory/persona/harness (worker/src/handlers/chat-handler.ts:11-24; 0 references to recallMemory|Orchestrator|PERSONAS|MultiMind) and different semantics from chat.ts. Requirement: do not delete the team backend in order to change a slogan; ADR (8) tiers/KVARK boundary and ADR (9) secondary worker parity decide its fate (KVARK adapter / isolation / removal with a test); the local core has a single set of contracts; no new Solo duplication.

### 13.3 Licensing and publishing (brief §12.3)

PRD-13-08 · CONFIRMED AT REVISION + AUDIT FINDING — TO VERIFY (F-TK-13, F-REL-08). The license markings contradict each other on the public repo: root LICENSE MIT; packages/optimizer/LICENSE and packages/weaver/LICENSE "proprietary and confidential" alongside "license": "MIT" in their package.json; the NOTICE in hive-mind-cli/hive-mind-mcp-server/hive-mind-wiki-compiler (:12-24) declares packages/agent/*, evolution/traces/signals, vault, tier/billing, Tauri shell/web UI, WaggleDance proprietary and references the nonexistent EXTRACTION.md; 9 manifests without a license field (server, shared, waggle-dance, worker, admin-web, apps/web, apps/www, app, sidecar); hive-mind-core Apache-2.0 and "private": true. The OSS-excluded files (mind/{evolution-runs,execution-traces,improvement-signals}.ts, vault.ts, compliance/, governance/) are the carriers of §10, and the export prohibition is real and tested (oss-subtree-split.sh:117-133, oss-drift-check.mjs:22-28) — not a code defect; it is a boundary that the license decision must explicitly move or confirm (F-TK-14). Requirement: inventory package → license field → LICENSE → NOTICE → decision; a lint for consistency; do not change third-party licenses; do not keep a key free feature closed contrary to D-01. License choice = §17.

PRD-13-09 · CONFIRMED AT REVISION (code) / FINDING — TO VERIFY (live) (F-REL-09/10/11). release.yml chain build-windows-prebuilt → prepare-windows-signing → sign-windows → certify-windows → attest-windows → publish-windows with fail-closed guards (repo, tag == v<tauri version> → the only valid tag is v0.2.0, ancestor origin/main); publish-windows blocked (the var is not defined). Live (27.09.2026): production environment without protection rules; main without branch protection/rulesets; secret scanning and push protection disabled on the public repo; the v* glob catches historical tags (5 failed runs). Authenticode NotSigned; the sealed managed Deep Security report does not exist (10-SECURITY_REVIEW_2026-08-11.md:10,64); no security workflow at all. ci.yml:3-6 only main (without integration/**). G3 requirement: operational decisions by the repo owner (reviewers on production, a ruleset for main and refs/tags/v*, secret scanning ON), a publication path that does not depend on the outdated "private" premise; Authenticode and Deep Security are external gates with an owner and evidence of status, not engineering work.

## 14. Benchmark and the right to claim

PRD-14-01 · DECISION (D-18). The benchmark is key evidence, not decoration. The frontier-class thesis is a hypothesis until a result supports it. The test is not designed so that Waggle must win.

PRD-14-02 · PROPOSAL — BRIEF DIRECTION (DIR-22) — product evidence through the actual product. The tested Waggle executes the task through the same production sidecar/runtime path as the user; the benchmark adapter may translate the input, start an isolated run and collect the output; it must not use a better separate harness that the public application does not have. Benchmark mode does not turn off security boundaries; ablation flags cannot disable strict verify. Status: benchmarks/gaia2/adapter.ts calls runRetrievalAgentLoop directly ("narrow-proxy … NOT a full Gaia2 evaluation"), not the production /api/chat — it does not satisfy DIR-22 (CONFIRMED AT REVISION).

PRD-14-03 · PROPOSAL (DIR-23) — two separate comparisons. (1) What Waggle adds to the same model: same model/revision/quant, same data, controlled resources; a minimal baseline with a sufficient tool adapter (do not take file access away from the baseline) vs Waggle; then selected ablations (skills / memory / harness / evolved). (2) How it stands against a competing system: a fully named frontier configuration/harness on the same protocol, or a clearly labeled reference to someone else's published measurement — a system-to-system result, not evidence that Qwen is a better base model. A published leaderboard score is not automatically comparable to a local run (split, scorer version, model ID, reasoning budget, tools, number of attempts).

PRD-14-04 · PROPOSAL — choice of the primary test (external.md §4; brief §13.1) · NOT APPROVED. Evidence cards (data on licenses, tasks and published baselines = AUDIT FINDING — TO VERIFY, live 27.09.2026, source: external.md §4, §8):

| Test | License / openness | Tasks | Runner/scorer | Baselines on the same protocol | Fit for knowledge work | Effort |
| --- | --- | --- | --- | --- | --- | --- |
| APEX-Agents 1.1 (Mercor) | CC-BY-4.0 dataset; Harbor/Archipelago Apache-2.0 | 240 (IB/consulting/law; documents, spreadsheets, PDF, email, chat, calendar) | Harbor 0.20.0, Docker (bench machine, WSL2), binary rubrics, judge DeepSeek-v4-Flash-0731 (cloud) | Claude Fable 5.1 68.6% pass@1; GPT-6 Astra 56.3% pass^4 | high (D-06, mail/calendar) | M–H |
| τ²-bench (Sierra) | MIT | airline 50 / retail 114 / telecom 20 in tasks_small.json (the full set in tasks.json 14 MB was not counted; the paper states 114 — AUDIT FINDING — TO VERIFY, external.md §4.1) / banking ≈100 (docs "about 9 out of ~100"; TO VERIFY) | open; deterministic DB hash; requires an LLM user-simulator | leaderboard (taubench.com) | customer-service tool-use — control, not primary | M; no adapter exists in the repo (git grep tau2¦tau-bench¦tau_bench excluding docs/ = 0 relevant; exists only on a stale branch) |
| GAIA2/ARE (Meta) | code MIT; dataset CC-BY-4.0 | 800 val (test private) | are-benchmark; judge Llama 3.3 70B | in the paper (not extracted) | general agent | adapter exists (narrow-proxy); $4.09/invocation (C-3 HALT) |
| GDPval (OpenAI) | no license tag on the dataset (UNKNOWN) | 220 gold | humans or OpenAI hosted grader | UNKNOWN | high, but grading = cloud/humans (not for KVARK) | M / validity H |
| FORTE (AGI-Eval) | MIT | 15 of 180 public | OpenClaw runtime (roadmap-only in Waggle) | UNKNOWN | insufficient | H |
| OdysseyBench (Microsoft) | MIT | 300 + 302 | OfficeBench Docker | UNKNOWN | long-horizon memory (D-12) | M–H; low activity |

Proposal: APEX-Agents 1.1 as the single primary professional-work test; τ² as a tool-use control only if the adapter is built; keep the GAIA2 adapter for cost projection. Conditions in the manifest: cloud judge (cost, dependency; local judge = separate profile), Docker only on the bench machine (the certified desktop stays without Docker), Harbor agent shim → production sidecar (DIR-22), rubrics and solution files do not enter .mind.

PRD-14-05 · CONFIRMED AT REVISION (F-REL-12). Branch origin/feature/harness-sota-bench @ 18e5b36a: 66 commits ahead, 2022 behind main; 121 files (113 A + 8 M, git diff --name-status main...origin/feature/harness-sota-bench), +21435/−4, 113 A-files additive; a certain conflict only in cost-tracker.ts (+test). Do not rebase; cherry-pick the τ² adapter, leakage firewall, gate, TOST statistics, continual; skip fe7804bf (wrong 4.7 price, deletes the reservation ledger); pilot results (9eb454bd, df159ac2 N=114 n.s.): do not carry them over as a result — archive them with the label "difference not confirmed".

PRD-14-06 · PROPOSAL — BRIEF DIRECTION (DIR-23; §17 C18 "CORRECT MATCHES") — permitted messages. "No difference detected" ≠ "they are the same". The earlier N=114, p=0.11 and "matches" are carried over only as a warning. Permitted, depending on the result: "measured lift against our baseline" · "in this sample, no difference was established" · "confirmed non-inferiority within a defined margin" (only with a prespecified margin and design) · "outperformed configuration X on benchmark Y under conditions Z". No general "beat frontier" from a single subcategory or from different protocols. Paired analysis for paired tasks; McNemar only for a binary outcome; effect intervals for score; repeated comparisons, seeds, evaluator variability and the number of observed candidates in the analysis. The contribution of an individual layer is claimed only from a comparison in which only that layer differs, on the same frozen candidate; for the bounded recipe evolution layer the rule is Benchmark BP-MSG-01.

PRD-14-07 · PROPOSAL (G2) — development A/B. The first development sample serves to find errors and estimate cost, not a public headline; the number of tasks is set after reviewing task variance; then freeze the hypothesis, metric, sample, budgets, stopping criteria and analysis. Do not require every ablation combination in the first final run; six arms and N≈1500 are not mandatory up front (R09).

PRD-14-08 · PROPOSAL (G3) — locked study and contamination. Final test data, rubrics and gold do not enter training/evolution memory; each independent task gets a clean scope (except when the protocol requires continuity); the run reset covers .mind, caches, artifacts, actions and knowledge from previous examples, with a verifiable manifest (AT-28). Manifest: code SHA, model/quant/runtime, hardware, dataset and scorer revision/hash, tool/skill versions, context/token limits, attempts/seeds, timeout, pause/recovery mode, complete output, grader output, cost (model inference / evaluator / tool / GPU time / energy / human labor separately). Local is not zero-cost. Waggle LongWork public benchmark = DEFERRED (R08); internal crash/resume/change-input tests (AT-07, AT-22) are not deferred.

PRD-14-09 · G1 requirement · CONFIRMED AT REVISION (code/test/models.json; A29; F-REL-06) + AUDIT FINDING — TO VERIFY (official prices: live 27.09.2026, platform.claude.com; source: external.md §6, §8). packages/agent/src/cost-tracker.ts:28-30 Opus 4.8/4.7/4.6 = $15/$75 (official $5/$25, platform.claude.com 27.09.2026), :32 Sonnet 5 = $3/$15 (official $2/$10, permanent), :39-40 Haiku 3.5 $0.25/$1.25 (official $0.80/$4; model retired), :66 Opus fallback 3×; three IDs in the table are retired; the test cost-tracker.test.ts:54-55 locks in the wrong value; benchmarks/harness/config/models.json:88-89 has the same error; the comment :24-25 "cross-checked against litellm-config.yaml" is untrue (the yaml has no prices). Product impact: CostTracker is a ModelSpendBudget with reservations → a BYOK Opus user gets BudgetExceededError 3× too early. Requirement (same scope as Delivery plan W0-PR13): fix the 4 overpriced Opus/Sonnet rows + Haiku 3.5 :39-40 (→ $0.80/$4 or a retired label) + the fallback :66 + the comment :24-25 + the test + models.json, with a provenance comment (URL + date); the fe7804bf branch is not correct either (4.7).

## 15. OSS-first (Build-vs-Borrow)

PRD-15-01 · DECISION (D-17) + PROPOSAL — BRIEF DIRECTION (DIR-24) — Preserve → Borrow → Adapt → Build. Before every larger area: a short record covering the existing Waggle, OSS candidates, evidence that the capability exists, license/maintenance/security, Windows and local-first behavior, dependency weight, API fit, tests, performance, update/exit strategy and a reasoned decision. One record per wave/larger decision, with a supplement for a materially new component (R24) — not per PR. OSS-first is an engineering policy, not an instruction for the runtime agent to fetch and build code on its own (brief §4.1).

PRD-15-02 · AUDIT FINDING — TO VERIFY (OSS candidates: live 27.09.2026, source: external.md §2–3, §8) · the "Existing Waggle" row CONFIRMED AT REVISION — candidates.

| Candidate | Status 27.09.2026 | Direction decision |
| --- | --- | --- |
| Existing Waggle | Home/Workspace, skills, connectors, recallMemory, approvals/held-actions, crons, AgentRunRegistry, CheckpointStore/RecoveryRunner, tracing, evolution, runtime, installer | PRESERVE/ADAPT — confirm callers and E2E; do not "preserve" a no-op |
| BuilderIO/agent-native | root package.json ISC, GitHub license: null (no root LICENSE), packages MIT without LICENSE text; Postgres/PGlite + Nitro; durable/replay guarantee undocumented (docs/agent-run-stop-conditions.md: watchdog kill "patched six times") | pattern reference only (actions-once, event log, proof receipts); no dependency, no copying of code until the LICENSE is clear per file (R20) |
| Omnigent (Databricks) | Apache-2.0, Python 3.12+ & Node 22, alpha, Windows "native but degraded", ACP over stdio | reference only for adapter contracts; no Python runtime in the no-Python Windows package (R21) |
| Durable engine | DBOS TS Postgres-only; Absurd Postgres; Inngest server SSPL + separate server; Restate BSL, no Windows binary; Temporal separate binary; LangGraph SqliteSaver better-sqlite3 ^11 (conflict with 12.6.2); Vercel Workflow local "not production"; Reflow (danfry1/reflow-ts, MIT, v0.7.0, better-sqlite3 ≥9, 41★, single author) closest fit | PROPOSAL for an ADR (A8/R22): a bounded spike ADAPT Reflow vs a minimal BUILD over better-sqlite3 (Reflow/persistasaurus/Morling as references); the criterion is tests, not LOC |
| OSS skill ecosystems | S2 finding on anthropics/knowledge-work-plugins is historical | per package: license, provenance, security, quality; "all Cowork skills are OSS" is not a shipping permission |
| OSS connectors/MCP | maintained adapters | scope, supply chain, service terms, isolation; no silent MCP binary install |
| Ollama / vLLM / OpenAI-compatible | see §11 | do not build our own serving without a documented reason |
| Benchmark projects | see §14 | pin versions and permissions; disclose modifications; do not reimplement the scorer |

PRD-15-03 · PROPOSAL — inventory (FRD v1.1 FR-OSS-04; FRD v1.2 has no separate OSS section — its §16 states that FR-OSS-01..12 remain valid; the operational carrier is the Build-vs-Borrow plan, docs/plans/WAGGLE-BUILD-VS-BORROW-v1.2.md). Repo/package, exact commit/version/hash, license, modifications, notices, maintenance owner, security review, update strategy — including model weights and native binaries (onnxruntime-node@1.21.0, sqlite-vec-windows-x64@0.1.9, better-sqlite3@12.6.2, Node 22.23.2, Ollama zip + sha256 pins, reranker/embedding models). A vulnerability scanner is not complete security verification; an unresolved finding has an owner, a decision and a usage restriction.

PRD-15-04 · CONFIRMED AT REVISION (F-REL-07) — OSS drift status. node scripts/oss-drift-check.mjs D:/Projects/hive-mind (read-only, 27.09.2026): exit 1; PARITY 5; REVIEWED ADAPTATIONS 36; INTENTIONAL EXCLUSIONS 3; KNOWN REVIEWED BLOCKERS 22; UNREVIEWED 3 (BASELINE-DRIFT harvest/url-egress-guard.ts, BASELINE-DRIFT mind/transformers-model-load.ts, harvest/raw-turns.ts); FORBIDDEN 0. Relation to the baseline (CONFIRMED AT REVISION, scripts/oss-drift-baseline.json): the baseline declares 38 intentionalAdaptations and 1 unreviewedDifferences; the live run reports 36 reviewed because 2 adaptations (harvest/url-egress-guard.ts, mind/transformers-model-load.ts) moved into BASELINE-DRIFT and are counted in the 3 unreviewed (36 + 2 = 38; 1 + 2 = 3) — the numbers 36 (here, live) and 38 (Build-vs-Borrow BB-12, baseline) are not contradictory. 09-LAUNCH:104-105 says "one unreviewed" → outdated (it describes the baseline, not the live state). The checker is not in CI (docs only). It does not block the Windows Solo candidate; it blocks the next hive-mind package. Requirement: classify the 3 unreviewed + re-baseline with maintainer review before the OSS release.

PRD-15-05 · G3 requirement · CONFIRMED AT REVISION (F-REL-04/05; A28). There is no SBOM and no THIRD_PARTY_NOTICES in the tree; bundle-native-deps.mjs:113-130 copies binaries without a LICENSE; the onnxruntime-node and sqlite-vec-windows-x64 npm packages have no LICENSE file (the text must be generated from upstream); certify-windows-installer.ps1:2596-2600 checks only NODE-LICENSE and the npm LICENSE; tauri.conf.json bundle without licenseFile; ci.yml:108-110 npm audit continue-on-error: true; no license check in CI (neither npm nor cargo). Requirement: a notices generator over the resources/node_modules closure + manual entries; LICENSE alongside the binaries; a certify Assert-True group for notices/SBOM; a blocking license CI (tool per the Build-vs-Borrow record). Note: notices change the installer SHA → new certification.

PRD-15-06 · Shipping gate (FRD v1.1 FR-OSS-11; FRD v1.2 FRD-12.10 licenses/NOTICE, FRD-13.5 release evidence) · PROPOSAL. Borrowed/adapted code does not go into a release until the license and security review pass and the notices are included; forked OSS has an upstream-sync or ownership strategy. Status: the gate does not exist today, neither in CI nor in the certify script (PRD-15-05).

## 16. Out of scope

Each item carries a reason and, where relevant, what is dropped as a result (brief §5.2: silently dropping differentiation is not permitted).

| ID | Item | Status | Reason / trade-off |
| --- | --- | --- | --- |
| PRD-16-01 | Agent Fusion / council / 5-hats | DECISION (D-16) | Existing useful subagents are preserved without a new product around them |
| PRD-16-02 | Separate Waggle Team / Enterprise SKU, Stripe checkout for Team, cloud-teams | DECISION (D-02) + BRIEF DIRECTION (C3) | Team = KVARK on-prem; future individual convenience monetization is not ruled out |
| PRD-16-03 | Waggle-owned cloud relay, cloud sync, remote long tasks | DEFERRED (R15) | Not this local release; the strategic option remains; not a hidden dependency |
| PRD-16-04 | Native mobile app / PWA / remote access infra | DEFERRED (R02) | The IM minimum is a G3 candidate; a responsive web view remains required |
| PRD-16-05 | WhatsApp/Viber live personal inbox harvest | DEFERRED (R01) | ToS; export/import and bot/forward profiles remain (§12) |
| PRD-16-06 | Full harness recipe/graph/topology evolution | DEFERRED (R03) | A bounded variant registry remains (PRD-10-13); the claim "evolves the entire way of working" is dropped; if even the bounded registry is not approved (ODB-02), the claim "evolves approved variants of the research/document procedure" (PRD-10-13) is dropped as well; recommendation: the bounded registry remains the target scope (PROPOSAL; ODB-02 AWAITING THE FOUNDER'S DECISION, Delivery plan §6.1) |
| PRD-16-07 | Large coding program, coding benchmark | DEFERRED (R06, C17) | Native code-review-fix and external paths are preserved and qualified; public coding comparison after the KW study |
| PRD-16-08 | Waggle LongWork public benchmark | DEFERRED (R08) | Internal crash/resume/change-input tests are mandatory |
| PRD-16-09 | Full six-arm N≈1500 study up front | DEFERRED (R09) | A minimal rigorous study for the selected claim is mandatory (PRD-14-08) |
| PRD-16-10 | PAUSED, mid-phase resume, auto retry backoff | DEFERRED (R10) | Phase-level resume, safe side effects, resource cap remain |
| PRD-16-11 | Inline MCP binary / remote marketplace install from chat | PROPOSAL — BRIEF DIRECTION (R11) | Propose inline, install in Settings |
| PRD-16-12 | Large Solo policy engine ("rank by user policy") | DEFERRED (R13) | Minimal scope/grants/denial remain |
| PRD-16-13 | Broad personal→KVARK promotion | DEFERRED (R14) | No-sharing default + connect contract |
| PRD-16-14 | Universal semantic citation entailment engine | DEFERRED (R07) | Targeted number/citation/provenance checks remain |
| PRD-16-15 | Meeting-work / routine harness families | DEFERRED (R05) | Routine = trigger of an existing recipe |
| PRD-16-16 | Merging the two MCP servers | DEFERRED (R23) | erase divergence recorded as a risk |
| PRD-16-17 | Full i18n framework | UNKNOWN — open: DQ-08 (§17 O-8) | Centralized new strings in any case |
| PRD-16-18 | llama.cpp / LM Studio as separate integrations | PROPOSAL — BRIEF DIRECTION (R17) | OpenAI-compatible presets |
| PRD-16-19 | Qwen tuning in the onboarding wizard | PROPOSAL — BRIEF DIRECTION (R16) | Belongs to the benchmark track |
| PRD-16-20 | Local-Agent-Studio adoption; RBAC/Phase 5 Team | Local-Agent-Studio: HISTORICAL FOUNDER DECISION (memory, 2026-06-28) — aligned with D-17 (Preserve before Borrow; no candidate is a differentiator). RBAC/Phase 5 Team: a consequence of DECISION D-02 (there is no Waggle Team product; RBAC/governance come through KVARK), not a standalone decision — the memory record "RBAC deferred" (2026-06-10) belongs to the superseded Team direction (brief §2.1 row S2) | LAS is not re-pitched as a package; an individual capability is assessed per PRD-15-01. RBAC is neither a Waggle gate nor backlog — team permissions are a KVARK capability (PRD-01-02, PRD-13-03) |

## 17. Open decisions (brief §20.3 only)

Decision queue with recommendations and impact. No item stops all other work; none reopens D-01..D-18. Recommendations are a PROPOSAL, not approval. The authoritative text is Delivery plan §6 (DQ-01..09, O-n = DQ-0n); this table was aligned with it in the third critical pass, and where the two differ, Delivery plan §6 prevails. Founder ratifications of ADR-01..10 and of the G1/G2/G3 structure, and approvals of paid receipt runs and of the W3e-PR9 scope, are not §20.3 items — they are tracked in Delivery plan §6.1 (RAT-01..RAT-09, ODB-01, ODB-02).

| # | Open | What should be proposed/verified | Recommendation (PROPOSAL) | Impact if deferred | What is NOT reopened |
| --- | --- | --- | --- | --- | --- |
| O-1 | Public naming / GO | Preview/RC/final name and number after comparing the actual candidate state (installer 0.2.0; manifests 0.1.0; no receipt for 2af0904d) | Name and number only at the F3 comparison of the actual candidate; until then "controlled preview" for G1/G2 builds; the installer 0.2.0 / manifests 0.1.0 drift is aligned by a single chore PR once the number is chosen; after the F3a receipts, controlled step K: founder-approved fast-forward main → S and tag → hosted signing without publication, then F3b over the signed artifact and only then GO (release.yml signs only in a run of a v* tag whose commit is an ancestor of origin/main; Delivery §5.1) | No impact on G1/G2; blocks the F3 tag and www copy | Free individual Waggle and the new product thesis (brief §20.3); G1→G2→G3 is a PROPOSAL for founder ratification (Delivery plan §6.1 RAT-01), not a closed item |
| O-2 | License realization | Ownership, final license/NOTICE texts, fate of the "proprietary" markings (optimizer, weaver, 3× NOTICE, EXTRACTION.md reference), 9 manifests without license, publication mechanics toward the public repo | Inventory table + lint in report mode in G1 (without changing LICENSE/NOTICE text); texts in G3 | Blocks OSS-PR3/4/5 (SBOM/notices PRD-15-05, incl. the EXTRACTION.md NOTICE fix), W8-PR5, F3 notices, the OSS forward-port re-baseline and the sentences on visibility/license in CLAUDE.md:84/AGENTS.md:68/README.md:110,118; does not block the G1 inventory/lint | The purpose of the free/OSS core |
| O-3 | Actual subscribers | Authorized Stripe inventory (products, active subscriptions, obligations) | Read-only inventory before any migration; if 0 obligations — no customer-migration flow | Blocks WB-PR5/6 (LEGACY_TIER_MAP v2 TEAMS/ENTERPRISE/TRIAL→FREE, checkout.ts, www; MIG-07.4, ADR-08-O6, risk ADR-08-R1 "critical"); does not block the W0-PR12 de-gate or KVARK connect (WB-PR2/3) | There is no future Waggle Team/Enterprise SKU |
| O-4 | Benchmark budget | GPU/API/evaluator/human review cap; scope of the first formal study; APEX-Agents judge cost | Development A/B (PRD-14-07) with a cap in G2; formal study budgeted separately for G3 | Blocks the W2-PR3 merge (LoCoMo same-judge gate), the B2 start (G2 exit) and B3; does not block G1; paid receipt runs P/R/A are not part of this budget (Delivery plan §6.1 ODB-01) | The need for executed, fair evidence |
| O-5 | Exact model/hardware configuration | Model ID/revision/quant/runtime (Qwen3.8-27B sha 1d4bf0f2…, Ollama ≥0.32.15?), priority test devices (NVIDIA 24 GB / 16 GB / AMD / CPU-only) | Repin Ollama ≥0.32.15 + pull/generate/tool test (Delivery plan W6-PR6, after online confirmation; W6-PR1..PR5 do not depend on the repin); ladder from measurements; control baseline Qwen3.6-35B-A3B locally | Blocks the G2 "reference local model" | The Qwen 3.8 27B-class target |
| O-6 | First mail/calendar scenario | Ecosystem, scopes, OAuth path (Waggle-owned verified vs BYO-client vs export), user value | MS Graph delegated as the most favorable live path, or a Gmail BYO-client pilot; API-key connector for the mechanism in G2 | Blocks the G3 Attention vertical, not G2 | Home + attention direction |
| O-7 | Mobile minimum | A qualified IM scenario (Telegram/Discord/Slack bot) or a reasoned alternative network path | Telegram as the first and only G3 channel: status/result/forward and approve/deny only with a one-time token (AT-25); Discord/Slack are roadmap after G3 | No impact on G1/G2 | A new cloud dependency is not tacitly permitted |
| O-8 | UI language | English-only first release or additional scope, with centralized strings | English-only G3 with centralized new strings (a single advanced toggle is not part of this item: PROPOSAL — BRIEF DIRECTION A23, Delivery plan W5-PR4) | Copy lint and a11y tests can start without the decision | Technical complexity does not return to onboarding |
| O-9 | Thresholds/modes | Task-level quality, latency, resource and classifier thresholds; default strictness; latency budget per task shape (the W3e-PR9 scope is not a threshold: Delivery plan §6.1 ODB-02, PRD-10-13) | Measure in the G2 development A/B; lock before the final test; conversation without mode and gates, normal default for detected work; the CONDITIONAL policy per recipe is chosen only for work · normal (strict/benchmark outcomes are fixed by FRD-05.9) | Blocks the W3-PR2 default mode and the B3 pre-registration | Unverified mandatory work must not be falsely marked as completed |

Map of S1 §7 "Top 5 founder decisions" → this document (a check that nothing already closed has been reopened): (1) release sequence/naming → G1→G2→G3 is the working basis (PRD-04-01), "ship current main as Solo first" is not (brief §5.1); only the O-1 name/number remains; "v1.1 spec or product" → resolved by PRD-01-04 (C1). (2) business boundary/licensing → D-01/D-02/D-03 closed; O-2 (license realization) and O-3 (subscribers) remain; fate of the TEAMS code → ADR-08/ADR-09, PRD-13-05/07. (3) execution-policy default → PRD-06-01/02 (conversation ≠ work; normal default) + O-9 thresholds; "what verified means" → PRD-06-03 three levels. (4) 1.0 scope cuts → §16 (every item with a trade-off); IM-only mobile PRD-03-09; api-key connector as a mechanism PRD-08-07. (5) model target → D-15 closed, O-5 configuration only; "matches" wording → PRD-14-06; evolution judge → PRD-10-09 local default. Secondary S1 decisions (runs.db, superseding ADR for R3-008/D3, RAWDETAIL carve-out, persona override precedence, "personas as agents", TOOLLESS carve-out, EvolveSchema/AgentLearning) → ADR (1)–(10) from brief §20.2, all ten written as DRAFT in docs/decisions/ (index decisions/ADR-INDEX.md; CONFIRMED AT REVISION of the package 27.09.2026 — the files exist, none is approved or implemented). Map of secondary decisions: runs.db/store → ADR-02; superseding R3-008 → ADR-03; held-action/D3 → ADR-04; RAWDETAIL carve-out → ADR-05; persona override precedence, "personas as agents", EvolveSchema/AgentLearning → ADR-06 (together with ADR-01 for modes); TOOLLESS carve-out → ADR-07 (2026-09-27-ADR-07-routines-vs-toolless-loops.md; replaces/refines FRD v1.1 §3 step 1 + §9 "Routines execute through the same DurableRun/harness path", the FRD v1.1 §9 "block state" claim and the undocumented CronStore/LocalScheduler misfire policy; does not reopen the historical founder decision (memory) "L2 stays TOOLLESS" 2026-06-29 or D-14); tier/KVARK boundary and fate of the TEAMS code → ADR-08 (2026-09-27-ADR-08-individual-tiers-kvark-boundary.md; refines docs/decisions/2026-04-18-stripe-pricing.md LOCKED $19/$49, the CLAUDE.md §1 tier table, TIERS/TierCapabilities as a permission boundary, the S1 A12 tier layer, the S2 Teams plan; does not decide D-01/D-02/D-03, O-2 or O-3); worker → ADR-09 (2026-09-27-ADR-09-secondary-worker-parity.md; refines FRD v1.1 §11 "no separate execution semantics" and S1 §7 "bring the worker into scope for 1.0"; deletes nothing); egress/telemetry/release and privacy profiles → ADR-10 (2026-09-27-ADR-10-release-privacy-profiles.md; refines FRD v1.1 §12 "telemetry local-first" and §15 "operates without Waggle cloud", PRD v1.1 §2 "private by default", S1 A14/C5, CLAUDE.md "repository remains private"; does not decide O-1/O-2). All ADRs are a contract PROPOSAL; their open items are in ADR-INDEX.md §3–§4 and in O-1..O-9 above, and founder ratification and ordering (before which PR merges) are in Delivery plan §6.1 (RAT-01..RAT-09).

## Sources

Authority (brief §2.1): D-01..D-18 (user decisions, 27.09.2026) > S1 audit (claims revalidated by Phase A) > S2 (cryptic-mixing-prism.md, historical Teams plan) > S3 (S1 summary) > S4/S5 (PRD/FRD v1.1) > P (brief resolutions).

Brief directives: DIR-01 (planning before implementation), DIR-02 (§5), DIR-03/04/05/06 (§6, §7), DIR-07/08 (§6), DIR-09/10 (§9), DIR-11/12 (§8), DIR-13/14/15 (§10), DIR-16/17 (§3, §11), DIR-18/19 (§12, §7.3), DIR-20/21 (§13), DIR-22/23 (§14), DIR-24/25 (§15, §4).

Resolutions C1–C22 (brief §17): C1 §1.2 · C2 §13.2 · C3 §1.3 · C4 §3.7 · C5 §1.4, §13.3 · C6 §12 · C7 §3.6 · C8 §7.1 · C9 (a single dependency plan, §4) · C10 §10 · C11 §9.2 · C12 §7.2 · C13 §8.1 · C14 §8.3 · C15 §7.3 · C16 §3.4 · C17 §4, §16 · C18 §14 · C19 §11.1 · C20 §13.2 · C21 (operationalization through AT, §4) · C22 §1.2.

Resolutions A1–A29 (brief §18): A1 §4 · A2/A3 §7, §13 · A4 §6.1 · A5 §6.3 · A6/A7 §7.1 · A8 §15 · A9 §7 · A10 §7 · A11 §3.5, §7 · A12 §8.2 · A13 §12 · A14 §8.3 · A15 §8.5 · A16 §10 · A17/A18/A19 §10 · A20/A21 §11 · A22 §3.5 · A23 §3.4 · A24 §11.5 · A25 §14 · A26 §9 · A27 §13.1 · A28 §15 · A29 §14.

Cuts R01–R24 (brief §19): R01 §12/§16 · R02 §3.7/§16 · R03/R04 §10.4 · R05 §5/§16 · R06 §16 · R07 §5/§16 · R08 §14/§16 · R09 §14 · R10 §7/§16 · R11 §8.3 · R12 §8.3 · R13 §8.2 · R14 §13.1 · R15 §16 · R16 §11.5 · R17 §11.3 · R18 §10 · R19 §10 · R20 §15 · R21 §15 · R22 §15 · R23 §9.4 · R24 §15.

Phase A (revalidation at 2af0904d, 27.09.2026; refuter verdicts override S1): docs/plans/v1.2-evidence/phaseA/harness.md + harness.refute.md (F-HARN-01..09; 7/7 HOLDS) · evolution.md + evolution.refute.md (F-EVO-01..12; F-EVO-09 WEAKENED) · durable.md + durable.refute.md (F-DUR-01..14; F-DUR-02/06/10/12/14 WEAKENED, F-DUR-10 a new finding TO VERIFY) · hivemind.md + hivemind.refute.md (F-HM-01..18; F-HM-02/05/06 WEAKENED) · capability.md (F-CAP-01..13) · ux-model.md (F-UXM-01..15) · tiers-kvark.md (F-TK-01..19; 8 test files / 144 tests green) · release-oss.md (F-REL-01..12) · external.md (§1 Qwen, §2 OSS harness, §3 durable, §4 benchmark, §5 channels, §6 prices) · oss-drift-check-output.txt · repro scripts repro-harness.mjs, repro-shadow.mjs, repro-gepa-delta.mjs.

Acceptance tests: AT-01..AT-30 (brief §16) mapped to G1/G2/G3 in §4; FRD v1.2 §15 assigns the location, fixture, environment and owner.

Companion drafts of the same package (brief §20.1; proposed repo location docs/ and docs/plans/, where the drafts are now placed): Waggle_FRD_v1.2_DRAFT.md (contracts FRD-xx.y; FRD §16.1 already maps all 166 PRD-xx-yy IDs of this document and all 114 FRD contracts (116 defined minus the maps FRD-16.1/16.2) — mechanical FRD check docs/plans/v1.2-evidence/tools/check_trace.mjs 28.09.2026, after adding PRD-02-12 → FRD-12.11: 166/166 PRD, 114/114 FRD (the earlier statement "110/110, 112 defined" was incorrect, see FRD §16.1 Critic note); the numbers are the state as of 28.09.2026 — revision 1.2.1 adds PRD-13-10 (H-11) and new FRD contracts, so the current total is not copied here but read from the repeated check_trace.mjs output; §16.2 retains the map to PRD v1.1 for legacy purposes; §16.1 remains a PROPOSAL until the final reconcile), plans/WAGGLE-DELIVERY-PLAN-v1.2.md, plans/WAGGLE-BUILD-VS-BORROW-v1.2.md, plans/WAGGLE-BENCHMARK-PROTOCOL-DRAFT.md, plans/WAGGLE-MIGRATIONS-v1.2.md, plans/WAGGLE-AUDIT-DISPOSITION-v1.2.md (sibling artifact of the package per brief §20.1: C1–C22 / A1–A29 / R01–R24 rows with status at 2af0904d, evidence, decision, owner, wave, AT and a PRD-xx-yy/FRD-xx.y link; its "Decision" column carries the brief's resolutions marked as PROPOSAL — BRIEF DIRECTION, not founder decisions; DECISION appears only next to the D-nn that the row implements), plans/SAFE-IMPLEMENTATION-CHECKLIST.md, decisions/2026-09-27-ADR-01..10 + decisions/ADR-INDEX.md (ADR-01 conversation/work modes · ADR-02 durable store/phase resume/action idempotency · ADR-03 detach/cancel vs R3-008 · ADR-04 inline capability/OAuth vs held-action/D3 · ADR-05 RAWDETAIL/context/hook precedence · ADR-06 active override/promotion/rollback · ADR-07 Routines vs TOOLLESS Loops · ADR-08 individual tiers and the KVARK boundary · ADR-09 secondary worker · ADR-10 release/privacy profiles). All ten ADRs and the disposition exist in the package (CONFIRMED AT REVISION of the package 27.09.2026) and all of them are DRAFT / PROPOSAL — none is approved. The DOCX variants of the PRD/FRD were delivered 28.09.2026 and are bound by SHA-256 hashes to the .md source; the current hashes are in the package manifest plans/WAGGLE-V1.2-PACKAGE-MANIFEST.md §3 (header; OD-9 points to the manifest). This PRD does not claim that these drafts are mutually reconciled beyond what is explicitly stated.

Boundaries of this document: no vitest other than the 8 files in tiers-kvark.md was executed; no E2E flow was executed against a running sidecar; no installer was built; Stripe and subscriber state were not queried; live external data (GitHub, HF, Ollama, ToS, prices) is the state of the services on 27.09.2026, not a property of the revision (AUDIT FINDING — TO VERIFY). The repo D:/Projects/waggle-os was not modified.